## Slide 1: Benefits Management Plan
Notes: Christa

## Slide 2
Topics
Why Benefits management?
Baseline Measurements
Benefits Realization Plan
Benefits Tracking
Benefits Reporting
Q & A
Notes: Christa

## Slide 3: Why Benefits Management?
Notes: Christa

## Slide 4: Why Benefits Management?
Important to identify what each project is claiming to deliver
Measuring this increases the chance of realizing the benefits
Increases trust with stakeholder groups
Transparency with leadership and oversight
Notes: Christa

## Slide 5: Baseline Measurements
Notes: Christa

## Slide 6: Baseline Measurements
Quantitative
Baseline measurements for benefits with objective, numeric measures will be collected through the following methods:
Interviews with Subject Matter Experts (SMEs)
Reviews of current state data, databases, and technical documentation
Reviews of the most recent audit reports (security, penetration testing, IRS, etc.)
Review of DOJ Help Desk tickets
Surveys
Notes: Christa

## Slide 7: Baseline Measurements
Qualitative
Baseline measurements for benefits with subjective measures that relate to interpretive values will be collected through the following methods:
Surveys
Observation
Review of DOJ Helpdesk tickets
Audit results
Notes: Christa

## Slide 8: Benefits Realization Plan
Notes: Christa

## Slide 9: Benefits Realization Plan
List all the benefits that are expected to be captured with this project.
For each benefit :
Record the time to realization (how long will it take to achieve this benefit?)
Record the estimated impact, and the stakeholders affected.
Utilize project documents and gather stakeholder input as needed in order to fully identify and outline each expected benefit.
Notes: Christa

## Slide 10: Benefits Realization Plan
Using the data you compiled in the baseline measurements create a plan to capture all benefits.
This becomes your Benefits Management Plan
Each benefit must be assigned an owner, who will be responsible for ensuring that the activities outlined in the benefits realization plan are carried out.
List any technical, process, training, communication, and business actions that must be completed in order for the benefit to be realized.
Notes: Christa

## Slide 11: Benefits Realization Plan

## Slide 12: Benefits Tracking
Notes: CAB

## Slide 13: Benefits Tracking
In the Benefits Tracking Plan
Set a metric for each benefit that can be used to measure benefit realization progress.
Note the measurement method.
Log the date that the baseline measurement was taken.
Log the date that the benefit was measured.
Notes: Christa

## Slide 14: Benefits Tracking
Project – drop-down menu of each of the four component projects
Project Benefit – description of the benefit
Metric ID – unique identifier assigned automatically to each measurement
Metric – measurement used to quantify the benefit
Baseline Measurement Method – method used to collect initial measurement
Baseline Date Collected – date the measurement was collected Baseline Data – actual initial measurement
Notes: Christa

## Slide 15: Benefits Tracking
Benefit Tracking Measurement Method – method used to collect ongoing/post implementation measurement(s)
Benefit Tracking Quarter – which quarter the benefit measure is collected
Benefit Measurement Data – actual measurement during specified quarter
Benefit Realization Sign-Off Date – date benefit is realized
Benefit Realization Sign-Off Owner – signoff from benefit owner
Notes: Christa

## Slide 16: Benefits Tracking
Notes: Christa

## Slide 17: Benefits Reporting
Notes: CAB

## Slide 18: Benefits Reporting
Plan how information regarding project benefits will be reported to stakeholders.
For each benefit:
  Note the stakeholder receiving the information
  The communication method
  Strategy
  Frequency
  Type
  Log the start and end date for reporting to each stakeholder
Notes: CAB

## Slide 19: Benefits Reporting
Notes: CAB

## Slide 20: Q & A Happy to share templates 
Notes: CAB

## Slide 21: Thank you!
Christa Harrison, Program Manager
Carole Anne Boal, Business Engagement Manager
Notes: CAB