Estimated Staff Time for Each Agency

Executive Committee Meetings

Executive Sponsor from each agency 9 hours (6 x 1.5 hour meetings)

Steering Committee Meetings

Steering Committee Members

(1-3 from each agency, one vote per agency) 18 – 54 hours (12 1.5 hour monthly meetings)

Project Team

Phase 1:  Document Agency Business Processes, Interfaces and Data Conversion Needs

Procurement Subject Matter Expert(s)	20 hours

Finance Subject Matter Expert(s)	20 hours

Information Technology Subject Matter Expert(s)	12 hours

Business Analyst	48 hours

Phase 2:  Develop Common Requirements

Procurement Subject Matter Expert(s)	24 hours

Finance Subject Matter Expert(s) 	24 hours

Information Technology Subject Matter Expert(s)	16 hours

Phase 3:  Solicitation (RFP prep)

Procurement Subject Matter Expert(s)	16 hours

Finance Subject Matter Expert(s) 	16 hours

Information Technology Subject Matter Expert(s)	16 hours

Phase 4:  Selection

Procurement Subject Matter Expert(s)	22-66 hours

Finance Subject Matter Expert(s)	22-66 hours

Information Technology Subject Matter Expert(s)	22 hours

Phase 5:  Contract Negotiation

Procurement Subject Matter Expert(s)	0 hours

Finance Subject Matter Expert(s)	0 hours

Information Technology Subject Matter Expert(s)	0 hours

Note:  In Phase 4 above the number of hours from each collaborating agency may vary, and is therefore especially hard to predict.  Because of this, estimated time required of each agency is displayed as a range.