

**Project update: eProcurement**

OregonBuys is nine collaborating agencies working together to acquire and implement an end-to-end eProcurement solution.

Round 2 of the Request for Proposals of the eProcurement Solution closed on May 16th. Collaborating agencies have identified their evaluation team members and will spend the next two weeks evaluating proposals.

Planning for Round 3, the “live solution” demonstrations, are underway and will be held on June 10th -24th. Collaborating agencies are receiving Round 3 invitations and information.

OregonBuys project is working to establish two contracts to assist agencies with implementing the new solution. A quality-assurance contractor and change-management contractor will be selected specifically for the OregonBuys project and should be on board by September.

If you have any questions or comments about the eProcurement Project, please feel free to email or call us.

If you know someone who would like to join this mailing list, or if you would like to be removed from this email list, please notify us.

**May 2016**

**End-to-end Procurement Project**

**Project manager:** Dave Whitbeck, Forestry

**Executive Sponsors chair:** Jeff Morgan, SoS

**Executive Sponsors vice chair:** Shawn Waite, DOR

**Steering Committee co-chair:** Shawn Jacobsen, DHS

**Steering Committee co-chair:** Sarah Roth, SoS

**Contacts:**

Sarah Roth (503) 986-2357

sarah.roth@state.or.us

Dave Whitbeck (503) 945-7302

david.l.whitbeck@oregon.gov