Project update: eProcurement

The OregonBuys project consists of nine collaborating state agencies, working together to acquire and implement a system to streamline and manage the many steps involved in buying goods and services.

Round 4 of the Request for Proposals included obtaining cost proposals.  Several collaborating agencies participated in the evaluation of the cost proposals resulting in issuing the award to Periscope Holdings.

The OregonBuys project continues to prepare for contract negotiations and expects to have an executed contract in place in the fall of 2016.

Work also continues to establish two new contracts to assist agencies with implementing the new solution.  A quality-assurance contractor and change-management contractor will be selected specifically for OregonBuys, both of which are anticipated to be on board by fall of 2016. The participating agencies have established a workgroup to develop a recommendation for governance of the OregonBuys project once the contract is executed.

Several of the participating agencies are developing Policy Option Packages for consideration by the Legislature for funding in the 2017-19 biennium.

If you have any questions or comments about the eProcurement project, please contact us using the see the information below.

If you would like to join this mailing list, or if you would like to be removed from this email list, please notify us.

September 2016

End-to-end Procurement Project

Project manager: Dave Whitbeck, Forestry

Executive Sponsors chair: Jeff Morgan, SoS

Executive Sponsors vice chair: Shawn Waite, DOR

Steering Committee co-chair: Shawn Jacobsen, DHS

Steering Committee co-chair: Sarah Roth, SoS

Contacts:

Sarah Roth (503) 986-2357

sarah.roth@state.or.us

Dave Whitbeck (503) 945-7302

david.l.whitbeck@oregon.gov