Business Case for

Insert descriptive title

[Agency],

[Division], [Section]

Date:

Version:

# About this template

## Purpose of a Business Case

The purpose of the business case is to assist organizational stakeholders in making decisions regarding the viability of a proposed investment. The intended audience of the business case is stakeholders such as senior/executive leadership, Legislative Fiscal Office (LFO), Chief Financial Office (CFO), etc. The business case is created because of one or more of the following:

- Business need

- Governor’s priority

- Technological advance

- Legislative mandate

## Using this template

Each section in the business case includes guidance. Checklists are also provided throughout this template as appropriate. These should be removed once the section text is drafted. Blue text is sample text and should be updated and formatted to match the other text.

Depending on the amount of analysis complete at the time of the business case, certain sections below may fully elaborate the results of that analysis or at this point may only explain the approach to the analysis. Full analysis includes market research, current and future state analysis, and solution analysis.

Before submitting the business case, be sure you:

- Work with Senior IT Portfolio Manager (SIPM) – engage with EIS early

- Validate project costs and sources of funding – checking the math

- Remove guidance boxes, checklist boxes, and sample text

- Update footer

- Obtain authorizing signatures

DELETE THIS PAGE

EIS Business Case Template

# Authorizing Signatures

The person signing this section is attesting to reviewing and approving the business case as proposed.

| This table to be completed by the submitting agency Agency Head or Designee |  |
| --- | --- |
| (Name) | (Date) |
| Signature |  |
| Agency Executive Sponsor |  |
| (Name) | (Date) |
| Signature |  |
| Agency Chief Information Officer (CIO) or Agency Technology Manager |  |
| (Name) | (Date) |
| Signature |  |
| Business Analyst or Business Case Author |  |
| (Name) | (Date) |
| Signature |  |

# Table of Contents

[If you want the Table of Contents to update automatically, do not edit or format the table itself while working on the document. To update the table after adding text or changing headings, right-click on the table below, then select “Update Fields” from the pop-up menu. Then choose either “Update entire table” (if you have added or removed section heads from the document) or “Update page numbers only.”

To ensure that all headings appear automatically in the Table of Contents, headings in the document itself must receive the style designation Heading 1, Heading 2, etc.” (To see pre-set styles, choose “Home,” (ribbon above), then look to the “Styles” section.]

About this template	2

Authorizing Signatures	2

Table of Contents	3

Executive Summary	4

Overview and Background	5

Measurable Business Benefits	7

Assumptions & Constraints	9

Alternatives	9

Organizational Change Management (OCM)	10

Conclusions	11

Appendixes and References	12

# Executive Summary

| Guidance | The executive summary should be no more than 1 page in length and is intended to summarize the key points contained within the document. This section should not include any details that are not also contained within other sections of the document. Even though it appears at the start of the report, the Executive Summary should be the last section of the report to be written/completed. |
| --- | --- |
| Checklist | Briefly, - Describe the proposed investment and explain the business need or opportunity - Identify the IT investment time period covered - Describe how the proposed investment aligns with and supports the agency-specific Diversity, Equity, and Inclusion (DEI) action plan - Describe how the proposed investment aligns with and supports the Governor’s goals, priorities and initiatives, the EIS Strategic Framework, Cloud Forward. A Framework for Embracing the Cloud in Oregon, Oregon’s Data Strategy. Unlocking Oregon’s Potential, and the EIS Modernization Playbook - Identify alternatives and if alternatives analysis was completed, the recommended action - Describe funding source and estimated cost of recommended solution |

[text placeholder]

# Overview and Background

| Guidance | Provide a description of the relevant history and business environment and drivers that will help articulate the background needed for the case. Summarize the business problem that you are trying to solve. Also describe alignment with the business strategy and the enterprise IT strategy and modernization plan. Current state: You must first understand the current state before you can change or improve it. This section should include the true state of current business and identify pain points. Scope: Identify what is expected to be in and out of scope for the investment. At a high level, address how the solution will interoperate with existing systems or services. Consider the environment for this type of solution and appropriate scale for the problem (i.e., is this the right solution for this problem). Scope could include business process reengineering, not only an IT solution implementation. Potential solutions: Include information about current solutions available on the market or used in other agencies, the enterprise, state, federal and local government organizations. |
| --- | --- |
| Checklist | - Describe the business problem or opportunity that the investment addresses - Describe the areas of the agency and other entities affected - Identify pain points - Identify enterprise and organizational drivers such as mandates, strategies, goals, and objectives - Describe how the investment supports DEI infrastructure and organizational capacity in alignment with the Diversity, Equity, and Inclusion (DEI) Action Plan: A Roadmap to Racial Equity and Belonging for the State of Oregon - Describe special political interests or political sensitivities that should be known and considered - Identify similar investments previously attempted and the results of those efforts - Explain or describe the potential to leverage as a partnership or shared/enterprise service - Explain or describe how the investment adheres to agency and enterprise IT strategies, such as the EIS Strategic Framework, Cloud Forward. A Framework for Embracing the Cloud in Oregon, Oregon’s Data Strategy. Unlocking Oregon’s Potential, and the EIS Modernization Playbook - Describe the methodology and governance process used to determine and approve the business case - Describe the current state and known system and business process replacements or integrations - Describe the scope and future state - If analysis of the current and future state is not complete, describe the approach to the analysis. Include the resources needed for the analysis, methods, expected deliverables (data models, process models, roles and responsibilities, etc.) and timeframes - Summarize market or other state research - Include high level requirements |

[text placeholder]

# Measurable Business Benefits

| Guidance | Define the measurable benefits and how they are aligned with the business strategic goals. For a project to be successfully delivered the benefits outlined must be achieved and should be reported throughout the project and in close out documentation. During the early stages targets do not need to be as detailed (e.g. a “10% reduction in call wait times”), focus should instead be placed on general goal measurements (e.g. “reducing overall call wait time”). Refined, specific targets can be developed as the project progresses. Areas to consider: - Business Process Improvements or Transformation - Staff Utilization: Can staff be redeployed to other duties, etc. - Streamlined process: No redundant steps, fewer steps, manual processes automated, etc. - Reduced processing time: 10 days to 1 day, meeting statutory timeframes for reporting - Improved internal controls: Accountability and increased audit compliance & recordkeeping - Achieved policy objectives: Citizens receive better quality & timely services - More stable IT environment: Business continuity, reduced errors - New or Enhanced Service - New or improved service: Automated transactions, ability to receive services online - Customer intimacy: Tailored services - Access to Information: Ability to view public records or transaction status - Public/Stakeholder Satisfaction - Legislative or regulatory compliance: More adaptable to law changes - More timely information: More effective decision-making ability backed by accurate information - Supports inclusive communications and proactive community engagement as part of the agency-specific racial equity plan - Streamlined processes: Easier for public to do business with government - Targets related to customer value, usability, and accessibility - Strategic Alignment - Directly supports state and agency strategy, mission or business plans, such as the EIS Strategic Framework, Cloud Forward. A Framework for Embracing the Cloud in Oregon, Oregon’s Data Strategy. Unlocking Oregon’s Potential, and the EIS Modernization Playbook - Alignment with the racial equity vision and values outlined in the Diversity, Equity, and Inclusion (DEI) Action Plan: A Roadmap to Racial Equity and Belonging for the State of Oregon—supporting its racial equity goals and action plan objectives - Alignment with agency IT strategy and modernization plan - Shared services: Economies of scale through shared state services such as security, e-gov, geospatial] - Return on Investment: ratio between net profit (over a period) and cost of investment - Security: compliance, data integrity, risk reduction |
| --- | --- |
| Checklist | Create measurable benefits in priority order that are: - Agreed - Established at the beginning of the project and listed in order of priority. Stakeholders should agree and support achieving the target. - Aligned - Directly related to and supported by business goals and objectives. - Measurable - Can be quantified/measured. - Clear - Clear and focused to avoid misinterpretation or ambiguity. - Reported - Regular reports are made available to all stakeholders and contributors so they know the status and take corrective action if needed. These reports are the basis for critical decision-making throughout the project and the basis for acceptance of the solution at the end of the project. If using the table in this section: - Replace example benefits and measurements in table - Update table ‘n’ with appropriate number schema |

[text placeholder]

Table n – Example Benefit and Measurement

| Benefit | Measurement |
| --- | --- |
| Increase non-cash transactions for all system related payments to over 90% | Comparison of transaction types before (baselined) and one year after implementation |
| Reduce the number of duplicate profiles within the system by 85% | Comparison of profiles before (baselined) and upon system launch |
| Reduce manual workload by automating workflow and eliminating duplicate data entry and manual processes | Amount of data entry and validation processes pre-implementation will be decreased by 20% |
| Reduce technical support needed | Service desk calls decrease by 50% within 12 months |
| Allow customers to pre-pay for services | Deployment of pre-pay functionality |

# Assumptions & Constraints

| Guidance | Describe the assumptions and constraints that are applied to your alternatives analysis. - A project assumption is a factor in the planning process that is true, real or certain often without any proof or demonstration and are expected to occur during the project life cycle. - Examples: - Leadership support will remain consistent. - Access to SMEs throughout project duration as needed. - A project constraint restricts a given course of action or inaction, is either internal or external to the project and will affect the performance of the project or a process. - Example: The business objective and outcomes are mandated/legislated and must be completed by x date. |
| --- | --- |
| Checklist | - Present assumptions and constraints that are credible, based on best available information, and solid rationale - Budget and timeline assumptions and constraints should be included |

[text placeholder]

# Alternatives

| Guidance | Identify at least two business alternatives – the current state or “status quo” alternative and a proposed alternative – but better business cases consider more than two. Include a description of the approaches for the identification of alternatives and an outline/description of each alternative considered (comparative information should not be included in the description). Business alternatives differ from the complete solution analysis which is required later in the project life cycle. Some example alternatives to consider at this early stage may be: - Do nothing. This is also referred to as the “business as usual” option. Selection of this option results in the project not being authorized. - Do the minimum work possible to address the problem or opportunity. The minimum may be established by identifying the set of documented criteria that are key in addressing the problem or opportunity. - Do more than the minimum work possible to address the problem or opportunity. This option meets the minimum set of criteria and some or all the other documented criteria. There may be more than one of these options documented in the business case. The alternatives selected will be influenced by market research. Also include alternatives considered but not included. Describe the approach, resources, and timeline for the future development of a complete solution analysis as well as any high-level information known about the alternatives or the criteria that should be used in that analysis. For a complete solution alternative analysis, a template is available in the PPM tool Knowledge Store. |
| --- | --- |
| Checklist | - Clearly identify alternatives to be compared - Include “status quo” or “business as usual” as an alternative - Identify a third and fourth alternative, if possible - Identify and describe other alternatives considered but not considered viable - Describe how the potential alternatives are strategically appropriate for this business problem - If analysis is not complete, describe the approach, resources, criteria, and timeframes |

[text placeholder]

# Organizational Change Management (OCM)

| Guidance | Discuss how this project will incorporate effective OCM strategies. Share the high-level plan and methods to manage the people and cultural aspects of this project to ensure its success. How will the project address stakeholder engagement, user adoption, communication, and training. It is critical to the success of the project that the agency has a solid plan in place to minimize resistance, facilitate a seamless transition, and ultimately achieve the project's objectives while keeping the agency’s teams motivated and informed. In the absence of a specific OCM approach, it's important to include key considerations that acknowledge the need for managing change effectively. This should encompass an assessment of potential impacts on stakeholders such as employees, customers, and partners. Additionally, highlight the importance of communication strategies to keep stakeholders informed throughout the project lifecycle. Emphasize the significance of leadership support and involvement in driving change initiatives. Lastly, incorporate budgetary allocations for OCM activities, even if the exact approach is yet to be determined to underscore the commitment to addressing organizational change needs. If your agency has demonstrated OCM methodology and practices, provide a description in this section. |
| --- | --- |
| Checklist | - Determine potential change impact on processes, roles, and culture throughout the organization. Define the scope of the change impact. - Identify whether the agency plans to address change impacts through an OCM plan or formal OCM methodology/framework. - Identify whether the agency plans external outreach or training to engage interested parties. - Identify whether the OCM approach will include community engagement or community involvement. - Define how the agency plans to resource OCM efforts. |

[text placeholder]

# Conclusions

| Guidance | Describe next steps or implementation strategy and key considerations. This should include a description of the proposed methodology for project management (e.g., predictive, agile/hybrid) and organizational change management. Provide practical recommendations that recognize risks that should be managed or watched, as well as opportunities that might be pursued. Also consider methods for adequately staffing and supporting this investment. Address approach for project resources, including SMEs and leadership availability and capability. Address how the initiative will adhere to the Diversity, Equity, and Inclusion (DEI) Action Plan: a Roadmap to Racial Equity and Belonging for the State of Oregon , ensuring that Oregon’s government develops, maintains, and embeds a diverse and inclusive culture throughout state systems, institutions, and deliverables. Agency should address how the initiative will meet or exceed Oregon Accessibility Standards, Section 508 of the Rehabilitation Act of 1973, and Universal Design (Universal design is the process of creating products that are accessible to people with a wide range of abilities, disabilities, and other characteristics). Clearly explain the consequences of failure to act on/approve/fund the recommended alternative. This section should also point out any surprising or unexpected results of the analysis and discuss any findings that could be misinterpreted. |
| --- | --- |
| Checklist | - Explain the anticipated project management methodology (e.g., predictive, agile/hybrid) - Explain next steps or implementation strategy - Explain consequences of failure to act - Ensure approach develops, maintains, and embeds a diverse and inclusive culture - Explain how Oregon Accessibility Standards, Section 508 of the Rehabilitation Act of 1973 and Universal Design will be attended to and met |

[text placeholder]

# Appendixes and References

| Checklist | - Complete current state, future state, and gap analysis - Cost model - Full alternative analysis (if not included in business case) - Legislation - Strategic Plan - Agency Planning document - LFO Budget Notes - Prior POP for project - Any additional information referenced |
| --- | --- |