SP00252  (Special Provisions for the 2021 Book) 	(Bidding on or after: 12-01-20

Last updated: 08-19-20)

(Use this Section when the Contractor is to construct temporary work bridges or trestles for Contractor workers.)

# SECTION 00252 - TEMPORARY WORK BRIDGES

(Follow all instructions and make all edits with “Track Changes” turned on. This Section is not published in the Oregon Standard. If there are no instructions [orange text] above a subsection, paragraph, sentence, or bullet, then include it in the project, unless the item(s) that are included in the subsection, paragraph, sentence, or bullet are not required on the Project and then they should be deleted. In general do not re-number or re-letter subsections when item(s) are deleted. Delete all orange text before preparing the final document. All other modifications to this Section will require ODOT Technical Resource and State Specifications Engineer approval.)

Section 00252, which is not a Standard Specification, is included in this Project by Special Provision.

## Description

00252.00  Scope - This Work consists of designing (if applicable), constructing, maintaining, and removing temporary work bridges or trestles necessary to construct the new structure.

## Materials

00252.10  Material - Provide materials for temporary work bridges or trestles meeting the requirements of the applicable Sections of Part 00500.

## Construction

00252.40  Construction - Provide stamped Working Drawings and calculations of the work bridges or trestles according to 00150.35.

Design work bridges or trestles according to AASHTO Guide Design Specifications for Bridge Temporary Works.

Construct work bridges or trestles at the locations shown and according to AASHTO Construction Hand Book for Bridge Temporary Works.

Construct the work bridges or trestles so they satisfy all the requirements of applicable permitting agencies.

## Maintenance

00252.60  Maintenance - Maintain work bridges or trestles in a safe and functional condition.

Provide and place suitable approved barriers on or near the work bridges or trestles to prevent public access.

## Finishing and Cleaning Up

00252.70  Structure Removal - When the temporary work bridges or trestles are no longer needed, remove them according to Section 00310.

Satisfy all requirements of applicable permitting agencies during work bridge or trestle removal.

Restore all areas occupied by the work bridges or trestles to original condition.

## Measurement

00252.80  Measurement - No measurement of quantities will be made for Work performed under this Section.

## Payment

00252.90  Payment - The accepted quantities of Work performed under this Section will be paid for at the Contract lump sum amount for the item "Temporary Work Bridges".

Payment will be payment in full for furnishing and placing all Materials, and for furnishing all Equipment, labor, and Incidentals necessary to complete the Work as specified.

No separate or additional payment will be made for designing, constructing, maintaining, or removing temporary work bridges.