SP00501  (Special Provisions for the 2021 Book) 	(Bidding on or after: 11-01-22

Last updated: 08-02-22)

# SECTION 00501 - BRIDGE REMOVAL

(Follow all instructions and make all edits with “Track Changes” turned on. If there are no instructions [orange text] above a subsection, paragraph, sentence, or bullet, then include it in the project. Delete all orange text before preparing the final document. All other modifications to this Section will require ODOT Technical Resource and State Specifications Engineer approval.)

Comply with Section 00501 of the Standard Specifications modified as follows:

(Use the following subsection .00 to describe the location of the bridge to be removed or portions of the bridge to be removed. Delete (s) or parentheses as appropriate.  Obtain information from the Bridge Designer.)

00501.00  Scope - Add the following paragraph(s) to the end of this subsection:

(Use this paragraph when removing the entire structure.)

Remove the existing bridge over ___________________ .

(Use this paragraph when removing portions of an existing structure.)

Remove portions of the existing bridge over ___________________ as shown.

(Use the following lead-in paragraph and subsection .02 when plans are available for viewing. Obtain the Bridge Designer's approval to use.)

Add the following subsection:

00501.02  Plans - Plans of the existing structure are available from the Engineer.  Prints of these plans are available upon request.

(Use the following lead-in paragraph and subsection .03 when removing existing bridge items. Obtain information from the Bridge Designer.)

Add the following subsection:

00501.03  Submittals - Submit unstamped bridge removal plans according to 00150.35 _______ Calendar Days before beginning removal work.

Include the following information in the submittal:

Removal sequence, including contractor staging and traffic staging.

Detailed schedule of bridge removal work.

Type of equipment that will be used, including size and capacity.

Equipment location during removal operations.

Do not begin bridge removal work until the bridge removal plans have been approved.

(Use the following lead-in paragraph and subsections .45 and .90 when salvaging existing bridge items. Obtain information from the Bridge Designer.)

Add the following subsection:

00501.45  Salvage - Salvage the following items and deliver them to ______________ :

00501.90  Payment - Add the following to the end of this subsection:

The accepted quantities of salvaging and stockpiling portions of the existing bridge will be made at the Contract lump sum amount for the item "Extra for Salvaging and Stockpiling Bridge".

Payment includes removing, salvaging, and stockpiling portions of the existing bridge as shown and specified.