ARCHIVE 2017

Full-Service A&E WOC User-Guide for LPA Projects

Tier 2 Forms and Procedures for LPAs and LALs

For PAs under RFP 25134

This document is a guide to the second tier of the two tier process where ODOT procures A&E, Land Surveying and Related Professional Services on behalf of Local Governments and Agencies LPAs, pursuant to Oregon Revised Statute (ORS) 279C.125, and Oregon Administrative Rule (OAR) 137-048-0260.

- Forms and documents referenced in this guide are available at:

  - (Prior to 6/1/17)  http://www.oregon.gov/ODOT/CS/OPO/Pages/lap_select.aspx

  - (6/1/17 or later)  http://www.oregon.gov/ODOT/Business/Procurement/Pages/FS.aspx

- A checklist of required forms and documentation is available as Attachment A to this guide.

- Many documents and forms referenced in this document are on internal ODOT websites and hyperlinks will not work for LPA staff. Documents will be provided by ODOT to LPA as needed.

Definitions

“APM” means the ODOT employee serving as “Agency’s Project Manager” for outsourced design projects. APM is used generically to refer to Local Agency Liaisons (LALs), Consultant Project Managers (CPMs), or any other title acting as the WOC Administrator.

“DBE” means Disadvantaged Business Enterprise

“LPA” means local public agency

“OPO” means ODOT Procurement Office

“PCS” means ODOT Purchasing & Contract Specialist

“SCM” means Selection Committee Members

Table of Contents

A.	Mini-RFP (Option 1)	1

B.	Direct Appointments (Option 2)	3

C.	Negotiations	3

D.	WOC Administration Requirements	4

Attachment A – Checklist of Documentation For Tier-2 WOC Assignments	5

# A.	Mini-RFP (Option 1)

Overview

Local public agency (LPA) identifies project from STIP. Agency’s Project Manager (APM) should collaborate with LPAs and OPO as necessary to prepare scope of work, Mini-RFP documents and internal estimate for A&E consultant services. PCS conducts mini-RFP and forwards proposals to APM/LPA. LPA performs evaluation and scoring of proposals. APM and LPA prepares internal estimate and negotiates costs with selected consultant. PCS prepares WOC and routes for signatures.

Mini-RFP Steps

  - Identify Project (LPA) - The project must be approved and included in the STIP (except Emergency Relief {ER} projects). ODOT will assess each project and, in its sole discretion, will determine if the project is to be assigned under the PA.

  - Prepare scope of work, prospectus, and relevant project information. (LPA and APM).

  - Submit WOC Request to OPO (APM). Prior to any contact with consultants, prepare PSK Request Form and email to ODOT Personal Services Contract Request mailbox with sufficient lead time for procurement process.

- Assigned PCS will contact APM to discuss the procurement/timelines and determine if the project fits within the scope and intent of the PAs.

  - Prepare mini-RFP document using current template (APM, LPA and PCS).

Follow yellow highlighted instructions in the template and fill in, revise or delete blue highlighted areas as applicable for the solicitation. Also delete any items marked as “Optional” that will not be used. Include the following:

- Project information (LPA and APM). Project description and problem statement, project scope, prospectus information, project timeline, scheduled bid-let date, construction budget, and any known constraints.

- Project phasing (LPA and APM). Industry standard for outsourced A&E design projects is to use a phased development approach. In the case of projects covering two or more distinct phases, when the cost for the second phase depends on decisions reached during the first phase, the initial WOC should cover only the first phase. The solicitation and WOC for preliminary engineering should state that the consultant may be considered for subsequent phases. The consultant’s engagement to complete subsequent phases depends upon the consultant’s satisfactory performance on prior work and upon negotiation of an agreement for the subsequent phase(s). The agency is not obligated to use the same consultant firm for all phases (e.g., one for preliminary engineering and another for construction engineering).

- Statement of Work (LPA and APM) include statement of work (SOW) {or, at minimum, an outline of expected tasks and deliverables} along with proposed draft schedule in section 3 of mini-RFP.

- SOW must be in conformance with SOW Writing Guide prior to WOC execution.

- SOW Templates: Use CA/CEI Template for CE phase; several other task templates are also available at: http://www.oregon.gov/ODOT/Business/Procurement/Pages/SOW.aspx

- DBE Goal or “No-Goal”. (APM and PCS) DBE goal assignment process is included on the PSK Request Form (viewable after selecting A&E and FHWA funding checkboxes on form).

- Evaluation criteria and score assigned to each criterion (LPA and APM). Two or more criteria must be considered for each selection/assignment. Evaluation/selection criteria must be within the criteria allowable under applicable QBS law {ORS 279C.110 (3) and OAR 137-048-0220 (4), as modified} (sample criteria are listed in PA and WOC).  Pricing, cost, overhead or rate factors must not be considered in evaluation/selection phase.  The LPAs may collaborate with ODOT in selecting criteria.  Capacity Summary is required and shall be part of the scoring for WOCs projected to be $250,000 or greater.

- Due date for proposals (LPA and APM); also include language regarding potential interviews if applicable.

  - Establish selection committee (LPA)

A minimum of 3 “voting” members from LPA is required; one voting member must serve as “chair”. APM may only participate on the committee as a “non-voting” member and may serve as a technical expert, advisor or facilitator.

  - Finalize and issue mini-RFP

- Review mini-RFP and related documentation (PCS). Use Track Changes for any revisions and send to APM for review and approval.

- Release mini-RFP (PCS). Use current email template to send to firms with applicable PAs. PCS receives proposals and conducts review using Pass/Fail Scoresheet.

  - Proposal Evaluation and Selection

- Coordination of process (PCS). Follow OPO Evaluation Committee Process to coordinate proposal evaluations (and interviews, if applicable) by LPA staff using standard forms.

- Evaluate & score proposals (LPA). Per Evaluation Committee Instructions, each evaluation committee member:

- Reviews/signs Pre-evaluation COI Form.

- Performs an independent evaluation of the proposals or information;

- Scores and ranks consultant responses or proposals based only on the criteria in the mini-RFP;

- Completes the Evaluator Score/comment Sheet for each proposal;

- Writes appropriate comments to support each score for each consultant considered;

- Signs and dates each evaluation/scoring sheet and conflict of interest statement.

- Conduct selection committee meeting(s) (PCS). Follow OPO Evaluation Committee Process.

- Evaluator scores are added together to determine the score and ranking of proposers.

- Selection committee discusses scores and proposals; determines if optional interviews or reference checks are required. APM may participate as non-voting member.

- (optional) Conduct interviews and reference checks if needed.

- See Eval Committee Instructions & Pre-Eval COI form.

  - Selection Documentation required for OPO files

- Tier 2 Selection Form with score summary and selection/assignment reasoning and conclusions.  (Prepared/signed by eval committee members);

- Each committee member’s signed score sheet, with comments and signed conflict of interest statements;

- Copy of solicitation and proposals;

- Documentation of interviews, if conducted;

- Documentation of references, if conducted.

  - Award

- (PCS) Following review and approval of selection documentation, provide WOC number and Issue Intent to Award and Not Selected notices.

- (APM, OPO works with LPA and consultant) Develop the project SOW, or requests consultant to submit proposed project approach in the form of a draft SOW. Final SOW must be in conformance with requirements of the SOW Writing Guide.

- (APM and LPA) Conduct SOW review and negotiations with consultant per Section C – Negotiations.

- (APM and LPA) Submit required documentation of negotiation to PCS following agreement on draft SOW, schedule and costs.

- (PCS) Review SOW & coordinate DOJ legal review when applicable. Any substantive revisions by OPO or DOJ must be reviewed by APM, LPA and consultant.

# B.	Direct Appointments (Option 2)

Overview/Rules

Direct Appointments for WOC assignments may be made when permitted by applicable statutes and rules, including but not limited to:

- Direct Appointments under OAR 137-048-0200(1)(b) for WOCs for which the estimated fee to be paid under the WOC does not exceed the threshold stated in this OAR ($100,000 as of 1/1/12);

- Direct Appointments for continuation of a project when the Direct Appointment meets the requirements stated in OAR 137-048-0200(1) (c) or 137-048-0200(1)(d).

- Direct Appointments for projects that have been delayed or delayed and materially altered as permitted by OAR 137-048-0310.

NOTE: If FHWA funds are involved, FHWA approval is required for Direct Appointments that will exceed $150,000 {i.e., for continuation of a project under OAR 137-048-0200(1)(c) or (d) or new contracts under OAR 137-048-0310}.

Process

- Submit WOC Request to OPO (APM). Prepare PSK Request Form and email to ODOT Personal Services Contract Request mailbox.

- Select Consultants for Negotiations (LPA & APM). Direct appointment contracts cannot be used to fragment larger procurements to circumvent required procedures for formal solicitations. The dollar amount of the procurement is based on the amount of the initial contract and any potential amendments. LPA (with assistance from APM as needed) may review information in the proposals received in response to the original RFP to determine which consultant(s) best meets the needs of LPA for a given project. LPA and APM may also:

- conduct discussions with consultants regarding the current project.

- review available Agency records regarding consultant performance (within the previous 3 years of a given WOC selection) under this PA or other Agency contracts/WOCs.

- Select top 3 firms ranked in order of best meeting Agency needs for the project (except for projects that meet “continuation of a project” requirements).

- Submit Tier 2 Selection Form (Prepared/signed by LPA staff) with firm(s) listed and ranked for negotiation. If negotiations fail with top ranked, negotiations would then proceed with second ranked firm, and so on until agreement is reached. Submit form identifying the selected consultant and selection reasoning.

- Award and Negotiations (APM, LPA and OPO). Follow steps in section A.9 – Award and section C – Negotiations.

# C.	Negotiations

LPA, APM negotiate SOW, schedule and costs with selected consultant (with assistance from Region technical staff and OPO as needed).

Resources, guidance and forms used for negotiation are on OPO’s Intranet page for Negotiation Resources.

Negotiation steps:

- Assemble negotiation team including but not limited to LPA staff and APM (include PCS, technical/subject-matter experts and project stakeholders, as appropriate, depending on cost and complexity of the procurement).

- Develop detailed SOW for project (see project phasing and statement of work in Section A.4).

- Review and discuss SOW with selected Consultant, revise SOW to reflect any agreed upon revisions or clarifications.

- Notify Consultant of timeframe allowed for negotiations.

- Prepare internal breakdown of estimated costs prior to receiving consultant estimate. Request detailed Breakdown of Costs (BOC) or BOC-NBR, as applicable, from consultant.

- Following receipt of Consultant’s estimate, conduct analysis of costs to:

- Confirm labor rates for each classification on consultant estimate are within maximums in Accepted Salary Rates, and Accepted Overhead Rates (when applicable);

- Assess reasonableness of hours/classifications for each task, schedule, and costs for expenses.

- A Pre-negotiation Plan (PNP) should be prepared prior to any negotiations, especially for any contract or amendment over $100,000.  The PNP documents areas of concern in consultant’s estimate, items to be negotiated, and negotiation objectives.

- A Profit Fee Worksheet is also prepared by LPA (with input from ODOT as needed) following receipt of Consultant BOC (see 2.5 of the ODOT Negotiations Guide). Enter assigned points per “Profit Factors and Scoring Guidance” tab, and a brief justification for each criterion per guidance on the “Instructions & Limitations” tab.

- Negotiate costs and profit as necessary to reach agreement on costs that are fair and reasonable to the Agency.

- Use of the Record of Negotiations (RON) form to document negotiation is required.

- If negotiations result in agreement, APM submits required documentation related to the negotiation to OPO.

- If negotiations fail to result in agreement on costs, SOW and schedule, in the time allowed for negotiations:

- Send written request (email) for best and final offer from consultant.

- If best and final offer is not fair and reasonable (as determined by LPA and ODOT), send notice terminating negotiation, document file and send copy OPO.

- Commence negotiations with second highest scoring firm (or first alternate for direct appointment selections), and so on until satisfactory agreement is achieved; or

- Conduct new solicitation if necessary (i.e., when negotiations fail on “continuation of a project”).

# D.	WOC Administration Requirements

“Contract Administration involves those activities performed by government officials after a contract has been awarded to determine how well the government and the contractor performed to meet the requirements of the contract. It encompasses all dealings between the government and the contractor from the time the contract is awarded until the work has been completed and accepted or the contract terminated, payment has been made, and disputes have been resolved. As such, contract administration constitutes that primary part of the procurement process that assures the government gets what it paid for.” – Acquisition.Gov

The APM shall administer WOCs in accordance with the guidance and forms on OPO’s Contract Administration Intranet Page (including Roles & Responsibilities, Invoice Review, Amendments, Consultant Performance Evaluations and Contract Closeout).

# Attachment A – Checklist of Documentation For Tier-2 WOC Assignments

LPA Required Documentation  - submit the following to ODOT APM or PCS as requested:

Before mini-solicitation:

Project scope

Copy of selection criteria or mini RFP

Before negotiation:

Evaluator Score/comment Sheet (if using Mini-RFP)

Documentation of interviews and references checks (if conducted)

Tier 2 Selection Form

Internal breakdown of estimated costs. Prepared after selection and SOW development/review with selected consultant but prior to receipt of consultant’s cost estimate. Prepared by LPA if possible, or LPA assists APM in preparing estimate. APM should seek assistance from other technical discipline staff as needed. Reviewed by PCS prior to negotiation.

Profit Fee Worksheet

APM Required Documentation - ODOT APM must submit the following to OPO:

Before mini-solicitation:

PSK Request Form (must have EA# for DOJ review charges). Email to “ODOT Personal Services Contract Request”  mailbox.

Statement of work (or, at minimum, an outline of expected tasks and deliverables) along with proposed draft schedule

DBE Goal Calculation Form (required if requesting a DBE goal other than the standard goals assignment indicated on the PSK Request form guidance)

Copy of mini-RFP with evaluation criteria selected in collaboration with LPA

[The assigned Purchasing & Contract Specialist will process the Mini-RFP and receive the proposals.]

Before negotiation:

Internal breakdown of estimated costs. Prepared after selection and SOW development/review with selected consultant but prior to receipt of consultant’s cost estimate.  Prepared by LPA or APM (with assistance from technical discipline staff as needed). Reviewed by PCS prior to negotiation.

Following negotiation:

Statement of Work (with any revisions agreed upon during negotiations)

Profit Fee Worksheet

Consultant’s detailed BOC, and Record of Negotiations (RON) with any negotiation related documentation such as Pre-negotiation Plan, cost analysis, correspondence, meeting summaries.

DBE Breakdown and Commitment Form(s) provided by selected consultant. Required only if DBE goal is greater than zero; 1 form for each DBE subconsultant used; consultant prints form from BOC or BOC-NBR per instructions tab of BOC. Signed form(s) must be submitted (PDF format) to PCS and approved before execution of the WOC.