# PRICE AGREEMENT

OREGON DEPARTMENT OF TRANSPORTATION

PRICE AGREEMENT NO. B31258 – B31273

A&E Professional Services and Related Services Price Agreement for

ODOT and Local Agency Transportation Projects (Full Service)

This “Price Agreement” or “PA” is between the State of Oregon, acting by and through its Department of Transportation, hereafter called “Agency” or “ODOT,” and ___________________________, hereafter called “Consultant.”  Agency and Consultant together are referred to as “Parties” and individually referred to as “Party.”

Agency’s designated “Contract Administrator” and Consultant’s contact for this PA are identified in Exhibit J, Contact Information and Key Persons.   This PA sets forth the terms and conditions applicable to services that may be required under “Work Order Contracts” or “WOCs” entered into between the Parties under this PA.  This PA does not guarantee that any WOCs will be entered between the Parties.

For purposes of this PA and any WOCs assigned under this PA:

- “business days” means calendar days, excluding Saturdays, Sundays and all State of Oregon recognized holidays;

- “calendar days” means any day appearing on the calendar, whether a weekday, weekend day, national holiday, State of Oregon holiday or other day;

- “days” means calendar days;

- “Professional Services” means architectural, engineering, photogrammetric mapping, transportation planning or land surveying services that must be procured using qualifications based selection procedures [see ORS 279C.100 and ORS 279C.110];

- “Related Services” has the meaning provided in ORS 279C.100; and

- “State” means State of Oregon.

PART I.  GENERAL PRICE AGREEMENT PROVISIONS

The following provisions apply to this Price Agreement:

1.	Effective Date; Expiration and WOC Assignment Period; Termination.

a.	Effective Date.  This PA shall become effective on the date this PA has been signed by each Party hereto and all required approvals have been obtained.

b.	Expiration and WOC Assignment Period

i.	Expiration.  This PA shall have a limited WOC assignment period but will not expire until the later of the following occurs: (1) the expiration of the WOC assignment period, or (2) the expiration or termination of all WOCs assigned under this PA.

ii	WOC Assignment Period.  Unless this PA is sooner terminated, the initial WOC assignment period (which may be extended as provided in Part I, Section 5.b below) ends 2 years  from the effective date of this PA.  A project/WOC is considered assigned (for purposes of meeting the WOC Assignment Period limitation) when the WOC selection process is completed and the selection documentation has been submitted to the ODOT Procurement Office. All WOC assignments are tentative until negotiations are successfully completed, all required signatures have been obtained on the WOC, and ODOT has issued a notice to proceed to Consultant.

c.	Termination

i.	Termination by Mutual Consent.  This PA may be terminated at any time by mutual written consent of the Parties.

ii.	Agency's Right to Terminate for Convenience.  Agency may, at its sole discretion, terminate this PA, in whole or in part, upon 30 calendar days written notice to Consultant.

d.	Effect of Expiration or Termination.  Expiration or termination of the PA shall not result in expiration or termination of any WOC issued before PA expiration or termination.  Such WOCs shall remain in effect, and may be amended, until the particular WOC expires or terminates in accordance with its terms.

2.	Scope of Services     The services that may be required under a WOC are more specifically described in the Scope of Services set forth in Exhibit A, attached and incorporated into this PA by this reference (the “Services”).  Consultant agrees to perform the Services required under each WOC in accordance with the terms and conditions for WOCs as set forth in this PA.

3.	Compensation

a.	Maximum Not-to-Exceed (“NTE”) Amount. There is no guarantee that any specific amount of work or overall dollar amounts will be assigned via WOCs under this PA. The aggregate maximum NTE compensation for all WOCs issued under this PA (which may be increased per Part I, Section 5.a below), including any allowable expenses, is $________________.

b.	Method of Compensation. The payment methodology and options available for each WOC are described in Exhibit B - Compensation.  Each WOC will identify and incorporate from Exhibit B the agreed-upon payment methodology and options applicable to the specific WOC.

4.	Price Agreement Documents.

# a.	Exhibits Attached and Incorporated

This PA includes the following exhibits, each of which is attached and incorporated into this PA as though fully set forth herein:

(i)	Exhibit A – Scope of Services

(ii)	Exhibit B – Compensation

(iii)	Exhibit C – Insurance

(iv)	Exhibit E – Disadvantaged Business Enterprise (“DBE”) Provisions (applicable to federally funded WOCs with DBE goal assigned)

(v)	Exhibit E.1 - Disadvantaged Business Enterprise (“DBE”) Provisions, No-Goal (applicable to federally funded WOCs with no DBE goal assigned)

(vi)	Exhibit F – Work Order Contract Assignment and Requirements

(vii)	Exhibit G – Performance Evaluation

(viii)	Exhibit H – Conflict of Interest Disclosure

(ix)	Exhibit J – Contact Information and Key Persons

b.	Exhibits Incorporated by Reference From Website(s)

This PA includes the most current versions of the following exhibits (as may be revised from time to time by Agency), each of which, although not physically attached, is incorporated by this reference into this PA with the same force and effect as though fully set forth herein:

(i)	Exhibit D – Influence, Debarment and Non-Discrimination Provisions

(ii)	Exhibit I – Errors & Omissions (“E&O”) Claims Process

(iii)	Exhibit K – MWESB Aspirational Target Provisions

The full text of the above referenced exhibits may be reviewed and downloaded on line at the following address:   http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Contract_Docs

EACH WOC INCORPORATES APPLICABLE PROVISIONS FROM THE THEN MOST CURRENT VERSIONS OF THE FOREGOING EXHIBITS (subsections a. and b.) AT THE TIME THE WOC IS EXECUTED.  WOCS MAY EXCLUDE SOME EXHIBITS IN THEIR ENTIRETY IF THEY ARE NOT APPLICABLE TO A PARTICULAR WOC.

Revisions to the exhibits under subsections a. and b. made after execution of a WOC will apply to that WOC only if the revised exhibits are incorporated by amendment to the WOC under the provisions of Section 25 below.

5.	Amendments to PA.  Agency may amend this PA to the extent permitted by applicable statutes and administrative rules. Except as provided in Section 5.c below, any such amendments shall not be effective unless in writing, signed by the parties, and all approvals required by applicable law have been obtained.

a.  Not-to-Exceed Amount. Depending on Consultant performance, need and available funding, the aggregate maximum NTE compensation for all WOCs under this PA may be amended to add up to an additional $5,000,000, for an aggregate maximum NTE total of $9,500,000

b.  WOC Assignment Period. Depending on Consultant performance (as provided in Part I, Section 6), need and available funding, PAs may be amended to extend the WOC assignment period for up to an additional 2 years beyond the initial WOC assignment period.

c.	Changes via Written Communication. The following amendments to this PA, when such amendments do not include changes to scope of work or not-to-exceed amount of the PA,  may be accomplished by written communication (e-mail and fax acceptable) that documents agreement by Consultant and Agency:

- The addition of or change in Consultant's subcontractors approved by Agency;

- The addition of or changes to Escalated Salary Rates (“ESRs”), Direct Non-Labor Rates (“DNLs”) and Negotiated Billing Rates (“NBRs”) for Consultant and its subcontractors {provided the procedures in Agency’s Billing Rate Policy AGR 06-01, which may be revised from time to time,  are followed (see Exhibit B, Part 1 - Section H)};

- Correction of errors, inaccuracies and omissions in the ESRs, DNLs and NBRs or other cost schedules.

Agency reserves the right to issue requirements for the written communications, including but not limited to specific language that must be included to document agreement by Consultant and Agency.

6.	Performance Evaluation: Agency intends to conduct performance evaluations on each assigned project and may conduct evaluations on each phase of a project (see Exhibit G-Performance Evaluation).  At or near the end of the initial WOC assignment period, Agency may assess the performance evaluations completed during the preceding 2 years.  Depending on Consultant performance, need and available funding, the PA may be amended to extend the WOC assignment period for up to a 2-year period (as provided in Part I, Section 5.b).  Only firms performing with a high level of client satisfaction (as determined by Agency) will be considered for extension of the WOC assignment period.  Additionally, poor performance on assigned projects may result in withholding of retainage and negatively impact Consultant’s eligibility for WOC assignments (under this or other PAs) or selection under other Agency solicitations.  Agency may conduct a separate solicitation near the end of the initial 2 years or at anytime thereafter to replace firms that do not receive an extension of the WOC assignment period.

PART II.  TERMS & CONDITIONS APPLICABLE TO AND INCORPORATED INTO WORK ORDER CONTRACTS, AND APPLICABLE GENERALLY TO THIS PRICE AGREEMENT.

The following provisions apply to and are incorporated into Work Order Contracts under this PA.  The following provisions are also generally applicable to this PA, and where the context so requires, the reference in a provision to “Work Order Contract” or “WOC” shall be read to mean this PA for purposes of applying the provision to this PA:

1.	Independent Contractor; Conflict of Interest; Responsibility for Taxes and Withholding; Consultant Oversight.

a.	Consultant, by its signature on the PA and WOC, certifies that it is an independent contractor as defined in ORS 670.600 and as described in IRS Publication 1779, which is available at the following link: http://www.irs.gov/pub/irs-pdf/p1779.pdf . Consultant shall perform all required Services as an independent contractor.  Although Agency reserves the right (i) to determine the delivery schedule (as mutually acceptable to ODOT and Consultant) for the Services to be performed and (ii) to evaluate the quality of the completed performance, Agency cannot and will not control the means or manner of Consultant's performance.  Consultant is responsible for determining the appropriate means and manner of performing the Services.  Consultant is not an "officer", "employee", or "agent" of Agency, as those terms are used in ORS 30.265.

b.	Consultant, by its signature on the WOC, certifies that: (i) Consultant and, to the best of its information, knowledge and belief,  its Associates are in compliance with the ODOT Conflict of Interest Guidelines available at: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Misc, and (ii) if submittal of a Conflict of Interest Disclosure Form is required, the information Consultant provided through the Conflict of Interest Disclosure is true, accurate and complete as of the WOC effective date or if not, Consultant has submitted to Agency a Conflict of Interest Disclosure Form in the form required by Agency that is true, accurate and complete as of the WOC effective date.  In addition, Consultant shall submit to Agency a true, accurate and complete Conflict of Interest Disclosure Form, in the form required by Agency, no later than 10 business days following the date that Consultant becomes aware of any staffing, organizational or other material changes that result in nonconformance with disclosure requirements of the ODOT Conflict of Interest Guidelines.

c.	Consultant shall be responsible for all federal or state taxes applicable to compensation or payments paid to Consultant under the WOC and, unless Consultant is subject to backup withholding, Agency will not withhold from such compensation or payments any amount(s) to cover Consultant's federal or state tax obligations.   Throughout the duration of the PA and any WOCs, Consultant shall submit an updated W-9 form (http://www.irs.gov/pub/irs-pdf/fw9.pdf) to Agency whenever Consultant’s backup withholding status or any other information changes. Consultant is not eligible for any social security, unemployment insurance or workers' compensation benefits from compensation or payments paid to Consultant under the WOC, except as a self-employed individual.

d.	Consultant shall not be responsible for or have control over the means, manner, methods or techniques required of or used by other consultants or contractors under contract with Agency who are performing services or construction work on projects within the scope of the WOC, unless otherwise expressly agreed to in writing by the Parties.  The Parties agree, however, that these Section 1.d. provisions do not in any way revise or adjust Consultant’s professional responsibility to report to Agency any information pertaining to a project, or to performance by other consultants or contractors on a project, that would adversely affect Agency or a particular project, to the extent any such information may come to the attention of Consultant during the performance of Services within the scope of the WOC.

2.	Subcontracts and Assignment; Successors and Assigns

a.	Consultant shall obtain Agency's written consent prior to entering into any subcontracts for any of the Services required by the WOC, or in any manner assigning, selling or transferring any of its rights or interest under the WOC or delegate any of its duties or performance under the WOC.  In addition to any other provisions Agency may require, Consultant shall include, in any permitted subcontract under the WOC, contractual provisions that shall require any subcontractor (which may also be referred to as “subconsultant”) to comply with Part II Sections 5, 6, 7, 8, 9, 12, 19, and 24 of these WOC provisions and the limitations provided in Exhibit B Compensation, in the performance of the subcontractor’s Services on the project that is the subject of the WOC, as if the subcontractor were Consultant.  Agency’s consent to any subcontract shall not relieve Consultant of any of its duties or obligations under the WOC, including with respect to any Services, whether performed or to be performed by Consultant or a subcontractor.

b.	The provisions of the WOC shall be binding upon and shall inure to the benefit of the Parties hereto, and their respective successors and permitted assigns, if any.

c.   Any purported assignment, delegation or disposition in violation of subsection a. above is void.

3.	No Third Party Beneficiaries.  Agency and Consultant are the only Parties to the WOC and are the only Parties entitled to enforce its terms.  Nothing in the WOC gives, is intended to give, or shall be construed to give or provide any benefit or right, whether directly, indirectly or otherwise, to third persons unless such third persons are individually identified by name in the WOC and expressly described as intended beneficiaries of the terms of the WOC.

4.	Funds Available and Authorized; Payments.  Consultant shall not be compensated for Services performed under the WOC by any other agency or department of the State of Oregon.  Agency reasonably believes that, as of the effective date of the WOC, it has sufficient funds available and authorized for expenditure to finance the costs of the WOC within Agency's biennial appropriation or limitation.  Consultant understands and agrees that Agency's payment of amounts under the WOC is contingent on Agency receiving from the Oregon Legislative Assembly appropriations, limitations, or other expenditure authority sufficient to allow Agency, in the exercise of its reasonable administrative discretion, to continue to make payments under the WOC.  In the event Agency staff responsible for oversight of the WOC become aware that sufficient funds are not available and authorized for expenditure to finance the costs of the WOC within Agency’s biennial appropriation or limitation, Agency shall give prompt written notice to Consultant.

5.	Representations and Warranties.

a.	Consultant’s Representations and Warranties.

Consultant represents and warrants to Agency, for this PA and the WOCs, that (i) Consultant has the power and authority to enter into and perform the WOC, (ii) the WOC, when executed and delivered is a valid and binding obligation of Consultant, enforceable in accordance with its terms, (iii) the Services under the WOC will be performed in accordance with the professional standard of care set forth in Section 6 below; (iv) Consultant is duly licensed to perform the Services, and if there is no licensing requirement for the profession or Services, is duly qualified and professionally competent to perform the Services; and (v) Consultant is an experienced firm having the skill, legal capacity, professional ability and resources necessary to perform all the Services required under the WOC.

b.	Warranties Cumulative.  The warranties set forth in this Section are in addition to, and not in lieu of, any other warranties provided.

6.	Professional Standard of Care; Responsibility of Consultant; Design Within Funding Limit.

a.	Professional Standard of Care.

Consultant shall perform all Services under the WOC in accordance with the degree of skill and care ordinarily used by competent practitioners of the same professional discipline when performing similar services under similar circumstances, taking into consideration the contemporary state of the practice and the project conditions.

b.	Responsibility of Consultant.

(i)	Consultant shall be responsible for the professional quality, technical accuracy, and coordination of all designs, drawings, specifications, and other Services furnished by Consultant under the WOC.  Consultant shall, without additional compensation, correct or revise any errors or deficiencies in its designs, drawings, specifications and other Services.

(ii)	Agency’s review, approval or acceptance of, or payment for, the Services required under the WOC shall not be construed to operate as a waiver of any rights under the WOC or of any cause of action arising out of the performance of the WOC, and Consultant shall be and remain liable to Agency in accordance with applicable law for all damages to Agency caused by Consultant’s negligent performance of any of the Services furnished under the WOC or negligent failure to perform any of the Services under the WOC.

(iii)	The rights and remedies of Agency provided for under the WOC are in addition to any other rights and remedies provided by law.

(iv)	If Consultant is comprised of more than one legal entity (for example, a joint-venture or partnership), each such entity shall be jointly and severally liable under the WOC.

c.	Design Within Funding Limit.

When the Services under the WOC include preparation of design plans for the project:

- Consultant shall accomplish the design Services required under the WOC so as to permit construction of the project within Agency’s budget for construction as set forth in the WOC.  Consultant shall promptly advise Agency’s WOC Administrator if it finds that the project being designed will exceed or is likely to exceed the funding limitations and it is unable to design a usable project within these limitations.  Upon receipt of such information, the WOC Administrator will review Consultant’s revised estimate of construction cost.  Agency may, if it determines that the estimated construction contract price set forth in the WOC is so low that award of a construction contract not in excess of such estimate is improbable, authorize a change in scope or materials as required to reduce the estimated construction cost to an amount within the estimated construction contract price set forth in the WOC, or Agency may adjust such estimated construction contract price.

- Prior to releasing the bid for the construction contract, Agency will prepare an estimate of constructing the design submitted.  If Agency’s estimator(s) determines Consultant’s design exceeds Agency’s budget for the construction contract as set forth in the WOC {and as may be revised per Section (i) above}, then Consultant shall perform such redesign and other Services as are necessary to permit contract award within the funding limitation.  These additional Services shall be performed at no increase in the price of the WOC.  However, Consultant shall not be required to perform such additional Services at no cost to Agency if Consultant’s design exceeds Agency’s budget (as set forth in the WOC) as a result of conditions beyond Consultant’s reasonable control.

7.	Ownership of Work Product.

a.	Definitions.  The following terms have the meanings set forth below:

(i) “Consultant Intellectual Property” means any intellectual property owned by Consultant and developed independently from the WOC.

(ii) “Third Party Intellectual Property” means any intellectual property owned by parties other than Agency or Consultant.

(iii) “Work Product” means every invention, discovery, work of authorship, trade secret or other tangible or intangible item, and all intellectual property rights therein, that Consultant is required to deliver to Agency pursuant to the WOC.

b.	  Work Product.  All Work Product created by Consultant pursuant to the WOC, including derivative works and compilations, and whether or not such Work Product is considered a “work made for hire,” shall be the exclusive property of Agency.  Agency and Consultant agree that Work Product that constitutes original works of authorship (the “Original Work Product”) is “work made for hire” of which Agency is the author within the meaning of the United States Copyright Act.  If for any reason Original Work Product created pursuant to the WOC is not “work made for hire,” Consultant hereby irrevocably assigns to Agency any and all of its rights, title, and interest in all Original Work Product created pursuant to the WOC, whether arising from copyright, patent, trademark, trade secret, or any other state or federal intellectual property law or doctrine.  Upon Agency’s reasonable request, Consultant shall execute such further documents and instruments necessary to fully vest such rights in Original Work Product in Agency.  Consultant forever waives any and all rights relating to Original Work Product created pursuant to the WOC, including without limitation, any and all rights arising under 17 USC §106A or any other rights of identification of authorship or rights of approval, restriction or limitation on use or subsequent modifications.  However, see Sections 7.c., 7.d., 7.e. and 7.f. immediately below, for provisions applicable to Consultant Intellectual Property, Third Party Intellectual Property, Consultant Intellectual Property derivative works and Third Party Intellectual Property derivative works.

c.	  Consultant Intellectual Property.  In the event that any Work Product is Consultant Intellectual Property (Consultant Intellectual Property that is applicable to the Services being performed by Consultant under the WOC or included in Work Product deliverable to Agency under the WOC), or in the event any Consultant Intellectual Property is needed by Agency to reasonably enjoy and use any Work Product, Consultant hereby grants to Agency an irrevocable, non-exclusive, non-transferable, perpetual, royalty-free license to use, reproduce, prepare derivative works based upon, distribute copies of, perform and display Consultant Intellectual Property, including the right of Agency to authorize contractors, consultants and others to do the same on Agency’s behalf.  At the request of Consultant, Agency shall take reasonable steps to protect the confidentiality and proprietary interests of Consultant in any Consultant Intellectual Property licensed under this Section, within the limits of the Oregon Public Records Law (ORS 192.410 through 192.505) and the Oregon Uniform Trade Secrets Act (ORS 646.461 to 646.475).

d.	Third Party Intellectual Property. In the event that Work Product is Third Party Intellectual Property (Third Party Intellectual Property that is applicable to the Services being performed by Consultant under the WOC or included in Work Product deliverable to Agency under the WOC), or in the event any Third Party Intellectual Property is needed by Agency to reasonably enjoy and use any Work Product, Consultant shall secure on Agency’s behalf and in the name of Agency, an irrevocable, non-exclusive, non-transferable, perpetual, royalty-free license to use, reproduce, prepare derivative works based upon, distribute copies of, perform and display the Third Party Intellectual Property, including the right of Agency to authorize contractors, consultants and others to do the same on Agency’s behalf.

e.	Consultant Intellectual Property-Derivative Work.  In the event that Work Product created by Consultant under the WOC is a derivative work based on Consultant Intellectual Property, or is a compilation that includes Consultant Intellectual Property, Consultant hereby grants to Agency an irrevocable, non-exclusive, non-transferable, perpetual, royalty-free license to use, reproduce, prepare derivative works based upon, distribute copies of, perform and display the pre-existing elements of Consultant Intellectual Property employed in the Work Product, including the right of Agency to authorize others to do the same on Agency’s behalf.

f.	Third Party Intellectual Property-Derivative Work.  In the event that Work Product created by Consultant under the WOC is a derivative work based on Third Party Intellectual Property, or is a compilation that includes Third Party Intellectual Property, Consultant shall secure on Agency’s behalf and in the name of Agency an irrevocable, non-exclusive, non-transferable, perpetual, royalty-free license to use, reproduce, prepare derivative works based upon, distribute copies of, perform and display the pre-existing elements of the Third Party Intellectual Property employed in the Work Product, including the right to authorize others to do the same on Agency’s behalf.

g	Limited Agency Indemnity.  To the extent permitted by the Oregon Constitution, Article XI, Section 7, and by the Oregon Tort Claims Act, ORS 30.260 through 30.400, Agency shall indemnify and hold Consultant harmless from liability arising out of Agency’s re-use or alteration of the Work Product.

h.	Consultant Use of Work Product.  Notwithstanding anything to the contrary in this Section 7, Consultant may refer to the Work Product in its brochures or other literature that Consultant utilizes for advertising purposes and, unless specified otherwise in the WOC, Agency hereby grants to Consultant a non-exclusive, non-transferable, royalty-free license to use, reproduce, prepare derivative works based upon, distribute copies of, perform and display Agency-owned Work Product on other unrelated projects, except for any “Confidential Information” protected from disclosure under the provisions of Section 8 below, pertaining to Confidentiality and Non-Disclosure.

8.	Confidentiality and Non-Disclosure

a.	Confidential Information.  Consultant acknowledges that it and its employees and agents may, in the course of performing their responsibilities under the WOC, be exposed to or acquire information that is confidential to Agency.  Any and all information that Agency provides to Consultant or its employees or agents in the performance of the WOC that Agency designates as confidential (either on the document itself or through related correspondence), as well as all reports and other documents and materials (including software) that result from Consultant’s use of such information and any other Work Product that Agency designates as confidential, is deemed to be confidential information of Agency (“Confidential Information”).  Confidential Information does not include information that (i) is or becomes (other than by disclosure by Consultant) publicly known; (ii) is furnished by Agency to others without restrictions similar to those imposed by the WOC; (iii) is rightfully in Consultant’s possession without the obligation of nondisclosure prior to the time of its disclosure under the WOC; (iv) is obtained from a source other than Agency without the obligation of confidentiality, (v) is disclosed with the written consent of Agency, or; (vi) is independently developed by employees or agents of Consultant who can be shown to have had no access to the Confidential Information.

b.	Non-Disclosure.  Consultant agrees to hold Confidential Information in strict confidence, using at least the same degree of care that Consultant uses in maintaining the confidentiality of its own confidential information, and shall not, without Agency’s prior written consent, copy, reproduce, sell, assign, license, market, transfer or otherwise dispose of, give, or disclose Confidential Information to third parties, or use Confidential Information for any purposes whatsoever, other than the provision of Services to Agency hereunder.  Consultant shall advise each of its employees and agents of their obligations to keep Confidential Information confidential.  Consultant shall use reasonable efforts to assist Agency in identifying and preventing any unauthorized use or disclosure of any Confidential Information.  Consultant shall advise Agency immediately if Consultant learns or has reason to believe that any person who has had access to Confidential Information has violated or intends to violate the terms this Section 8(b), and Consultant shall, at its expense, cooperate with Agency in seeking injunctive or other equitable relief in the name of Agency against any such person.  Consultant agrees that, except as directed by Agency, Consultant will not at any time during or after the term of the WOC disclose, directly or indirectly, any Confidential Information to any person, except in accordance with the WOC, and that upon termination of the WOC or at Agency’s request, Consultant shall turn over to Agency all documents, papers, and other matter in Consultant's possession that embody Confidential Information. In the event Consultant is required to disclose Confidential Information pursuant to a subpoena or other legal process, Consultant shall notify Agency of such subpoena or other legal process, provide Agency with copies of any subpoena, other legal process and any other written materials supporting the subpoena or other legal process, and otherwise cooperate with Agency in the event Agency decides to oppose the disclosure of the Confidential Information.  In the event Agency decides not to oppose such subpoena or other legal process or Agency’s decision to oppose the subpoena or legal process has not been successful, Consultant shall be excused from the confidentiality provisions of this Section, to the extent necessary to meet the requirements of the subpoena or other legal process controlling the required disclosure.

9.	INDEMNITY.

a.	CLAIMS FOR OTHER THAN PROFESSIONAL LIABILITY.  CONSULTANT SHALL INDEMNIFY, DEFEND, SAVE, AND HOLD HARMLESS THE STATE OF OREGON, THE OREGON TRANSPORTATION COMMISSION AND ITS MEMBERS, THE DEPARTMENT OF TRANSPORTATION, THEIR OFFICERS, AGENTS AND EMPLOYEES FROM ANY AND ALL CLAIMS, SUITS, ACTIONS, LOSSES, LIABILITIES, DAMAGES, COSTS AND EXPENSES, INCLUDING ATTORNEYS FEES, OF WHATSOEVER NATURE, RESULTING FROM OR ARISING OUT OF THE ACTS OR OMISSIONS OF CONSULTANT OR ITS SUBCONTRACTORS, OR THEIR RESPECTIVE AGENTS OR EMPLOYEES, UNDER THE WOC.

b.	CLAIMS FOR PROFESSIONAL LIABILITY.  CONSULTANT SHALL INDEMNIFY, DEFEND, SAVE, AND HOLD HARMLESS THE STATE OF OREGON, THE OREGON TRANSPORTATION COMMISSION AND ITS MEMBERS, THE DEPARTMENT OF TRANSPORTATION, THEIR OFFICERS, AGENTS AND EMPLOYEES FROM ANY AND ALL CLAIMS, SUITS, ACTIONS, LOSSES, LIABILITIES, DAMAGES, COSTS AND EXPENSES, INCLUDING ATTORNEYS FEES, ARISING OUT OF THE PROFESSIONALLY NEGLIGENT ACTS, ERRORS OR OMISSIONS OF CONSULTANT OR ITS SUBCONTRACTORS, OR THEIR RESPECTIVE AGENTS OR EMPLOYEES, IN THE PERFORMANCE OF CONSULTANT’S PROFESSIONAL SERVICES UNDER THE WOC.

c.	INDEMNITY FOR INFRINGEMENT CLAIMS. WITHOUT LIMITING THE GENERALITY OF SECTION 9(a) OR 9(b), CONSULTANT EXPRESSLY AGREES TO INDEMNIFY, DEFEND, SAVE AND HOLD HARMLESS THE STATE OF OREGON, THE OREGON TRANSPORTATION COMMISSION AND ITS MEMBERS, THE DEPARTMENT OF TRANSPORTATION AND THEIR AGENCIES, SUBDIVISIONS, OFFICERS, DIRECTORS, AGENTS, AND EMPLOYEES FROM ANY AND ALL CLAIMS, SUITS, ACTIONS, LOSSES, LIABILITIES, DAMAGES, COSTS AND EXPENSES, INCLUDING ATTORNEYS FEES, ARISING OUT OF OR RELATING TO ANY CLAIMS THAT CONSULTANT’S SERVICES, THE WORK PRODUCT OR ANY OTHER TANGIBLE OR INTANGIBLE ITEMS DELIVERED TO AGENCY BY CONSULTANT THAT MAY BE THE SUBJECT OF PROTECTION UNDER ANY STATE OR FEDERAL INTELLECTUAL PROPERTY LAW OR DOCTRINE, OR AGENCY’S USE THEREOF, INFRINGES ANY PATENT, COPYRIGHT, TRADE SECRET, TRADEMARK, TRADE DRESS, MASK WORK, UTILITY DESIGN, OR OTHER PROPRIETARY RIGHT OF ANY THIRD PARTY; PROVIDED, THAT STATE SHALL PROVIDE CONSULTANT WITH PROMPT WRITTEN NOTICE OF ANY INFRINGEMENT CLAIM.  PROVIDED, HOWEVER, CONSULTANT SHALL NOT BE OBLIGATED TO INDEMNIFY, DEFEND, SAVE AND HOLD HARMLESS THE STATE AND AGENCY UNDER THIS SECTION 9(c), BASED SOLELY ON THE FOLLOWING:  CONSULTANT’S COMPLIANCE WITH AGENCY SPECIFICATIONS OR REQUIREMENTS, INCLUDING, BUT NOT LIMITED TO THE REQUIRED USE OF TANGIBLE OR INTANGIBLE ITEMS PROVIDED BY AGENCY.

d.	DEFENSE QUALIFICATION.  NOTWITHSTANDING CONSULTANT’S FOREGOING DEFENSE OBLIGATIONS, NEITHER CONSULTANT NOR ANY ATTORNEY ENGAGED BY CONSULTANT SHALL DEFEND ANY CLAIM IN THE NAME OF THE STATE OF OREGON OR ANY AGENCY OF THE STATE OF OREGON, NOR PURPORT TO ACT AS LEGAL REPRESENTATIVE OF THE STATE OF OREGON OR ANY OF ITS AGENCIES, WITHOUT THE PRIOR WRITTEN CONSENT OF THE OREGON ATTORNEY GENERAL. THE STATE OF OREGON MAY, AT ANY TIME AT ITS ELECTION ASSUME ITS OWN DEFENSE AND SETTLEMENT IN THE EVENT THAT IT DETERMINES THAT CONSULTANT IS PROHIBITED FROM DEFENDING THE STATE OF OREGON, OR THAT CONSULTANT IS NOT ADEQUATELY DEFENDING THE STATE OF OREGON'S INTERESTS, OR THAT AN IMPORTANT GOVERNMENTAL PRINCIPLE IS AT ISSUE OR THAT IT IS IN THE BEST INTERESTS OF THE STATE OF OREGON TO DO SO.  THE STATE OF OREGON RESERVES ALL RIGHTS TO PURSUE ANY CLAIMS IT MAY HAVE AGAINST CONSULTANT IF THE STATE OF OREGON ELECTS TO ASSUME ITS OWN DEFENSE.

e.	AGENCY’S ACTS OR OMISSIONS.  THIS SECTION 9 DOES NOT INCLUDE INDEMNIFICATION BY CONSULTANT OF THE STATE OF OREGON, THE OREGON TRANSPORTATION COMMISSION AND ITS MEMBERS, THE DEPARTMENT OF TRANSPORTATION AND ITS OFFICERS AGENTS AND EMPLOYEES, FOR THE ACTS OR OMISSIONS OF THE STATE OF OREGON, THE OREGON TRANSPORTATION COMMISSION AND ITS MEMBERS, THE DEPARTMENT OF TRANSPORTATION AND ITS OFFICERS AGENTS AND EMPLOYEES, WHETHER WITHIN THE SCOPE OF THE WOC OR OTHERWISE.

10.	Insurance.  Consultant shall carry insurance as indicated on Exhibit C throughout the term of the WOC.

11.	Termination

a.	Termination by Mutual Consent.  The WOC may be terminated at any time, in whole or in part, by mutual written consent of the Parties.

b.	Agency's Right to Terminate for Convenience.  Agency may, at its sole discretion, terminate the WOC, in whole or in part, upon 30 calendar days prior written notice to Consultant.

c.	Agency's Right to Terminate for Cause.  Agency may terminate the WOC, in whole or in part,  immediately upon written notice to Consultant or at such later date as Agency may establish in such notice, upon the occurrence of any of the following events:

(i)	Agency fails to receive appropriations, limitations or other expenditure authority sufficient to allow Agency, in the exercise of its reasonable administrative discretion, to continue to make payments for Consultant’s Services;

(ii)	Federal, state or local laws, regulations or guidelines are modified or interpreted in such a way that either the Services under the WOC are prohibited or Agency is prohibited from paying for such Services from the planned funding source;

(iii)	Consultant no longer holds any license or certificate that is required to perform the Services; or

(iv)	Consultant commits any material breach or default of any covenant, warranty, obligation or agreement under the WOC, fails to perform the Services under the WOC within the time specified or any extension thereof, or so fails to perform the Services as to endanger Consultant's performance under the WOC in accordance with its terms, and such breach, default or failure is not cured within 14 calendar days after Agency's notice to Consultant, or such longer period as Agency may specify in such notice.

d.	Consultant's Right to Terminate for Cause.

(i)	Consultant may terminate the WOC by giving written notice to Agency if Agency fails to pay Consultant pursuant to the terms of the WOC and if Agency fails to cure within 14 calendar days after receipt of Consultant's written notice, or such longer period of cure as Consultant may specify in such notice.

(ii)	Consultant may terminate the WOC, for reasons other than nonpayment, if Agency commits any material breach or default of any covenant, warranty, obligation or agreement under the WOC, fails to perform under the WOC within the times specified, or so fails to perform as to endanger Consultant's performance under the WOC, and such breach, default or failure is not cured within 14 calendar days after Consultant's notice to Agency, or such longer period as Consultant may specify in such notice.

e.	Remedies.

(i)	In the event of termination pursuant to Sections 11(a), 11(b), 11(c)(i), 11(c)(ii) or 11(d), Consultant's sole remedy (except as otherwise required by applicable state or federal law) shall be a claim for the sum designated for performing the Services multiplied by the percentage of Services completed and accepted by Agency (with acceptance by Agency not to be unreasonably withheld), less previous amounts paid and any claim(s) which state has against Consultant, except in the event of a termination under Section 11(c)(i) where no payment will be due and payable for Services performed or costs incurred after the last day of the current biennium, consistent with Section 4, Funds Available and Authorized; Payments.  If previous amounts paid to Consultant exceed the amount due to Consultant under this subsection, Consultant shall pay all excess to Agency upon demand.

(ii)	In the event of termination pursuant to Section 11(c)(iii) or 11(c)(iv), Agency shall have any remedy available to it in law or equity.  If it is determined for any reason that Consultant was not in default under Section 11(c)(iii) or 11(c)(iv), the rights and obligations of the Parties shall be the same as if the WOC was terminated pursuant to Section 11(b).

f.	Consultant's Tender Upon Termination/Retained Remedies of Agency.  Upon receiving a notice of termination of the WOC, Consultant shall immediately cease all activities under the WOC, unless Agency expressly directs otherwise in such notice of termination.  Upon termination of the WOC, Consultant shall deliver to Agency all documents, information, works-in-progress and other property that are or would be deliverables had the WOC been completed.  Upon Agency's request, Consultant shall surrender to anyone Agency designates, all documents, information, research, works-in-progress, Work Product and other property, that are deliverables or would be deliverables had the WOC been completed, that are in Consultant’s possession or control and may be needed by Agency to complete the Services.

12.	Records Maintenance; Access.  Consultant, and its subconsultants, shall maintain all fiscal records relating to the WOC in accordance with generally accepted accounting principles.  In addition, Consultant shall maintain all other records pertinent to the WOC and the Project in such a manner as to clearly document Consultant's performance.  Agency, the Oregon Secretary of State's Office, the federal grantor agency, the Comptroller General of the United States, and their duly authorized representatives shall have access, and Consultant shall permit the aforementioned entities and individuals access, to such fiscal records and other books, documents, papers, plans and writings of Consultant that are pertinent to the WOC to perform examinations and audits and make excerpts and transcripts.  Consultant shall retain and keep accessible all such fiscal records, books, documents, papers, plans, and writings for a minimum of 6 years, or such longer period as may be required by applicable law, following final payment and expiration or termination of the WOC, or until the conclusion of any audit, controversy or litigation arising out of or related to the WOC, whichever date is later.

13.	Performance Evaluations.  Agency may conduct performance evaluation(s) on the selected Consultant(s) during the PA term and the term of the WOC, which will be compiled and maintained by Agency, and become a written record of Consultant's performance, including information gained during an exit interview.  Agency will provide copies of any performance evaluation documentation to the affected Consultant and upon request, to third parties, unless lawfully exempt from disclosure.  The Performance Evaluation process is included in Exhibit G to this PA.

14.	Compliance with Applicable Law.  Consultant shall comply with all federal, state and local statutes, regulations, administrative rules, executive orders, ordinances and other laws applicable to the Services under the WOC, in effect at the time the WOC is executed and as may be amended, revised, enacted or adopted thereafter.  Changes in these legal requirements after the execution of the WOC may or may not be the basis for modifications to Consultant’s schedule, scope and fee, depending on a reasonable assessment of the nature of the change, the extent to which the change was anticipated by Consultant or the Parties, and other circumstances then existing.  Without limiting the generality of the foregoing, Consultant expressly agrees to comply with:  (i) Title VI of the Civil Rights Act of 1964; (ii) Section V of the Rehabilitation Act of 1973; (iii) the Americans with Disabilities Act of 1990 and ORS 659a.142; (iv) all regulations and administrative rules established pursuant to the foregoing laws; and (v) all other applicable requirements of federal and state civil rights and rehabilitation statutes, rules and regulations.  Agency’s performance under the WOC is conditioned upon Consultant’s compliance with, and Consultant shall comply with, the obligations applicable to public contracts and intended for contractors under ORS 279C.520 and 279C.530, which are incorporated by reference herein.  If conflicts are discovered among federal, state and local statutes, regulations, administrative rules, executive orders, ordinances and other laws applicable to the Services under the WOC, Consultant shall in writing request Agency to resolve the conflict.  Consultant shall specify if the conflict(s) create a problem for the design or other Services required under the WOC.

15.	Permits and Licenses:

a.	Permits and licenses to conduct business.  Unless otherwise specified in any WOC, Consultant shall obtain, hold, maintain and fully pay for during the term of the WOC all permits and licenses required by law for Consultant to conduct its business and perform the Services under the WOC.

b.	Permits and licenses required for the project.  Unless otherwise specified in the WOC, Consultant shall obtain, hold and maintain during the term of the WOC all permits and licenses required for the project (for example, permits from regulatory authorities and use permits or licenses from owners of real and personal property), but Agency shall pay for such permits and licenses.  Consultant shall review the project site and the nature of the Services that Consultant shall perform under the WOC.  Consultant shall advise Agency throughout the course of the project as to the necessity of obtaining all project permits and licenses, the status of the issuance of any such permits and licenses, and any issues or impediments related to the issuance or continuation of any such permits and licenses.

16.	Foreign Contractor.  If Consultant is not domiciled in or registered to do business in the State of Oregon, Consultant shall promptly provide to the Oregon Department of Revenue and the Secretary of State Corporation Division all information required by those agencies relative to the WOC.

17.	Force Majeure.  Neither Agency nor Consultant shall be held responsible for delay or default in the performance of its obligations due to a cause beyond its reasonable control, including, but not limited to, fire, riot, acts of God, terrorist acts or other acts of political sabotage, or war where such cause was beyond the reasonable control of Agency or Consultant, respectively.  Consultant shall, however, make all reasonable efforts to remove or eliminate such a cause of delay or default and shall, upon the cessation of the cause, diligently pursue performance of its obligations under the WOC.

18.	Survival.  All rights and obligations shall cease upon termination or expiration of the WOC, except for the rights and obligations set forth in Part I Section 4 and in Part II Sections 5, 6, 7, 8, 9, 11(e), 11(f), 12, 18, 19, 23, 24 and 27, and all other rights and obligations which by their context are intended to survive.

19.	Time is of the Essence.  Consultant agrees that time is of the essence in Consultant’s performance of its obligations under the WOC.

20.	Notice.  Except as otherwise expressly provided in the WOC, any communications between the Parties hereto or notices to be given hereunder shall be given in writing by e-mail, by personal delivery, facsimile, or mailing the same, postage prepaid, to Consultant or Agency at the e-mail address, the delivery address or facsimile number set forth in the WOC, or to such other addresses or numbers as either Party may hereafter indicate in writing to the other.  Any notice or day-to-day communication sent by e-mail shall be deemed received when it is sent.  The recipient of any notice sent by e-mail shall reply by e-mail to confirm receipt of such notice.  Any communication or notice made by personal delivery shall be deemed to be received when actually delivered.   Any communication or notice properly addressed and mailed shall be deemed received 5 calendar days after the date of mailing.  Any communication or notice delivered by facsimile shall be deemed received on the date of the notice of successful transmission generated by the transmitting machine.  To be effective, such facsimile transmission must be confirmed by telephone notice to Agency’s Contract Administrator or Consultant’s representative, as applicable.

21.	Severability.  The Parties agree that if any term or provision of the WOC is declared by a court of competent jurisdiction to be illegal or in conflict with any law, the validity of the remaining terms and provisions shall not be affected, and the rights and obligations of the Parties shall be construed and enforced as if the WOC did not contain the particular term or provision held to be invalid.

22.	Counterparts.  The WOC may be executed in several counterparts, all of which when taken together shall constitute one agreement binding on all Parties, notwithstanding that all Parties are not signatories to the same counterpart.  Each copy of the WOC so executed shall constitute an original.

23.	Dispute Resolution and Errors & Omissions Claims Process.   In the event of a dispute between the Parties regarding any aspect of the PA, the WOC or performance under the WOC, the Parties agree to attempt in good faith to resolve any such dispute through direct communications and negotiations.

a.	Errors & Omissions Related.  In the event those good faith efforts do not resolve disputes related to potential Errors and Omissions, the Parties agree to make good faith efforts to resolve the matter pursuant to the Errors & Omissions Claims Process, Exhibit I.

b.	Other Disputes.  In the event good faith efforts do not resolve disputes unrelated to Errors & Omissions, the Parties agree to make a good faith effort to determine if mediation might be productive in resolving any such dispute.  If the Parties determine that mediating the dispute would be productive, the Parties agree to use reasonable efforts to establish an agreement through which such mediation proceeding could take place.  In the event such a mediation proceeding takes place, the Parties acknowledge and agree that any mediator or mediators retained to assist the Parties in resolving any dispute will not have the power to issue a decision that will bind the Parties, but will merely act as a facilitator in the process of the Parties’ attempting to resolve the dispute through mutual agreement.  In the event that through good faith efforts or mediation proceedings (if entered into) it is determined that that the dispute includes issues related to Errors and Omissions, the Errors & Omissions Claims Process shall be followed.

24.	Governing Law; Venue; Consent to Jurisdiction.  The WOC shall be governed by, construed and enforced in accordance with, the laws of the State of Oregon, without regard to principles of conflicts of law.  Any claim, action, suit or proceeding (collectively, “Claim”) between Agency (or any other agency or department of the State of Oregon) and Consultant that arises from or relates to the WOC shall be brought and conducted solely and exclusively within the Circuit Court of Marion County for the State of Oregon; provided, however, if a Claim must be brought in a federal forum, then it shall be brought and conducted solely and exclusively within the United States District Court for the District of Oregon.  In no event shall this Section be construed as a waiver by the State of Oregon of any form or defense or immunity, whether based on sovereign immunity, governmental immunity, immunity based on the Eleventh Amendment to the United States Constitution, or otherwise.  CONSULTANT, BY EXECUTION OF THE WOC, HEREBY CONSENTS TO THE IN PERSONAM JURISDICTION OF SAID COURTS.

25.	Amendments to WOCs.

a.	Changes via WOC Amendment.  Agency may amend the WOC to the extent permitted by applicable statutes and administrative rules and as mutually agreed upon by Agency and Consultant. Agency may agree to appropriate increases in the maximum compensation payable under the WOC, should any Agency-approved increase occur in the scope, character, schedule or complexity of Services as outlined in the SOW.  Consultant shall not commence any Services authorized under an amendment, and the amendment is not effective, unless it is in writing signed by the Parties and all approvals required by applicable law have been obtained.

b.	Changes via Written Communication.  The following amendments to WOCs, when such amendments do not include changes to scope of work or not-to-exceed amount of the WOC, issued under this PA may be accomplished by written communication (e-mail and fax acceptable) that documents agreement by Consultant and Agency:

- The addition of or change in Consultant’s subcontractors approved by Agency under the WOC;

- The addition of or changes to ESRs, DNLs and NBRs for Consultant and its subcontractors {provided the procedures in Agency’s Billing Rate Policy AGR 06-01, which may be revised from time to time,  are followed (see Exhibit B, Part 1 – Section H)};

- Correction of errors, inaccuracies and omissions in the ESRs, DNLs and NBRs, Breakdown of Costs for Services, or other cost schedules.

- Revisions to delivery schedule and WOC expiration date.

Agency reserves the right to issue requirements for the written communications, including but not limited to specific language that must be included to document the agreement by Consultant and Agency.

26.	False Claims

a.	Consultant understands and acknowledges it is subject to the Oregon False Claims Act (ORS 180.750 to 180.785) and to any liabilities or penalties associated with the making of a false claim under that Act. By its execution of the PA and any WOC, Consultant certifies the truthfulness, completeness, and accuracy of any statement or claim it has made, it makes, it may make, or cause to be made that pertains to the PA and any WOC or the Project for which the Services are being performed, including but not limited to Consultant’s statement of proposal and any invoices, reports, or other deliverables.

b.	Consultant shall immediately disclose (in writing) to Agency whenever, in connection with the award, performance or closeout of the PA or any WOC, or any subcontract thereunder, Consultant has credible evidence that a principal, employee, agent, or subcontractor of Consultant has committed—

(i) A violation of the Oregon False Claims Act; or

(ii) A violation of State or Federal criminal or civil law involving fraud, conflict of interest, bribery, gratuity or similar misconduct.

c.	Consultant must include subsections (a) and (b) of this section in each subcontract Consultant may award in connection with the performance of the PA or any WOC. In doing so, Consultant may not modify the terms of those subsections, except to identify the subcontractors or sub grantee that will be subject to those provisions.

27.	Merger Clause; Waiver.  The WOC, including everything incorporated by reference into the WOC, constitutes the entire agreement between the Parties on the subject matter hereof.  There are no understandings, agreements, or representations, oral or written, not specified herein regarding the WOC.  No waiver, consent, modification or change of terms of the WOC shall bind either Party, unless such waiver, consent, modification or change of terms is in writing and signed by the Parties, and all necessary State of Oregon governmental approvals have been obtained.  Such a waiver, consent, modification or change, if made, shall be effective only in the specific instance and for the specific purpose given.  Either Party’s failure to enforce any provision of the WOC shall not constitute a waiver by that Party of that or any other provision.

28.	Order of Precedence.

All WOCs shall be interpreted in the following order of precedence:

A. The WOC less all attachments, exhibits and other material incorporated into the WOC by reference;

B.  The Statement of Work attached to the WOC;

C.  All Terms and Conditions contained in the PA;

D. All attachments, exhibits, and other material incorporated into the WOC by reference.

STATE OF OREGON PERSONAL/PROFESSIONAL SERVICES

Architectural & Engineering and Related Services

CONSULTANT, BY EXECUTION OF THIS PRICE AGREEMENT, HEREBY ACKNOWLEDGES THAT CONSULTANT HAS READ THIS PRICE AGREEMENT, UNDERSTANDS IT, AND AGREES TO BE BOUND BY ITS TERMS AND CONDITIONS.

Consultant Tax Identification Information.  Upon request, or when there are any changes to backup withholding status or other information, Consultant shall provide to Agency a current W-9 Form with Consultant’s taxpayer identification number (TIN) and the additional information required in the form. Information provided pursuant to this requirement will be used for the administration of state, federal and local tax laws.  Agency may report the information to the Oregon Department of Revenue and Internal Revenue Service (IRS) under the name and TIN provided.

PA #:B31258;  Legal, tax filing Company Name: ______________________________

Address: ________________________________________________

CERTIFICATION:

A. Any individual signing on behalf of Consultant hereby certifies:  (1) Consultant understands and agrees that various Exhibits to the PA are not physically attached, but are incorporated by reference in Part I, Section 4 of  the PA and have the same force and effect as if fully set forth herein.  The full text of all exhibits not physically attached to the PA is available at the following Web address: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Contract_Docs

(2) (a) Consultant understands and has provided to all Associates the ODOT COI Guidelines and COI Disclosure Form.  Consultant and, to the best of the undersigned’s information, knowledge and belief,  Consultant’s Associates (as defined in the COI Guidelines) are in compliance with and have no disclosures required per the COI Guidelines (available at the following Internet address: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Misc); or (b) Consultant has made all required disclosures and, if determined necessary by Agency, a mitigation plan has been approved by Agency;

(3) (a) Consultant is an independent contractor as defined in ORS 670.600 and as described in IRS Publication 1779; and (b) in the event that Consultant is a general partnership or joint venture, that Consultant signature(s) on this PA constitute certifications to the above statements pertaining to the partnership or joint venture, as well as certifications of the above statements as to any general partner or joint venturer signing this PA.

(4) Consultant hereby provides the certifications and is in conformance and will comply with all requirements set forth in Exhibit D to the PA, “INFLUENCE, DEBARMENT AND NON-DISCRIMINATION.

B. Any individual signing on behalf of Consultant hereby certifies under penalty of perjury: (a) Consultant has provided its correct TIN to Agency; (b) Consultant is not subject to backup withholding because (i) Consultant is exempt from backup withholding, (ii) Consultant has not been notified by the IRS that Consultant is subject to backup withholding as a result of a failure to report all interest or dividends, or (iii) the IRS has notified Consultant that Consultant is no longer subject to backup withholding; and (c) s/he is authorized to act on behalf of Consultant, s/he has authority and knowledge regarding Consultant’s payment of taxes, and to the best of her/his knowledge, Consultant is not in violation of any Oregon Tax Laws.  For purposes of this certification, “Oregon Tax Laws” means a state tax imposed by ORS 320.005 to 320.150 and 403.200 to 403.250, ORS Chapters 118, 314, 316, 317, 318, 321 and 323; the elderly rental assistance program under ORS 310.630 to 310.706;  and local taxes administered by the Department of Revenue under ORS 305.620.

# CONSULTANT

By: _______________________________ Title: ___________________________Date: _____________

By: _______________________________ Title: ___________________________Date: _____________

(2nd signature if necessary for Consultant)

DOJ REVIEW:   (Reviewed by  Rob Gebhardt               via e-mail dated _4/22/2013_______)

Reviewed by Assistant Attorney General	Date

ODOT (Procurement Authority)

Signature						Print Name					Date

ODOT (Expenditure Decision Authority)

Signature						Print Name					Date

______________________________________________________________________________________________________

Approved by Director / Division Administrator or designee	Date

ATTACHMENT A SCOPE OF SERVICES

#### A.	PROJECT DESCRIPTION and OVERVIEW of SERVICES

Consultant shall provide Professional Services and Related Services, as assigned in a Work Order Contract (“WOC”), within the scope of work identified in this Price Agreement (“PA”) or the associated solicitation.  Projects may be located anywhere in the state on the state highway system, rail, or on local public agency (“LPA”) transportation systems. Consultant is not required to propose on all mini-solicitations for project assignments.

WOC assignments will generally be for projects approved in the Statewide Transportation Improvement Plan (“STIP”) that the Oregon Department of Transportation ("ODOT" or "Agency")  and LPAs do not have capacity to complete with in-house staff. Information regarding the STIP is available at the following website:  http://www.odot.state.or.us/stip/.  WOC assignments will generally be fully outsourced projects which may include but are not limited to lane capacity projects; highway preservation, improvement, modernization and safety projects; interchange projects; minor to major bridge projects, bicycle/pedestrian path projects, site improvement projects, passenger and freight rail preservation and enhancement projects. In some cases, projects may be bundled for assignment under a single WOC.

Tasks and deliverables that may be assigned via WOCs under this PA may include but are not limited to those listed in the sections below. The tasks and deliverables identified in this exhibit are examples and are not exhaustive. Individual WOC assignments may include any task, reasonably within the scope of work included in this PA or the associated solicitation, as determined necessary to complete an assigned project.

Environmental Assessment (“EA”) or Environmental Impact Statement (“EIS”) Services may be included in WOCs if needed for a project under this series of PAs. Qualifications and experience for EA and EIS work will be determined during mini-solicitations. Generally EA and EIS Services are obtained by ODOT under separate contracts or price agreements.

General Expectation

Consultant commits to oversee and direct the design of assigned projects to obtain the greatest long-term value for the State of Oregon, and which reflects the prudent expenditure of public funds within the constraints of the project, program, context and budget.  In pursuing this goal, Consultant commits to:

- Develop a design that is appropriate for the context of the project and the nature of its function, both present and future;

- Avoid expenditures for aesthetic effect which are disproportionate to the project as a whole;

- Manage and facilitate all facets of the project that are reasonably within Consultant’s control to ensure the project is completed on or ahead of time and within budget;

- Strive to reduce the construction cost of the project while keeping life-cycle costs low;

- Use recycled/recyclable products to the maximum extent economically feasible in the performance of the contract work set forth in this document; and

- Apprise ODOT throughout the project concerning the economic impact of all design decisions; and embody sound and cost-effective sustainability principles in the Services performed under the PA in accordance with the Department of Administrative Services Sustainable State Facilities Standards and Guidelines.

Project Phasing

At Agency’s discretion, WOCs will use a phased development approach as described in the WOC.

Agency Responsibilities

- Execution of intergovernmental agreements (if applicable);

- Program Project funding with appropriate Agencies and assign expenditure accounts;

- Assign Agency’s Project Manager (“APM”) to perform contract administration (in collaboration with LPA-PM, when applicable) and monitor Consultant performance of assigned WOCs, including conformance with applicable standards, FHWA, ODOT rules and regulations, and acceptable procedures.

- Attend project meetings as needed;

- Right-of -Way appraisals, negotiations and acquisitions (unless specifically authorized and assigned to LPA or Consultant);

- Review Utility Notifications;

- Furnish available data sufficient to perform the work.

- Provide project information and documents as described in assigned WOCs

- Provide technical review and acceptance of all consultant deliverables;

- Advertise and award the construction contract when applicable; and

- Any additional items as specified in WOCs.

LPA Responsibilities

LPA responsibilities may be stated in WOCs for informational purposes. All work assigned to LPAs or other entities, other than subconsultants, is not subject to assigned WOCs, but shall be the subject of separate Intergovernmental Agreements or contracts which will contain the obligations of those entities.

Acronyms and Definitions

A table of acronyms and Definitions is located at the end of this Exhibit.

B.	STANDARDS and GENERAL REQUIREMENTS

The standards and general requirements applicable to WOCs are stated below. In addition to those stated in the PA, standards and general requirements specific to an assigned project may be included in the WOC.

1.	Standards

The standards, manuals, directives and other procedural guidance applicable to A&E and Related Services provided under a WOC are available at the following web site and are incorporated by this reference with the same force and effect as though fully set forth herein: http://www.oregon.gov/ODOT/CS/OPO/AE.shtml#Resources (select Standards-A&E/Related Services)

2.	Software Requirements

Consultant’s software shall produce deliverables that are fully compatible, readable and useable by Agency (and LPA when applicable) software, requiring no modification or translation of Consultant’s deliverables.  No loss of data integrity or accuracy shall result from any transfer of data.  Compressed data shall be in a "self-expanding executable" format.  To ensure this level of compatibility, Consultant and Agency may conduct tests of sample deliverables from Consultant, and Agency may provide sample or required format(s) to Consultant.  Agency reserves the right to reject deliverables that do not meet these requirements.  If a deliverable is rejected, Consultant shall resubmit deliverables to Agency that meet these requirements, and shall not bill Agency for the rejected deliverables or for time associated with correcting the rejected deliverables.

Consultant shall deliver all work products in the format(s) required by Agency as may be specified in the PA or WOC.  Consultant may propose alternative software for consideration by Agency.  If Agency determines that the alternative software meets the compatibility requirements of this section, Agency may choose to accept the use of the alternative software.  Agency will document this approval in writing.

Software standards currently used by Agency are specified below.  Additional or other software requirements may be specified in WOCs as needed for LPA projects and for some Agency projects. Agency anticipates that it will update its software periodically and at such time, new software may be required by notice provided to Consultant 30 days in advance.  Software standards include but are not limited to the following:

- Bentley MicroStation 8i SS3, InRoads 8i SS2, Descartes SS3 or most current Agency Requirements

- BRASS-Girder (latest version), which is available through the Wyoming Department of   Transportation

- Crossbeam Load-rating software, which is available free from Agency

- LISCAD (Current version)

- XSTABL or Slope/w

- GRL Wave Equation Analysis Program (WEAP)

- Embank or approved equal

- Lpile, Com624p, or approved equal

- Group

- Shake2000

- gINT

- US Army Corps of Engineers HEC-RAS

- US Army Corps of Engineers HEC-HMS

- FHWA Hydrain fro Windows

- FHWA Hy-22 Vurban

- US Natural Resources Conservation Service TR55

- Arcview GIS

- Boxcar

- Pipecar

- King County Washington HYD

- XPSWMM

- Bristars

- Haestad Methods Culvertmaster

- Haestad Methods Stormcad

- Haestad Methods Flowmaster

- Storm and Sanitary (for Microstation)

- US Geologic Survey PeakFQ

- Primavera P3

- SureTrak

- Microsoft Project

- Signing - Sign design software (non-specific)

- Illumination –Lighting analysis software (non-specific)

- Traffic Structures –Structure analysis software (non-specific)

- gINT borehole logging software

- Any DEQ-recognized or industry-recognized software capable of modeling groundwater flow based on USGS MODFLOW

- Any DEQ-recognized or industry-recognized software capable of modeling groundwater and vadose zone, contaminant migration and degradation

- Software listed in ASTM’s “RBCA Fate and Transport Models: Compendium and Selection Guidance”, approved by DEQ as needed

- MOBILE 6.2 On Road Motor Vehicle emissions model or the most recent emissions program required by law.

- CAL3QHC  Version 2 Model used for Predicting Pollutant Concentrations Near Roadway Intersections

3.	Professional Licenses, Registrations and Qualifications

- Consultant and its subconsultants must be duly licensed in Oregon to perform the Services, as required by the applicable Oregon Revised Statutes and Oregon Administrative Rules, and other applicable laws.   Consultant’s personnel and subconsultant personnel must be duly licensed to perform all Services which they will be performing under a resulting WOC, must be performing such Services under the "responsible charge" of a person so licensed (as that term is defined under ORS Chapter 672), or must be otherwise exempt from any licensing requirements applicable to the Services being performed.

- Agency may require Consultant’s Personnel to demonstrate a competency in the particular area/discipline to which they are assigned.

4.	General Requirements

- Endorsement of Data. Consultant shall place their official Oregon Registered Engineer seal and signature on all engineering design drawings and specifications furnished to ODOT, as well as any other materials where professional standards require such seal and signature.

- Safety Equipment. Consultant shall provide and use all safety equipment including (but not limited to) hard hats, safety vests and clothing if required by state and federal regulations and ODOT policies and procedures for the Services under the WOC.

- Personnel, Materials, and Equipment. Consultant shall provide competent personnel and shall furnish all supplies, equipment, tools, and incidentals required to accomplish the work.  All equipment and tools shall be in good operating condition and shall be kept in proper adjustment throughout the duration of any assigned WOCs.  All materials and supplies shall be of good quality and suitable for the assigned work.

5.	Compliance with Applicable Law  (in addition to those identified elsewhere in the PA.)

In addition to the broad requirements set forth in the PA, state and federal laws specific to an assigned project may be included in the WOC.

6.	Design Criteria and Project Assumptions/Conditions

Design criteria specific to an assigned project will be included in the WOC.

C.	REVIEW, COMMENT and SCHEDULE OVERVIEW

- Consultant shall coordinate with Agency staff (or other entities as may be indicated in the WOC) as necessary and shall revise draft deliverables to incorporate Agency draft review comments.

- Consultant shall incorporate comments within 10 business days of receipt and return the revised deliverables to Agency staff (or other entities as may be indicated in the WOC), unless a different timeframe is specified for specific tasks or otherwise agreed to in writing by Agency.

#### FORMAT REQUIREMENTS

- Consultant shall submit draft and final deliverables in electronic format via email (and hard copy if requested).

- Consultant shall also submit all graphic files accompanying reports separately in .jpg or .tif formats unless specified differently by Agency.

- Each draft and final text-based or spreadsheet-based deliverable shall be provided in MS Office file formats (i.e., MS Word, Excel, etc.) and must be fully compatible with version used by Agency.

- Additional format requirements may be listed with specific tasks/deliverables throughout the SOW or in the PA/Contract.

E.	TASKS and DELIVERABLES

Assigned WOCs will include a detailed statement of work (“SOW”) and delivery schedule that may include, but is not limited to, any or all of the following types of tasks and deliverables that may be required for a given project assignment:

1.	PRELIMINARY ENGINEERING

Tasks

Actual project work tasks may include but are not limited to some or all of the following areas:

A.1.a.	Project Management

- Contract Management;

- Subcontractor Management;

- Quality Control Plan (must be on file with Agency before work can be authorized under a WOC);

- Project Schedules;

- Progress Reviews;

- Schedule, coordinate and supervise project work;

- Maintain Liaison and Coordination with ODOT, FHWA, FRA, FTA and Outside Agencies;

- Prepare Records of Decisions;

- Monitor Project Budget;

- Prepare, Maintain and Update Project Activity Schedule;

- Provide Timely Responses to ODOT Comments;

- FHWA funding participation eligibility;

- Public Involvement activities

A.1.b.	Prospectus Preparation

ODOT may assign as a project the stand-alone task of scoping projects and preparing the Prospectus Parts 1, 2 & 3. If scoping and prospectus preparation is assigned as a task, the project will be done as an individual task without the implication or commitments for future WOCs. However, the same consultant that prepared the prospectus would not necessarily be precluded from evaluation/selection and assignment of preliminary engineering, design and/or construction engineering/inspection phase of the project, provided  -

- the prospectus and any other documents or reports prepared by the consultant are available to all prospective proposers, and

- the consultant was not involved with development of solicitation requirements or evaluation/selection criteria.

A.2.	Preliminary Field Surveys

- Data Collection;

- Topographic Surveying and Mapping;

- Survey Records;

- Utilities Located;

- Stream Cross Sections.

A.3.	Geotechnical Investigations, Reports, and Design

- Geologic Site Characterization

- Subsurface Engineering Characterization

- Drilling, sampling, insitu testing

- Materials characterization with Laboratory Testing

- Slope Design, embankment design, slide stabilization design

- Embankment source evaluation

- Foundation evaluation and design.

- Geology and Geotechnical Technical Reports per FHWA Guidance

- Geotechnical related plan and specification preparation

- Construction observation of geotechnical project elements

A.4.	Hydraulic Studies and Reports

- Hydrology

- Pavement Drainage Design

- Water Resources Impact Assessment

- Stormwater Design Report

- Stormwater Operation and Maintenance Manual

- Detention and Water Quality Design

- Storm Drainage Design

- Backwater Analysis and Scour Analysis

- Culvert and Fish Passage Design

- Hydraulic Analysis and Report for Bridge and Large Culverts.

A.5.	Preliminary Design

- Location Narrative;

- Roadway Alternatives, Traffic analysis, traffic and transportation technical report per ODOT and FHWA guidance;

- Bridge Alternative Study;

- Type, Size, and Location Report.

- Surfacing Design

- Perform Utility Coordination

- Subsurface Utility Engineering

- Perform Railroad Coordination

- Prepare access management plans

A.6.	Hazardous Materials Assessments

- Phase 1/Initial Site Assessment

- Phase 2/Preliminary Site Investigation

- Hazardous Materials Corridor Assessment

- Hazardous Materials Technical Report (Site investigation/analysis, and Preliminary Mitigation Statement)

- Additional sampling as needed to delineate extent of contamination (including probing, drilling, sampling, field testing, monitoring well installation and decommissioning, sample analysis, disposal of investigation derived waste, etc.)

- Lead-based paint testing (on bridges, structures and residences)

- Asbestos containing materials testing

- Wood preservative testing

- Develop all safety documents and procedures required for work on hazardous waste sites or for sampling hazardous materials

- Negotiation with property owners to remediate contamination prior to ODOT acquisition or prior to construction that may encounter contamination originating from off-site sources

- Remove Underground Storage Tanks (USTs) prior to construction or develop plans and specs for  UST removal during construction and oversee such removal

- Excavate contaminated soil prior to construction or develop plans and specs for such soil excavation during construction and oversee such work

- Management and disposal of contaminated media (soil and groundwater) conducted prior to construction and develop plans and specs for such work and oversee that work during construction (includes NPDES, local sewer and solid waste permits)

- Hazardous waste determination for all wastes to be generated during construction

- Management of hazardous waste and solid waste in accordance with RCRA

- Create and implement pollution control plan for all hazardous materials stored or used on site

- Create and implement SPCC plan if required by 40 CFR 112 for fuel storage on site

- Develop contingency plans for unexpected contamination encountered during construction

- Oversee removal of contaminated media during construction

- Oversee waste management practices during construction

- Identify safety requirements for work in contaminated areas during construction

- Develop plans and specs for subsurface utilities to be installed in contaminated areas

- Ensure all subsurface linear installations in contaminated areas are designed to avoid preferential migration of contamination along their length

A.7.	 Environmental Analysis, Documentation, and Compliance

The research and relevant Project documents required of the Consultant for environmental related tasks must conform to all appropriate state and federal requirements.  These include all federal, state, and local laws and regulations applicable to the relevant environmental discipline, including National Environmental Policy Act (NEPA), and those required by the Council of Environmental Quality (CEQ), State Historic Preservation Office (SHPO), the U.S. Department of Interior (USDOI), Federal Highway Administration (FHWA), Western Federal Rail Administration (FRA), Federal Transit Administration (FTA), Western Federal Lands Highway Division (WFLHD),  Bureau of Land Management (BLM), US Forest Service (USFS), the Environmental Protection Agency (EPA), the Oregon Department of Land Conservation and Development (DLCD), and other federal, state, and local agencies that may also have jurisdiction over the particular transportation facilities construction project.

Cultural/Historic Work: must be executed by a Qualified Cultural Resources Specialist as defined in the Secretary of the Interior’s Standards and Guidelines for Historic Preservation (48 FR 44716) – see the following web page for additional information:

www.cr.nps.gov/local-law/arch_stnds_0.htm  .

Consultant shall prepare all forms, reports, and documents based on the style and format of sample documents provided by Agency (samples are available at the following ODOT FTP site: ftp://ftp.odot.state.or.us/techserv/environm/sampdocs/).

All Project Submittal Letters prepared for forms or reports that must be submitted to SHPO must identify the project and clearly show that the report is submitted on behalf of ODOT and was prepared by a Qualified Cultural Resources Specialist. It is the Consultant’s responsibility to obtain examples of reports and Submittal Letters before beginning any work.  Agency will not accept or compensate for unrequested reports or Consultant work that is submitted in other format styles and will return them to Consultant to be revised in the correct format at Consultant’s expense.  Consultant shall submit all documents in draft and final format in both hard and electronic copies. Consultant shall revise draft deliverables as necessary to incorporate Agency review comments. Consultant shall coordinate all National Historic Preservation Act (16 USC 470f) Section 106 research and related documents with Agency.

- Draft and Final Environmental Documents {including EA, REA,  FONSI}

- Draft and Final ODOT Recommendation Document

- ODOT Environmental Baseline Report

- ODOT Reconnaissance Report

- Visual Resources Technical Report per ODOT and FHWA Guidance

- Environmental Project Management

- Mapping, field data collection, and photo documentation of existing or baseline conditions

- Public Scoping and Early Agency Coordination Report

- Environmental baseline reports

- Mitigation plans

- Compliance with state and local planning requirements

- Findings for goal exceptions, plan amendments, and variances

- Acquisition of Conditional Use Permits

- Planning and Land Use analysis and reports

- Interchange Area Management Plan

- Facility or Refinement Plan

- Socio-economic analysis and Technical Report(s)

- Environmental Justice analysis and Technical Report(s)

- Cultural/Historic Resources Baseline Report per ODOT, SHPO, and FHWA Guidance

- Section 106 Determination of Eligibility (DOE)

- Section 106 Finding of Effect (FOE)

- Section 106 Memorandum of Agreement (MOA)

- Section 106 Programmatic Agreement (PA)

- Cultural Resources Technical Report

- Section 4(f) Evaluations

- Section 6(f)(3) Evaluations

- ORS 358 Coordination Form

- ARPA Permit (federal lands)

- Excavation Permit (SHPO)

- Wetland delineation and report

- Coordinate with designers on avoidance and minimization options

- Wetland functional analysis

- Wetland impact assessment

- Conceptual wetlands mitigation report

- Coordination with ACE and DSL on mitigation options

- Final wetland mitigation grading and planting plans and specifications

- Pre-construction meeting with construction contractor (CC)

- Construction inspection for wetland and biological mitigation site

- Adaptive management of wetland mitigation during construction

- Post-construction mitigation site monitoring with annual reports

- Wetlands Technical Report per ODOT and FHWA Guidance

- Wetland mitigation site maintenance

- Wetland mitigation site remediation plans

- Water resources Impact Assessment and Technical Report per FHWA and ODOT Guidance

- Water Quality mitigation design concept report

- Final water quality mitigation design plans and specifications

- Erosion and sediment control plans

- NPDES permit for discharge of storm water from construction sites for projects constructed on Tribal Reservation lands

- Oregon Natural Heritage database search

- Request species’ list from USFWS and NMFS

- Field survey for plants, birds and other species of concern

- Prepare Biological Assessment (BA) and Biological Evaluation

- Prepare No Effect memo

- Develop mitigation plans for biological species

- Incorporate Terms and Conditions from Biological Opinion(BO) into Specifications

- Photograph pre-existing baseline conditions at construction site

- Estimate costs for maintaining, remediating, and site inspection for inclusion in construction budgets.

- Monitor mitigation or special features of the site as per permits or BO

- Prepare monitoring documents and submit to agencies

- Coordinate site remediation or maintenance as needed.

- Prepare Traffic Noise Technical Report per guidance in ODOT Noise Manual

- Prepare Air Quality Analysis, Technical Report and follow regulatory compliance per ODOT guidance, and meet all necessary federal, state, and local regulations. This includes, but not limited to, NEPA, transportation, conformity criteria (OAR 340-252 and 40 CFR 93), and Indirect Source Construction permit requirements.

- Prepare Energy Technical Report per FHWA Guidance

- Biological Technical Report per FHWA and ODOT Guidance

- Land Use Technical Report per ODOT Guidance

- Photographic and Animated Simulations

- Permits and Clearances Technical Report per ODOT Guidance

- Preparation of CETAS presentations, concurrence packages, and supporting documentation

- Attendance at CETAS meetings

- Public hearing facilitation

- Maintenance of all project mailing lists and contact lists

- Prepare reports to support Agency in any legal challenge

- Serve as expert witness(es) for Agency if litigation occurs

- Preparation of Bureau of Land Management (BLM) or US Forest Service (USFS) unique environmental documentation for ODOT/FHWA transportation facilities construction projects to meet those agencies’ environmental documentation requirements

A.8.	Public Involvement/Information

- Public Information Plan;

- Public Involvement or interagency meeting attendance;

- Public Involvement or interagency meeting coordination and facilitation;

- Preparation of materials for public meetings, open houses, and hearings;

- Preparation and distribution of Project Newsletters;

- Develop and maintain Web Pages to disseminate information to the public.

A.9.	Prepare All Required Permit Applications

- Joint Permit Application to U.S. Army Corps of Engineers and Oregon Division of State Lands;

- Coast Guard;

- Determine permits required from or notification of other regulatory agencies;

- Prepare & Submit Required Permits to Contract Administrator or designee for Review, Approval and Signature.

A.10.	Right of Way

- Right of Way Technical Report per ODOT Guidance

- Prepare access list and coordinate closures with ODOT.

- Research and Survey;

- Provide original survey maps, field notes, and calculation sheets;

- Prepare Legal Descriptions and Maps for Right of Way to be acquired;

- Horizontal Control and Recovery Map;

- Right of Way Staking for Acquisition;

- Right of Way Monumentation and Mapping;

- File surveys with appropriate County Surveyor;

- R/W Descriptions;

- Obtain title documents and prepare conveyance documents;

- Prepare all appraisals needed for Right of Way files;

- Prepare relocation reports, studies and claims for displaced property owners;

- R/W Negotiations (with ODOT R/W Manager's approval on WOC by WOC basis);

- R/W Acquisition (with ODOT R/W Manager's approval on WOC by WOC basis);

- Prepare final report packet for each file where a signed agreement is reached;

- Prepare recommendations for condemnation, if needed;

- Perform project-related property management services;

- Perform Railroad Coordination Services;

- Perform Utility Coordination Services;

- Recommend Certification of Project Right of Way Acquisition.

- Prepare landowner list and Right-of-Entries (ROE) for project.  May include in-person and/or phone follow-up with landowners.

A11.	Prepare Final Plans, Special Provisions, and Cost Estimates

- Prepare Final Plans (including Traffic Engineering Design, , and traffic noise impact mitigation measures, if required);

- Final Quantities and Engineer’s Cost Estimate;

- Markup Special Provisions for ODOT Preparation;

- Engineers Construction Schedule;

- Respond to ODOT comments, if provided, on TS&L, Advance and Final PS&E;

- Prepare Utility Notifications.  Prepare utility notifications and conflict reports per the Procedures for Utility Relocation/Reimbursement for Federally Funded Local Public Agency Projects;

- Access management plans;

- Access Management Technical Report per ODOT requirements.

A12.	Bidding Assistance

- ODOT (and LPAs) must retain key decision-making functions, in the context of evaluating and awarding contracts to consultants or construction contractors and making decisions on protests filed by proposers/bidders.

Precluded Activities:

- Consultant’s role is to advise and provide information as requested by ODOT or LPAs and shall not involve being a voting member of an evaluation & selection team. ODOT and LPAs shall exercise appropriate supervisory control over the Consultant's actions related to bidding assistance.

- If Consultant’s role included developing (or participation in developing) the plans and specs, the procurement documents, or the evaluative factors (if applicable), the Consultant would be precluded from acting as a subcontractor on bids for the resultant construction contract.

- Consultant shall not have any contact with bidder community following close of bid for LPA or ODOT bid projects until award of contract or cancellation of bid.

Bid Assistance Tasks:

When federal funding is involved, ODOT must conduct the construction bid process for LPAs unless the LPA is certified by ODOT to independently conduct bid. When no federal funding is involved, at ODOT’s discretion, either ODOT or the LPA may perform the construction bid process. The extent of Consultant involvement in the construction bid process is typically limited to any or all of the following:

- When ODOT is conducting construction bid process:

- If assigned as the point of contact, respond to questions from bidders, LPA, and ODOT

- Maintain log of bidder questions and answers for ODOT and LPA review. Email log to ODOT and LPA by 4:00 p.m. each day until bid closes {All contact with the bid community will cease at time of bid and no further contact will be made without express directive and direction from ODOT contracting office and ODOT Specifications, Estimating and Office of Pre-letting (SEOPL)};

- Make revisions to plans as needed for addenda and submit to ODOT for review and distribution;

- Prepare draft bid addenda for review, finalization and issue by ODOT;

- Provide additional information regarding submitted bids, only when requested by ODOT SEOPL.

- When the LPA is conducting construction bid process:

- Write and submit bid advertisements to LPA and ODOT for review and approval;

- Distribute bid documents, including plans to requesting construction contractors;

- If assigned as the point of contact, respond to questions from bidders, LPA, and ODOT;

- Maintain log of bidder questions and answers for ODOT and LPA review. Email log to ODOT and LPA by 4:00 p.m. each day until bid closes;

- Make revisions to plans as needed for addenda and submit to LPA and ODOT for review;

- Prepare draft bid addenda and submit to LPA and ODOT for approval.  Issue approved bid addenda;

- Attend and assist with bid openings;

- Assist in providing information supporting the evaluation of bids when specifically requested to do so by the LPA or ODOT;

- Prepare and provide final construction contract document(s).

[All Consultant contact with the bid community shall cease at time of bid closing and no further contact will be made without express directive and direction from LPA or ODOT.]

A.13.	Landscape Architecture

- Provide landscape architectural services for roadside development within the state highway system, which may include preparation of plans/specifications and rendered presentation plans, estimates for roadside development work, and environmental mitigation and remediation.

- Coordinate Statewide Landscape Architectural Issues.

- Coordinate processing of project issues and permits with agencies and individuals outside ODOT.

- Represent landscape architectural expertise on ODOT Resource and Project Teams. Render expert opinion(s) within field of landscape architecture.

- Prepare landscape architectural documents as necessary.

- Provide technical expertise such as surveyors, GIS Specialists, wetland biologists, wetland specialists, plant or landscape specialists, irrigation specialists, or other specialties that are approved by ODOT as necessary for the execution of the landscape architects’ work.

B.	RESERVED

C.	Schedule

Example Project Milestone Submittal Dates:

- Project Kickoff Meeting

- Preliminary Design Report

- Design Acceptance Package (DAP)

- Environmental Documents

- Right of Way Descriptions

- Plans Specs and Estimates (PS&E) Submittal

- Right of Way Certification

(Consultant shall submit complete schedule.)

D.	Documents Furnished by CONSULTANT

All documents and associated data prepared by Consultant pursuant to this agreement shall be property of ODOT (or LPA, as applicable). Consultant may retain copies for its records. Reuse of work product created by Consultant for a purpose not originally intended by parties shall be at the sole risk of such user.

Documents furnished by Consultant to ODOT APM (and LPA when applicable) or designee will be specified in the WOC and may include, but not be limited to:

- Copies of preliminary design reports / TS&L reports are to be delivered to ODOT Liaison/Contract Administrator.

- Copies of permit applications and wetlands delineation.

- Copies of complete contract drawings (half size), 11” x 17”, unless another format is required, special provisions and engineer’s cost estimate.

- Full size mylar(s).

- Electronic files.

- Schematically rendered plans, sections, elevations or details for display at public meetings, review by permitting agencies and ODOT resource or project teams.

- Technical or professional advice, testimony, expertise or opinions as requested by ODOT on matters of landscape architecture. Advice requested may be graphic, written, or oral.

- Geographical Information System (GIS) mapping and information of existing roadside data.

- Bridge and structure design calculation books.

- Bridge load rating reports with calculation books and with electronic files.

- As-constructed drawings on Mylar (full-size Mylar for bridge/structure related drawings) with electronic files of final contract drawings.

- Any technical report identified in the SOW in the WOC.

E.	Endorsement Of Data

Every final document including drawings, specifications, designs, reports, narratives, maps and plans shall be stamped with the seal and signed by the registered engineer or appropriately licensed or accredited individual having responsible charge of the work. (OAR 672.020(2), registered landscape architect, as appropriate.

F.	DELIVERABLES OVERVIEW for PE & DESIGN PHASE

- The types and quantities of deliverables will be specified in each individual WOC.

- All draft and final versions of graphics-based deliverables (maps, plans, drawings, etc.) and text-based deliverables (reports, memorandums, specifications, etc.) shall be provided electronically as well as the number of hard copies specified for each item.

- Text-based deliverables shall be prepared in MS Word  unless otherwise specified in a WOC.

- Graphics-based deliverables shall be prepared in the software or application as specified in the WOC.

2.	CONSTRUCTION CONTRACT ADMINISTRATION,  ENGINEERING & INSPECTION

- TASK OVERVIEW and SOW TEMPLATES/FORMS

Individual WOC assignments may include any or all of the following:

- construction contract administration services & project closeout

- construction engineering services

- construction inspection services

CA/CEI Task Template. ODOT has developed standardized task templates for CA/CEI services within the scope of services included in this PA. The statement of work for any assigned WOCs under this PA will use the latest version of the CA/CEI template (as may be revised from time to time by Agency) available at the following Internet address:  http://www.oregon.gov/ODOT/CS/OPO/docs/sow/ca-cei_template.doc.   The CA/CEI template available at the foregoing link, although not physically attached, is incorporated by this reference into this PA with the same force and effect as though fully set forth herein. Changes to standard task language in the CA/CEI template will require approval of the ODOT Construction Office, as stated in the instructions included in the template. The CA/CEI and other SOW templates are available on line at: http://www.oregon.gov/ODOT/CS/OPO/pages/sow.aspx#Standardized_SOW_Tasks

LPA projects may typically include CA/CEI Services. ODOT projects may include CA/CEI services; however, ODOT’s intent is to complete construction inspection and construction contract administration services with in-house staff for the majority of ODOT projects. At ODOT’s discretion CA/CEI services, or elements thereof, may be assigned to a consultant other than the firm that completed the designs for a given project.

B.	APPLICABLE STANDARDS & GENERAL REQUIREMENTS

- All construction engineering services, inspection functions, material testing, and construction contract administration performed by Consultant shall be in conformance with the ODOT Construction Manual, ODOT Manual of Field Test Procedures, the Oregon Standard Specifications for Construction, the ODOT Inspectors Manual, and the ODOT QCCS Manual; such documentation shall be on forms and reports acceptable to ODOT.

- Consultants will also be evaluated as indicated in 23 CFR Part 172.

- Personnel may be required by ODOT to be certified and demonstrate a competency in the particular area of inspection to which they are assigned.

- As required in ORS 672.002 to 672.325, Consultant shall provide appropriate supervision and control with a licensed Professional Engineer in responsible charge of the CA/CEI services.

- Quality Control Compliance Specialist, QCCS must be certified in the areas of project need.  More than one QCCS can be used on a project to fill this requirement.

- ODOT will assign a liaison person to provide advice and guidance to Consultant and  All billings from Consultant must be approved by the liaison person prior to presentation to the ODOT Accounting Office for payment.

- TASK ELEMENTS/DELIVERABLES

Tasks for CA/CEI phase may include but are not limited to the following:

C.1.  Construction Quality Assurance & Contract Administration Plan (QA/CA Plan) ODOT form 734-2857.

C.2.  Preconstruction conference

- As a minimum, a preconstruction conference will be arranged with representatives of ODOT, LPA (if applicable), Engineering Consultant, and the CC in attendance. When alternatives are to be considered, ODOT shall have the right of selection on ODOT projects and LPA shall have the right of selection on LPA projects. Review construction project issues, requirements and permits.

- Document and distribute record of meeting with action items identified.

- Conduct a partnering workshop with all parties involved.

Deliverables:

- Meeting agendas and minutes

C.3.  Project Management services

- Schedule, coordinate and supervise Consultant’s staff to properly inspect CC's project work, and provide the required construction contract administration;

- Maintain communication between Consultant’s staff  ODOT, LPA (if applicable),  and CC;

- Provide timely responses to ODOT and CC's questions and comments;

- Prepare and submit to ODOT monthly Progress Payment Estimates for CC's work;

- Prepare and submit Monthly Project Status Report for CA/CEI Phase, invoices and backup documentation to ODOT for Consultant's work;

- Provide management to Consultant's subcontractors;

Deliverable(s):

- Consultant's monthly progress report  (submit with monthly invoice)

- Monthly Invoices and backup documentation

- Meeting agenda and minutes

C.4.  Reserved

C.5.  Construction Monitoring and Inspection; Environmental Compliance and Work Zone Monitoring

- Provide construction monitoring and inspection with certified inspectors.

- Monitor and report that CC's project work is progressing as scheduled and is completed according to the construction contract specifications.

- Make project decisions within authority; Draft Change Orders (Contract Change Orders, Extra Work Orders, and State Force Orders) as required for ODOT approval.

- Prepare CC punch lists.

- Immediately notify ODOT of any Project Work permanently incorporated that fails to conform to the Federal or State standards applicable to said Contract Specifications.

- Immediately notify ODOT of any safety incident or traffic accident involving the public.

Deliverable(s):

- Applicable monitoring, compliance and inspection forms

C.6.  Construction Contract Administration services

- Maintain project quantity and quality documentation as required in the ODOT Construction Manual;

- Generate or validate quantity calculations to support CC Monthly Progress Estimates in the Contractor Payments System, and submit to ODOT's Contract Administration Unit via the ODOT’s Project Manager or Local Agency Liaison, no later than the 8th of each month.

- Prepare/negotiate change orders and submit as required to ODOT for approval;

- Conduct labor compliance interviews and reports;

- Prepare and submit EEO compliance reports;

- Complete DBE field inspections and interviews.

- Prepare, maintain and update Project Activity Schedule (in Gantt style format).

- Conduct reviews of CC performance;

- Prepare Records of Decisions for disagreements, protests and claims;

- Prepare project supporting data;

- Monitor project budget and costs;

- Maintain FHWA funding eligibility.

- Maintain a daily diary and an Inspector's Daily Progress Report of CC's project activity.

- Prepare and submit progress reports in support of payment to the CC.

Deliverable(s):

- Daily, Weekly and Monthly reports

- First, Second and Third Notification

- CC’s Monthly Preliminary Progress Estimates

- Final pay quantity documentation

- Final quality documentation

C.7.  Checking shop drawings/submittals

- Consultant shall complete review and provide contract required action on CC's submittals within the time allowed by the construction contract.

- Consultant will provide when requested by CC interpretation of contract documents, supplementary drawings, specification instructions, or change orders/requests, with sufficient data and direction to continue project work.

C.8.  Field-testing and inspection of material.

- Provide one or more persons to perform the function of a QCCS as outlined in the ODOT QCCS manual and the MFTP. Persons performing the duties of the QCCS shall be certified according to the above manuals;

- Assure that materials to be incorporated into the work by the CC meets Contract requirements;

- Assure Contractor has properly perfumed all required testing according to the MFTP;

- Collect and review all Quality Control and Quality Assurance materials, test reports for compliance with the Contract documents; and

- Coordinate with the appropriate ODOT Region Quality Assurance Coordinator to assure al Quality Assurance testing is complete according to the MFTP.

Deliverable(s):

- Test Summaries

- Project quality documentation (test results, etc.)

- Investigate all discrepancies between QC and QA and document on appropriate ODOT form.

C.9.	Laboratory testing (records tests, etc.)

- All materials testing will be done in an ODOT Certified Laboratory as outlined in the MFTP.  Agency testing will be conducted in either a ODOT Region Laboratory or in ODOT's Central Laboratory at Salem.

C.10.  "Off Site" material testing and inspection

- Consultant shall prepare an estimate for "off-site" materials testing and inspection, and laboratory testing of materials.

- In the event Consultant is unable to perform (or contract out) testing services required under the WOC, ODOT may, at Consultant's request, perform such services with the actual cost to be deducted from Consultant's fees.

- Document using forms and reports acceptable to ODOT.

- Inform CC of deficiencies; retest corrections.

- Reject any materials that do not conform to drawings or specifications.

C.11.  Prepare "As-Constructed" plans

- During the life of the construction project, prepare "As-constructed" project plans. Upon construction completion and acceptance, certified as-constructed drawings shall be completed and submitted to ODOT

C.12.  Public Relations

C.13.  Construction Layout and Staking

C.14.  Establish grades

C.15.  Survey Control, Horizontal and Vertical

- Provide pre-construction survey control points for the project.

- Provide roadway centerline and stationing.

- All work shall be in English units.

- Cross sections or DTM, depending on purpose of survey work.

C.16.  Remeasures

C.17.  Monumentation

C.18 Project Closeout

- Follow procedures as described in the ODOT Construction Manual and maintain project documentation.

- Submit applicable project documentation to ODOT at Project closeout.

- DELIVERABLES OVERVIEW FOR CE PHASE

- The types and quantities of deliverables will be specified in each individual WOC.

- All draft and final versions of graphics-based deliverables (maps, plans, drawings, etc.) and text-based deliverables (reports, memorandums, specifications, etc.) shall be provided electronically as well as the number of hard copies specified for each item.

- Text-based deliverables shall be prepared in MS Word  unless otherwise specified in a WOC.

- Graphics-based deliverables shall be prepared in software/versions as specified in the WOC.

- PROJECT SCHEDULE; TIME OF BEGINNING AND COMPLETION

- A project schedule shall be maintained and available/submitted to ODOT that contains all key tasks, durations and milestones.

- Consultant shall not proceed with any phase of the work covered by WOCs within this agreement prior to receiving written authorization from ODOT.  The time required for completion of all construction engineering services under this agreement shall be thirty (30) days following “third notification” during the actual construction project

- DOCUMENTS FURNISHED BY ODOT

- Required documents will be defined in each WOC.

- DOCUMENTS FURNISHED BY CONSULTANT  FOR CE PHASE

- All documents and associated data, including photographic negatives used in the project, shall become and remain the property of the LPA or ODOT, as stated in WOCs (or as determined by ODOT). Consultant may retain copies for its records. Reuse of work product created by Consultant for a purpose not originally intended by parties shall be at the sole risk of such user.

- Consultant shall furnish ODOT (and the LPA, for LPA projects) with "as-constructed" plans in the formats required in the WOC CA/CEI template.  Consultant shall be responsible for revising "as-constructed" plans on permanent scale stable reproducibles and furnishing them to ODOT and LPA. Consultant may obtain copies at the actual cost of reproduction.

- ENDORSEMENT OF DATA

Consultant shall place their official Oregon Registered Engineer seal and signature on all engineering design drawings and specifications furnished to ODOT and LPA, as well as any other materials where professional standards require such seal and signature.

F.	CONTINGENCY TASKS

Projects may have work that may or may not be needed, depending on conditions that arise or change during a WOC project period.  This condition dependent work is considered to be contingency work and must be planned for in the WOC.  Any contingency tasks or deliverables in the WOC must be within the scope of the Services included in this PA.  In the WOC, each contingency item must clearly be labeled as “Contingency” and must include a defined task, deliverable(s) and a schedule.  The cost for each contingency task must be identified in the WOC.  When provided for in the WOC and required by Agency, Consultant shall perform contingency tasks or deliverables related to a project.  Agency will formally authorize the specific contingency work and associated costs with a Contingency Notice to Proceed (NTP).  Consultant shall only proceed with a Contingency Task after Agency has issued the Contingency NTP.  The budget for each Contingency Task is specific to that task and may not be used or billed in association with any other task.

Table of Acronyms and Definitions

| AASHTO | American Association of State Highway and Transportation Officials |
| --- | --- |
| Agency/ODOT | Oregon Department of Transportation |
| APM | Agency’s Project Manager |
| BA | Biological Assessment |
| BLM | Bureau of Land Management |
| BO | Biological Opinion |
| CA | Contract Administrator |
| CA/CEI | Contract Administration/Construction Engineering and Inspection |
| CC | Construction Contractor |
| CE | Construction Engineering |
| CETAS | Collaborative Environmental & Transportation Agreement for Streamlining |
| CEQ | Council of Environmental Quality |
| DBE | Disadvantaged Business Enterprises |
| DLCD | Oregon Department of Land Conservation and Development |
| DTM | Digital Terrain Model |
| EA | Environmental Assessment |
| EPA | Environmental Protection Agency |
| FHWA | Federal Highway Administration |
| FONSI | Finding of No Significant Impact |
| FRA | Federal Rail Administration |
| FTA | Federal Transit Administration |
| GIS | Geographical Information System |
| IGA | Intergovernmental Agreement |
| LAPM | Local agency’s project manager |
| LPA | Local Public Agency |
| MFTP | Manual of Field Test Procedures |
| NEPA | National Environmental Policy Act |
| NMFS | National Marines Fisheries Service |
| NTE | Not to Exceed |
| NTP | Notice to Proceed |
| OCR | ODOT Office of Civil Rights |
| ORS | Oregon Revised Statutes |
| PA | Price Agreement |
| PE | Preliminary Engineering |
| PM | Consultant’s Project Manager |
| POR | Professional of Record |
| QA | Quality Assurance |
| QA/CA Plan | Quality Assurance & Contract Administration Plan |
| QC | Quantity Control |
| QCCS | Quality Control Compliance Specialist |
| RCRA | Resource Conservation Recovery Act |
| REA | Revised Environmental Assessment |
| RFP | Request for Proposal |
| R/W | Right of Way |
| SEOPL | ODOT Specifications, Estimating and Office of Pre-letting |
| SHPO | State Historic Preservation Office |
| SPCC | Spill Prevention, Control, and Countermeasure |
| SOW | Statement of Work |
| TS&L | Type, Size and Location |
| USFS | U.S. Forest Service |
| UST | Underground Storage Tank |
| WOC | Work Order Contract |

### EXHIBIT B –COMPENSATION

Part 1

DEFINITIONS/ACRONYMNS

“BOC” – Breakdown of Costs

“CDQ” – Cost Disclosure Questionnaire

“CPFF” – Cost Plus Fixed Fee with Not-to-Exceed Amount

“DNL” – Direct Non-Labor Rate Schedule (This may be integrated with the ESR or NBR schedule)

“DSR” – Direct Salary Rate Schedule.   To compute an employee’s actual direct salary on an hourly basis, the employee’s actual annual direct salary, as defined below in this paragraph, shall be divided by 2080. An employee’s actual annual direct salary shall be the salary amount directly payable to such employee on an annual basis and shall not include any amount for the following costs or payments: (1) all payments for Services performed during overtime hours; (2) all employer payments mandated by law, including without limitation, social security and Medicare taxes, insurance (Worker’s Compensation, Employers Liability, Unemployment); (3) all employer contributions, if any, to retirement plans, including without limitation pension and deferred compensation plans, and (4) all costs for any and all other fringe and supplemental benefits.

“ESR” – Escalated Salary Rate Schedule. The ESR is developed by Agency for firms that calculate an overhead rate. It includes the maximum rate and average rate (based on the actual direct salary rate of employees within the classification) for all classifications that may be used under the PA. This schedule will be included in the PA and may include rates for multiple years with escalations as approved by Agency.

“FCCM” - Facilities Capital Cost of Money means “cost of money as an element of the cost of facilities capital” as used at 48 CFR 9904.414--Cost Accounting Standard.

“NBR” – Negotiated Billing Rate Schedule. Negotiated Billing Rates are fully loaded rates that include profit, overhead and cost of living or merit raises.

“NTE” – Not-to-Exceed Amount

“T&M” – Time and Materials with Not-to-Exceed Amount

A.	METHODS OF COMPENSATION and PAYMENT OPTIONS:

Agency will determine, in its discretion, Work Order Contract (WOC) payment methodology which may be based on any one or a combination of the following:

- Option (a): Cost Plus Fixed Fee with Not-to-Exceed (CPFF);

- Option (b): Fixed Price;

- Option (c): Time and Materials with NTE (T&M).

- Option (d): Price Per Unit

Assigned WOCs will identify the method(s) of compensation and progress payment option for each project or project phase.

Consultant shall complete all Services and provide all deliverables as defined in the WOC.  If the applicable compensation is exhausted, but Services and deliverables are not complete, Consultant shall complete the Services and provide the deliverables to Agency’s satisfaction without additional compensation.

The amount payable under a WOC may be adjusted by Agency or renegotiated to:

- Reduce the NTE, Fixed-Price or Fixed-Fee amount associated with WOC Tasks/deliverables that were not authorized by Agency or not performed by Consultant;

- Reduce the NTE, Fixed-Price or Fixed-Fee amount commensurate with deductive amendments to reduce the risk associated with the project or to reduce the scope of work required under the WOC;

- Increase the NTE, Fixed-Price or Fixed-Fee amount for additional Tasks/deliverables added to the SOW via amendment to the WOC.

A.1	METHODS OF COMPENSATION

(a) COST PLUS FIXED FEE WITH NOT-TO-EXCEED (CPFF) [Note: CPFF is not applicable for Consultants that have NBRs. CPFF is commonly used for preliminary engineering phase (Professional Services and Related Services prior to Final Design).]

Agency will pay Consultant actual costs plus the negotiated fixed fee, up to the NTE established in the WOC, to complete the Services required under the WOC.

Actual Costs. Actual costs are limited to:

- Direct Salary Costs –the direct salary rate (up to the maximum rate approved in the PA for the employee’s classification) paid to the specific employee(s) productively engaged in work to complete the Services required under the WOC.

- Allowable Indirect Costs  - (See section I, Indirect Costs)

- Direct Non-Labor Costs (without mark-up) - Approved travel costs (up to the rates established in Section B of this Exhibit) and other approved direct-non labor expenses that are not included in overhead.

- Subconsultant Costs (without mark-up, unless Agency’s Procurement Office notifies Consultant otherwise in writing) - the actual labor costs, direct non-labor costs (as described above) and indirect costs that have been billed to Consultant and recognized by Consultant as valid, undisputed and payable.

Fixed-Fee.  A profit rate will be negotiated using criteria in Agency’s Profit Worksheet.  The Fixed-Fee amount will be developed by multiplying the negotiated profit rate by the labor costs (excluding labor costs from NBRs) for the project. The cost basis for calculating the Fixed Fee must not include:

- direct non-labor expenses,

- labor costs for firms using NBRs (these rates already include profit),

- FCCM

- costs for contingency tasks, if any.  Profit for contingency tasks will be included in the amount negotiated for each contingency task and will not be included in the Fixed-Fee.

Fixed Fee Payment Options. The Fixed-Fee amount shall be set forth in the WOC as well as the payment method for the Fixed-Fee which may include, but is not limited to the following:

1.	Partial Payments – the Fixed-Fee will be paid incrementally in amounts negotiated and separately-priced for completed deliverables or milestones.

2.	Progress Payments – the Fixed-Fee will be paid for accepted and verified progress based on an estimated percentage of completion of the Services and deliverables required under the WOC.

3.	Single Payment (Lump Sum) - the Fixed-Fee will be one payment following completion and Agency approval of all required Services and deliverables.

Consultant acknowledges and agrees that the Fixed-Fee is only due and payable for work authorized by Agency and satisfactorily completed by Consultant. The Fixed-Fee is earned for complete performance of the WOC, and if less than full performance is made, Agency is entitled to a reduction of the Fixed-Fee based on the percentage of completion of the work.

(b) FIXED PRICE  [Note: Fixed Price should be used only when the work is clearly defined and the level of effort required can be accurately quantified.  For example, Fixed Price is not typically appropriate for preliminary engineering phase but may be suitable for final design phase.  In many cases, Fixed Price may not be appropriate for projects that include alternatives analysis. Fixed Price is not used for Construction Engineering and Inspection (CEI) phase.]

Agency will pay Consultant for the actual Services performed under the WOC according to the negotiated Fixed Price for the WOC, Fixed Price Per Milestone, or Fixed Price Per Deliverable as indicated in the WOC.  The Fixed Price amount(s) includes all labor costs, overhead, profit, and may include expenses (if travel or other expenses are approved).  Agency may exclude travel (or other expenses) from the Fixed Price amount and reimburse Consultant at cost for approved travel in accordance with Section B of this Exhibit (up to the NTE established for travel and other expenses). The Fixed Price amount(s) must not include any unallowable indirect or direct costs, including travel which must be based on the allowable travel and lodging rates identified in section B of this Exhibit.

Consultant acknowledges and agrees that the Fixed Price is only due and payable for work authorized by Agency and satisfactorily completed by Consultant.

(c) TIME AND MATERIALS WITH NOT-TO-EXCEED (“T&M”) [Note: T&M should be used only if no other method is suitable.]

Agency will pay Consultant for completion of Services required under the WOC on the basis of T&M, up to the NTE amount established in the WOC.  Billable items include:

- Loaded Costs– the NBR; or the actual direct salary rate paid to the specific employee(s) (up to the maximum rate approved in the WOC for the employee’s classification) productively engaged in work to complete the Services required under the WOC, plus profit and the approved overhead.

- Direct Non-Labor Costs (without mark-up) -  Approved travel costs (up to the rates established in Section B of this Exhibit) and other approved direct-non labor expenses that are not included in overhead.

- Subconsultant Costs (without mark-up, unless Agency’s Procurement Office notifies Consultant otherwise in writing) - the hourly labor rates and direct non-labor costs (as described above) that have been billed to Consultant and recognized by Consultant as valid, undisputed and payable.

(d) PRICE PER UNIT  [Note: Identify in the WOC the “units” of repetitively-delivered Services; for example, As-Built drawings, Standardized Scoping site-visits, geotechnical borings, or an identical training class that is delivered many times.]

Agency will pay Consultant for completion of Services required under the WOC on the basis of Price Per Unit, up to the NTE amount established in the WOC.  The Price Per Unit amount includes all labor costs, overhead, profit, and may include expenses (if travel or other expenses are approved).  Agency may exclude travel (or other expenses) from the Price Per Unit amount and reimburse Consultant at cost for approved travel in accordance with Section B of this Exhibit (up to the NTE established for travel and other expenses).

A.2	PAYMENT OPTIONS

Payments will occur only after Agency has determined that Consultant has completed, and Agency has accepted, the required Services (including defined deliverables) for which payment is sought via a properly submitted and correct invoice.

[Note: Payment options for the Fixed-Fee (when using CPFF) are listed in Section A.1(a).]

OPTION 1 (For T&M and CPFF) - Progress Payments for Acceptable Progress.  Agency will pay Consultant monthly progress payments for actual costs, up to the WOC NTE amount, for Consultant’s acceptable (and verifiable) progress on tasks and deliverables included in the invoice.

OPTION 3 (For Fixed-Price) - Progress Payments for Percentage of Services Completed.  Agency will pay Consultant monthly progress payments based on a percentage of the total agreed fixed price.  Monthly progress payments shall be limited to an amount commensurate with the percentage of the total Services and deliverables that were completed in the month invoiced.

OPTION 2 – Payment upon Milestone (or other Unit) Completion.  Agency will pay Consultant the fixed price per milestone amount(s) or all amounts due as actual costs for completed milestones (or other units) indicated in the WOC, up to the WOC NTE amount.

OPTION 4 – Single Payment for Full Completion.  Agency will pay Consultant all amounts due under the WOC in one payment, up to the WOC NTE or Fixed-Price amount, upon Agency’s acceptance and approval of all Services (including deliverables) required under the WOC.

B.	TRAVEL

For Fixed-Price WOCs (unless stated otherwise in the WOC), the Fixed price amount(s) identified in the WOC shall include all travel expenses and Agency shall not reimburse Consultant separately for any travel expenses.  Estimates for travel expenses may not exceed the allowable travel rates as provided in this Exhibit.

Agency will reimburse Consultant for authorized travel expenses only when the travel is essential to the normal discharge of Agency’s responsibilities and is related to official Agency business.  In accordance with the Travel chapter of the Oregon Accounting Manual, available at the following web address: http://cms.oregon.egov.com/DAS/CFO/SARS/policies/oam/40.10.00.pdf , all travel shall be conducted in the most efficient and cost-effective manner that results in the best value for the state.  Personal expenses shall not be authorized at any time.  The following guidelines shall apply to the WOC:

- The travel, lodging, and per diem rates referenced in this Section B are the maximums that Consultant’s estimate or reimbursement may be based on. Travel rates other than those referenced in this Section B may be negotiated in the WOC, however, under no circumstance shall travel, lodging and per diem rates exceed the maximums set forth by the State Controller at http://cms.oregon.egov.com/DAS/CFO/SARS/policies/oam/40.10.00.pdf .

- Mileage - For compensation based on Cost-Plus-Fixed-Fee or Time and Materials (or Fixed Price or Price Per Unit when travel reimbursement is approved and mileage is compensated separately), all mileage approved by Agency will be reimbursed according to the rates set forth by the State Controller at http://cms.oregon.egov.com/DAS/CFO/SARS/policies/oam/40.10.00.pdf that are in effect on the date when the travel occurs.

- For all methods of compensation; cost estimates for mileage, lodging and per diems for approved travel shall be based on the rates in effect on the date when the WOC is executed.

- Consultant shall submit receipts for travel-related expenses billed to Agency, such as but not limited to, lodging, rental vehicles, and air fare.  If lodging is shared by two or more travelers, the lodging receipt must indicate the names of any travelers on official state business who shared the room.

- Multiple Concurrent Assignments –

  - Consultant (including subconsultants) may not include in cost estimate or seek reimbursement of full lodging costs or per diem rates (either short-term or long-term) for a given traveler for more than one project on the same day.

  - Consultant (including subconsultants) mileage expense estimate and reimbursement must be based on actual distance traveled whether from home office, residence, other project site(s) in proximity to the project, or from lodging accommodations used for project assignment(s), whichever is less.

Short-Term Lodging and Per Diem

Short-Term travel is defined as no more than 30 consecutive calendar days at the same location.  Consultant’s (including subconsultants) return home for weekends or non-business related travel, does not break up the continuity of the assignment.  The following shall apply to short-term lodging and per diem:

- Unless otherwise agreed to by Agency, to be eligible for overnight lodging expense reimbursement, the traveler must be at least 60 miles from home office or residence, whichever is less.

- For all short-term lodging expenses approved by Agency, Agency shall reimburse up to the maximum rates set forth by the State Controller at  http://cms.oregon.egov.com/DAS/CFO/SARS/policies/oam/40.10.00.pdf  that are in effect on the date when the travel occurs or the actual cost, whichever is less.

- Approved meal per diem allowances during short-term travel must be in conformance with the Travel Policy found in the Oregon Accounting Manual at: http://cms.oregon.egov.com/DAS/CFO/SARS/policies/oam/40.10.00.pdf .

Long-Term Lodging and Per Diem

A Long-Term Assignment (“LTA”) is an assignment which exceeds 30 consecutive calendar days at any one location.  Consultant’s (including subconsultants) return home for weekends or incidental short-term travel does not break the continuity of an LTA.  The following shall apply to long-term travel and per diem:

- Unless otherwise agreed to by Agency, to be eligible for long-term lodging expense reimbursement, traveler must be at least 60 miles from home office or residence, whichever is less.

- Travelers are allowed short-term lodging and per diem allowances for a period not to exceed 7 calendar days while arranging for LTA accommodations.

- Mileage and per diem are not reimbursable if the traveler returns to his/her residence during an LTA.  Unless pre-approved by Agency, per diem is not reimbursable when the traveler is within 60 miles of his/her residence or home office.

- Unless otherwise agreed to by Agency, rates for approved long-term lodging and per diem are as follows:

- Lodging: Actual up to 50% of the allowable short-term lodging rates,

- Meal per diem allowance is 66% of the short-term per diem rates.

- For Non-Commercial lodging, as defined in the Travel Policy of the Oregon Accounting Manual (http://cms.oregon.egov.com/DAS/CFO/SARS/policies/oam/40.10.00.pdf), the non-commercial lodging allowance in effect on the date the travel occurs.

- If during an LTA, Consultant travels more than 60 miles one way on behalf of Agency to alternate project site and incurs approved short-term lodging and per diem expense, no long-term allowances for lodging or per diem may be claimed during the short-term travel.

C.	INVOICES

Consultant shall submit invoices electronically via e-mail (unless stated otherwise in the WOC), to the address as indicated in the WOC. Consultant shall not submit invoices to Agency any more frequently than once per month. Consultant shall include in each invoice the information required in Agency’s “Invoice Requirements Guide” per the method(s) of compensation used for the WOC.  The Invoice Requirements Guide (as may be revised from time to time by Agency) is available at: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Forms (under “Compensation Related”).

Progress Reports. Each monthly invoice must include a progress report.  The monthly progress report must cover the period invoiced and, at minimum, must:

- Describe the previous month’s project activities and the planned activities for the next month;

- For each task/deliverable identify the percentage completed during the month and the cumulative percentage completed;

- Reconcile progress of each task/deliverable with the schedule identified for each.

- Identify issues/concerns that may affect the project SOW, schedule or budget.

Expense Reporting per ORS 279C.110 (7): Consultant shall submit with the final invoice under this Contract a completed Expense Report Form. For additional information, see Invoice Requirements Guide (as may be revised from time to time by Agency) available at: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Forms (under “Compensation Related”).

False Claims. Each invoice submitted by Consultant is subject to the Oregon False Claims Act, ORS 180.750 to 180.785 and to any liabilities or penalties associated with the making of a false claim under that Act.

CPFF and T&M WOCs:

- Consultant shall prepare invoices based on the actual hourly rates, up to the maximums for each respective classification approved in the PA, of the employees (or subconsultants) that performed the Services.

- Consultant shall provide documentation in each invoice to itemize all reimbursable actual labor costs and direct non-labor costs for which Consultant seeks reimbursement, including a breakdown by task of the number of labor hours for each employee, employee names and classifications.  Include copies of all invoices, similarly detailed, from authorized subconsultants.

- Agency will reimburse Consultant for approved travel expenses incurred in accordance with Exhibit B, Section B of the PA, if Agency has agreed to reimburse Consultant for travel expenses under the WOC.

Fixed-Price WOCs. Consultant shall prepare invoice(s) based on the payment option identified in the WOC:

- For WOCs using “Full Completion” payment option, Consultant shall submit a single invoice requesting payment for the full Fixed-Price amount after all Services have been completed and all deliverables have been accepted by Agency.

- For WOCs using “Monthly Progress Payments for Percentage of Services Completed” payment option, Consultant invoices shall be limited to an amount commensurate with the percentage of the total Services (including deliverables) that were completed in the month invoiced.

Price Per Unit WOCs. Consultant shall prepare invoices based on the Fixed Price (or NTE amount for T&M) indicated in the WOC for each unit.  Any amounts that are T&M must include a detailed breakdown of labor and allowable expenses.

Additional Requirements. If Consultant fails to present invoices in proper form within 60 calendar days after the end of the month in which Services were rendered, Consultant waives any rights to present such invoice thereafter and to receive payment therefor.

Agency reserves the right to request a full written itemization of and receipts for, but not limited to, any or all labor and direct costs billed by Consultant.  Consultant shall provide receipts to Agency within 5 Business Days of Agency’s request.  Agency will not make payment to Consultant under the applicable invoice until Agency has received all requested receipts from Consultant.  Any overdue payments to Consultant by Agency for an approved invoice are subject to ORS 293.462.

D.	PAYMENT TERMS

Agency Payments to Consultant. Payment will be made to Consultant no later than 45 calendar days from receipt of invoice completed in conformance with all contractual requirements.  Agency will endeavor to notify Consultant within 10 business days of receipt of invoice regarding any necessary revisions or corrections to the invoice.  If revisions are necessary, payment will be made no later than 45 calendar days from receipt of the revised invoice.  Any interest for overdue payment will be in conformance with Oregon law.

Consultant Payments to Subcontractors. Consultant shall pay each subcontractor for satisfactory performance under its contract no later than 10 calendar days from receipt of each payment Consultant receives from Agency for the subcontracted work.  In addition, within 10 calendar days of receipt of retainage from Agency, the Contractor shall pay to each subcontractor the retainage that pertains to the work of that subcontractor.  Any delay or postponement of payment from the above referenced time frame may occur only for good cause following written approval of APM.

E.	CORRECTIVE WORK

Consultant shall complete all Services, including deliverables, as required in the SOW to Agency’s satisfaction.  If Agency, using reasonable discretion, determines that the Services or associated deliverables, or both, are unacceptable, Agency shall notify Consultant in writing of the deficiency.  Within 7 calendar days (unless a different timeframe is agreed to by the Parties) of receipt of the deficiency notification Consultant shall respond to Agency outlining how the deficiency shall be corrected.  Consultant shall correct any deficiencies in the Services and deliverables to Agency’s satisfaction without further compensation.  If resolution is not achieved, Agency may withhold other payments until deficiencies have been corrected to the standard of care for such Services or deliverables (see PA Part II, Section 6.a, Professional Standard of Care).  Agency shall not unreasonably withhold payment.

For disputes related to deficiencies or standard of care and potential Errors and Omissions, see PA Part II, Section 23, Dispute Resolution and Errors & Omissions Claims Process, and Exhibit I, Errors & Omissions (E&O) Claims Process.

F.	WITHHOLDING/RETAINAGE

Agency reserves the right to initiate, at any time during the WOC, withholding of payment equal to _5_ percent of the amount of each invoice submitted to Agency under the WOC.  Agency will make final payment of any balance due to Consultant promptly upon verification of completion and acceptance of all Services by Agency and will pay interest as required on retainage.

G.	PAYMENT REDUCTION

Agency, or its duly authorized agents, may audit Consultant’s fiscal records, including certified payroll and overhead records at any time.  If Agency finds previously undisclosed inaccurate or improper costs have been invoiced and paid, Agency will notify Consultant and seek clarification.  Agency, in its sole discretion, may reduce the payment for Services by withholding the inaccurate or improper amounts from any future payment to Consultant, withhold the inaccurate or improper amounts from final payment to Consultant, or may use any other means to seek recovery of already paid but improperly calculated amounts.

H.	RATE REVISIONS

The hourly rates (including escalations, if any) approved under this PA shall be subject to review and potential revisions in conformance with Agency’s Billing Rate Policy AGR 06-01 (“Billing Rate Policy”) and Agency’s business practices.  The Billing Rate Policy (as may be revised from time to time by Agency) is incorporated by this reference with the same force and effect as though fully set forth herein, and is available at: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Resources     (under “Related Policies”)

The hourly rates approved for use in any WOC under this PA, shall remain in effect throughout the duration of the WOC unless revisions are approved by Agency.  Any approved revisions to the hourly rates allowable under a WOC shall not exceed the rate maximums per classification as stated in the PA or effect an increase in the WOC NTE amount (exceptions may be approved by Agency on a case by case basis).

I.	INDIRECT COSTS

Overhead Schedule - If Consultant or subconsultants calculate overhead as part of their normal business practice, the overhead schedules shall be prepared and submitted in accordance with Agency’s Billing Rate Policy (as may be revised from time to time by Agency) available at: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Resources     (under “Related Policies”).  See Exhibit B, Part 2 – Cost Information for additional information regarding overhead calculation.

In order to assess the adequacy of an audited overhead rate for use in fair and reasonable price negotiation, Agency may evaluate a firm’s financial capability, internal control structure, and overhead schedule.  This includes a determination as to the applicability of historical overhead rates to the anticipated future contract period, performing financial ratio analysis, evaluating overhead account trends and utilization rates for reasonableness.

Cost Disclosure Questionnaire (“CDQ”)- Throughout the duration of the PA, Consultant shall, and shall cause all of its subconsultants to submit a revised CDQ to Agency’s Contract Administrator within 30 calendar days of any changes to Consultant or subconsultant accounting practices pertaining to overhead and direct costs.  The CDQ (as may be revised from time to time by Agency) is available at the following Internet site: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Forms (under “Compensation Related”).

Field Office Overhead Rates – Agency reserves the right to request a Field Office Overhead Rate for WOC projects that require a new field office to be established for Consultant (including subconsultants) and to use the Field Office Overhead Rate to replace the overhead established in the PA if applicable to the payment methodology.  “Field Office” is defined as office work space established by Agency, a local agency or Consultant for use by a Consultant’s (including subconsultants) employee(s) for a period of time that is agreed upon between Agency or local agency and Consultant (including subconsultants).  Consultant (including subconsultants) shall use the provisional Field Office Overhead Rate to calculate direct labor performed by Consultant’s (including subconsultants) employee(s) based in the field office facilities.

J.	SPECIFIC LIMITATIONS and UNALLOWABLE CHARGES

Specific Limitations

For T&M and CPFF WOCs, Consultant shall invoice Agency only for actual productive time Consultant personnel spend on Services by any level of Consultant’s staff (up to the not-to-exceed amount established in the WOC).  Consultant’s general supervisors or personnel who are responsible for more than one Agency project shall charge only for actual productive time spent directly on the project identified in the WOC.

Agency will pay Consultant only up to the hourly rates set forth in the PA that are commensurate with the type of Services performed regardless of the classification, title, or level of experience of the individual performing those Services.  However, under no circumstances shall Consultant invoice Agency based on higher direct salary rates than the actual amount paid to its employees.

Discriminatory Pricing. Direct and indirect costs as applied to work performed under Agency contracts and subcontracts may not be discriminatory against Agency. It is discriminatory against Agency if employee (or owner/sole proprietor) compensation (in whatever form or name) is in excess of that being paid for similar non-Agency work under comparable circumstances (see FAR Subpart 31.205-6).

Unallowable Charges

Agency will not pay for direct or indirect costs that are unallowable under the provisions of 48 CFR Part 31 - Federal Contract Cost Principles and Procedures.

Costs or direct charges for, but not limited to, the following are not reimbursable:

- All items listed as “Direct Costs Not Allowable” in Agency’s Billing Rate Policy (as may be revised from time to time by Agency) available at: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Resources

- Costs for negotiation of WOCs or WOC amendments, including but not limited to proposal preparation, BOC preparation, preparation for negotiations, and negotiation of level of effort/budget.

- Costs related to disputes or E&O Claims, including but not limited to discussions, meetings and preparation of any dispute or claim related documentation.

- Mark-up on subconsultants or direct non-labor costs.

- Transfer of knowledge and information related to Key Person replacements.

- Correcting or making adjustments to incorrect or improper invoices.

- Direct compensation for items included in firm’s indirect costs (unless properly credited back to indirect cost).

- Premium costs incurred as a result of working overtime or holidays. (Premium time should normally be charged to overhead. Employees shall be paid at not less than time and one-half for all overtime worked in excess of 40 hours in any one week, except for individuals who are excluded from receiving overtime under personal services contracts pursuant to ORS 653.010 to 653.261 or under 29 U.S.C. 201 to 209.)

EXHIBIT B, PART 2 – COST INFORMATION

Forms referenced in this Exhibit may be viewed and downloaded at:  http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Forms

A.	OVERHEAD (INDIRECT COSTS)

Consultant shall, and shall cause all of its subconsultants to submit to Agency:

- The firm's most recent cognizant audit if one has been completed,

- The firm's most recent independent audit if one has been completed,

- Current overhead accounting information (preferably electronically in Excel format) on a form using the standard 3-column format substantially similar to the example “Calculation of Overhead” available at the above referenced Internet address.  Firms shall condense or expand categories as applicable to Consultant’s method of accounting.  Firms that have not established an overhead rate based upon their particular financial reporting methodology, shall be reviewed by Agency to determine whether an overhead rate schedule will be required or a negotiated non-provisional billing rate used.  If a firm does calculate O/H, the information must be submitted to Agency and updates must be provided annually. Overhead rates that have been reviewed and accepted by Agency will generally be valid for one year, unless Agency specifically agrees in writing to a longer period.

B.	SALARY and BILLING RATE SCHEDULES

Consultant shall, and shall cause all of its subconsultants to submit electronically to Agency the applicable forms described below, which are available at the above referenced Internet address.

Approval of any rate revisions under this PA shall be in conformance with this Exhibit B, Part 1, Section H – Rate Revisions. The approved rates on file at Agency (including any approved revisions for Consultant and any approved subconsultants) will apply for WOC estimating and invoicing purposes.

The Direct Salary Rate Schedule (“DSR”) includes the name, classification and actual direct salary rate as approved by Agency, for each employee that may be used under the PA.  The DSR is required for firms that calculate an overhead rate and will be used to develop the Escalated Salary Rate Schedule for the PA.  The DSR will not be included in the PA but will be retained by Agency.

The Negotiated Billing Rate Schedule (NBR) may be required by Agency for Consultants or sub-contractors that do not have a cognizant or acceptable independent audit for overhead rates (or do not calculate overhead as part of their normal accounting practice) and Agency determines it is in the best interest of the state to negotiate specific billing rates.  Instead of calculating a billing rate using a formula that applies overhead, profit, and FCCM to the direct salary rate; negotiated rate maximums that include profit, overhead and any cost of living or merit raises are set forth in the NBR.  The billing rates invoiced under a WOC must be within the maximum rates per the classifications listed in the NBR and no greater than the lowest rates charged to other public or private clients.

The Direct Non-Labor Rate Schedule  (DNL) is an optional form used to list actual costs of reimbursable items that are not included in the firm’s overhead rate (or that are properly applied as a credit in overhead calculation).

C.	COST DATA and SUBCONSULTANTS

Generally, salary rate schedules should not be pasted into the PA and are normally provided as a separate rate matrix in an Excel workbook or as separate approved rate schedules (overhead schedules are never inserted in PA).  A template for approved rate schedules and list of approved subs is attached below:

The approved rate schedules for Consultant and its subconsultants are included in “Appendix 1 to Exhibit B – Cost Data and List of Approved Subconsultants” which is not physically attached but is incorporated into this Exhibit B by this reference with the same force and effect as though fully set forth herein. A copy of Appendix 1 to Exhibit B has been provided to Consultant prior to PA execution.

Prior to approval of additional subconsultants, Consultant shall provide to Agency any requested documentation of qualifications and experience of the prospective subconsultant and its staff.

EXHIBIT C – INSURANCE

During the term of all assigned WOCs, Consultant shall maintain in force at its own expense each insurance noted below:

1.	  Required by Agency of Consultants with one or more workers, as defined by ORS 656.027.

All employers, including Consultant, that employ subject workers, as defined in ORS 656.027, shall comply with ORS 656.017 and shall provide Workers' Compensation Insurance coverage for those workers, unless they meet the requirement for an exemption under ORS 656.126(2).  Consultant shall include these requirements in each of its subcontractor contracts.

2.	  Required by Agency     Not required by Agency.

Professional Liability insurance with a per claim, incident or occurrence limit, or the equivalent, of not less than   $100,000,    $500,000,   $1,000,000, or   $2,000,000.  Any annual aggregate limits shall not be less than   $500,000,   $1,000,000, or   $2,000,000.  This insurance must cover damages caused by negligent acts, errors or omissions of Consultant and Consultant’s subcontractors, agents, officers or employees related to the professional Services to be provided under the WOC.

3.	  Required by Agency   Not required by Agency.

Commercial General Liability insurance with a per occurrence limit, or the equivalent, of not less than    $200,000,   $500,000,  $1,000,000, or   $2,000,000 covering “bodily injury” and “property damage.”  Any annual aggregate limits must not be less than    $500,000,   $1,000,000, or   $2,000,000.  This insurance must include personal and advertising injury liability coverage, as well as coverage for products and completed operations.  This coverage may be written in combination with the Automobile Liability insurance required under this Exhibit C (with separate limits).

4.	  Required by Agency   Not required by Agency.

Automobile Liability insurance covering Consultant’s business-related automobile use, with a combined single limit, or the equivalent, of not less than  Oregon Financial Responsibility Law (ORS 806.060),  $200,000,  $500,000, or  $1,000,000, each accident for “bodily injury” and ”property damage,” including coverage for all owned, non-owned, rented or hired vehicles.  This coverage may be purchased by Consultant from a rental company, as appropriate, or written in combination with the Commercial General Liability insurance required under this Exhibit C (with separate limits).

5.	Notice of change or cancellation.  There shall be no cancellation, material change (one that would adversely impact the protection of Agency provided through the insurance coverages required in this Exhibit C), reduction of limits or intent not to renew the insurance coverage(s) without 30 calendar days prior written notice from Consultant or its insurer(s) to Agency. All certificates of insurance, including Workers’ Compensation, must include a notice of cancellation or nonrenewal clause as required under ORS 742.700 to 742.710.  Suggested language to include on the certificate:  “Should any of the above-described policies be cancelled or nonrenewed before the expiration date thereof, the issuing company will deliver written notice in accordance with the policy provisions to the above-named certificate holder.” or, in older versions (pre-2009) of the ACORD 25 form it is acceptable with 30 days filled in.

6.	Certificates of Insurance.  As evidence of the insurance coverages required by this PA and the WOC, Consultant shall furnish acceptable insurance certificates to Agency prior to WOC execution. Throughout the life of all assigned WOCs, Consultant shall submit updated certificates of insurance prior to the policy expiration date(s) indicated for the required coverages. If Agency has on file current certificates of insurance that meet all requirements of this Exhibit C, and Agency provides such notification to Consultant, then submittal of certificates pursuant to this PA will not be required.

- Blanket Coverage. Unless otherwise approved by Agency, the certificate submitted for this PA shall not reference a specific PA/Contract name or number with regard to any of the required liability coverages or Additional Insured Endorsement (contact Agency’s Procurement Specialist if this is not available from the insurance provider). At Agency’s discretion, Agency may require certificates with project-specific coverage for any given WOC assignment.

- Additional Insureds. The certificate must specify “The State of Oregon, the Oregon Transportation Commission and its members, and the Department of Transportation, its officers, agents and employees” as Additional Insureds for Automobile and General Liability. The certificate must be submitted with the blanket Additional Insureds Endorsement page(s).

- State Acceptance. All insurance providers are subject to State acceptance.  If requested by Agency, Consultant shall either: a) provide complete copies of insurance policies, endorsements, self-insurance documents and related insurance documents to Agency; or, b) make such insurance policies, endorsements, self-insurance documents and related insurance documents  available for inspection by Agency’s representatives at a location in the State of Oregon that is reasonably convenient for Agency’s representatives responsible for verification of the insurance coverages required under this Exhibit C.  In the event Consultant elects to have Agency representatives inspect the insurance policies, endorsements, self-insurance documents and related insurance documents, Agency representative shall be entitled to make written notes regarding the documents inspected, for the purpose of verifying the coverages required under this Exhibit C.

- Financial Responsibility. Consultant shall be financially responsible for all pertinent deductibles, self-insured retentions and self-insurance.

7.	  Required by Agency   Not required by Agency.

Tail Coverage.  If any of the required liability insurance is arranged on a "claims made" basis, "tail" coverage will be required at the completion of the WOC for a duration of:  24 months, or  12 months.  If “tail” coverage is required by Agency, Consultant shall be responsible for furnishing certification of "tail" coverage as described, or continuous "claims made" liability coverage, for the time period required in this Exhibit C following WOC expiration.  Continuous "claims made" coverage will be acceptable in lieu of "tail" coverage, provided its retroactive date is on or before the effective date of the WOC.  Evidence of suitable coverage will be a condition of final payment under the WOC.

8.	Additional Coverages.  Agency reserves the right to require Consultant to provide additional types of insurance coverage and additional coverage amounts as Agency determines necessary for any given WOC.  Agency will compensate Consultant, as a direct expense, for the cost of additional coverage or coverage amounts required for a WOC to the extent they exceed the insurance coverages required for Consultant, or the insurance coverages carried by Consultant, whichever are greater, at the time Agency imposes the requirement for additional coverage or coverage amounts.

### EXHIBIT D – INFLUENCE, DEBARMENT and NON-DISCRIMINATION PROVISIONS

Exhibit D (as may be revised from time to time by Agency) is not physically attached but is incorporated into this PA with the same force and effect as though fully set forth herein, and is available at the following Web address:

http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Contract_Docs    (under “Price Agreement & Contract Exhibits”)

### EXHIBIT E – DISADVANTAGED BUSINESS ENTERPRISE (“DBE”)

PROVISIONS

(Applicable to federally funded WOCs with an assigned DBE goal greater than zero.)

For purposes of these DBE Provisions, “Contract” means any project-specific contract, Price Agreement (PA), Work Order Contract (WOC), Task Order, or any other contract entered into with ODOT (or local agency when applicable). “Consultant” and “Contractor” are hereinafter referred to as “Contractor”. See sections d and i for specific documentation and reporting requirements of Contractor.

- Policy and Program Authorities: ODOT and Contractor  agree to abide by and take all necessary and reasonable steps to comply with these DBE Provisions and the following, which are incorporated in this Contract with the same force and effect as though fully set forth in this Contract:

- ODOT DBE Policy Statement

- ODOT DBE Program Plan, and

- Requirements of Title 49, Code of Federal Regulations, Part 26 - Participation by Disadvantaged Business Enterprises in Department of Transportation Financial Assistance Programs.

ODOT’s DBE Program authorities are set forth in the ODOT DBE Program Plan.

- DBE Goals: ODOT’s overall goal for DBE participation is 16.95% for FHWA funded contracting and 2% for FTA funded contracting. For FHWA funded contracting, ODOT may assign DBE Contract goals to increase participation by substantially underutilized DBE groups pursuant to ODOT’s August 20, 2012 USDOT-approved waiver. Under the waiver, all DBEs, except Asian Pacific American-owned DBEs, are eligible for use to meet an assigned DBE Contract goal on A&E and Related Services Contracts. However, all DBE utilization, including Asian Pacific American-owned DBE utilization, may be credited toward meeting ODOT’s overall goal in accordance with 49CFR § 26.55.

- A separate DBE Contract goal, as set forth on page 1 of the WOC or project-specific Contract (as applicable), has been assigned for this procurement.

- Nondiscrimination Requirement: Contractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this Contract. Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of this DOT-assisted Contract. Failure by Contractor to carry out these requirements is a material breach of this Contract, which may result in the termination of this Contract or such other remedy as ODOT deems appropriate. Each subcontract the Contractor signs with a subcontractor must include the assurance in this paragraph (see 49 CFR § 26.13(b)).

- Documentation of Proposed Participation: Contractor shall document sufficient DBE participation to meet an assigned Contract goal or, alternatively, document adequate good faith efforts to do so (see 49 CFR § 26.53). All work committed to a DBE firm toward meeting the assigned participation goal must be performed under a written subcontract. The subcontract must fully describe any work committed to be performed by the DBE and shall include all required flow-down provisions of the primary Contract. Contractor must complete and submit the following documentation, as applicable:

  - Subcontractor Solicitation and Utilization Report (SSUR) – submitted with proposal in response to formal and informal Requests for Proposals (RFPs).

  - Breakdown of Costs (BOC) or (BOC-NBR), as applicable - submitted prior to negotiation and execution of the Contract and each amendment that changes the scope of work and costs under the Contract. The BOC forms and BOC Requirements are available from the Internet at: http://www.oregon.gov/ODOT/CS/OPO/AE.shtml#Forms. The BOC must clearly list any tasks or subtasks to be performed by subcontractors (DBEs and non-DBEs), each subcontractor’s Federal Tax ID and identification of any required personnel. Include in the Expense Detail tab any required equipment and supplies furnished by the DBE, any of the prime contractor’s resources that will be provided for the DBE’s use, and identification of any second or lower tier subcontractors with the dollar amounts for each.

  - Committed DBE Breakdown and Certification form(s) [printed from  BOC  or BOC-NBR forms or in other format as may be required by ODOT]- Required for all Contracts with assigned goals and completed prior to Contract execution and any proposed substitution.

- Good Faith Efforts: Contractor shall make good faith efforts, as set forth in 49 CFR § 26.53, Appendix A to Part 26, and ODOT DBE Program Plan, to obtain and support DBE participation that could reasonably be expected to produce and maintain a level of DBE participation sufficient to meet the Contract goal. Good faith efforts are required during solicitation, upon Contract award, and continue throughout the performance of the Contract to maximize DBE participation. The ODOT (or local agency when applicable) Project Manager (APM) may request Contractor to submit evidence of good faith efforts prior to Contract execution or at any time during the course of the Contract and Contractor shall promptly submit such evidence.

- Commercially Useful Function (CUF): Contractor is responsible to ensure the DBE performs a commercially useful function on the Contract. A DBE performs a CUF when it is responsible for execution of the work of the Contract/subcontract and is carrying out its responsibilities by actually performing, managing, and supervising the work involved. Additional detail regarding CUF requirements and other conditions for counting participation by DBE contractors is set forth in 49 CFR § 26.55. The APM will review the proposed DBE participation and may provide written comments as to whether the activities and type of work identified for DBEs complies with program regulations. In those instances where proposed activity and type of work violates applicable regulations, written comments will be offered as to corrective action required in order to comply with the regulations. ODOT may perform a CUF review at any time during the performance of the Contract.

- Changes in Work Committed to DBE: ODOT will consider the impact on DBE participation in instances where the prime Contract is amended to reduce, or delete work committed to the DBE. In such instances, Contractor shall not be required to replace the work but is encouraged to do so to the maximum extent practicable.

- Prompt Payment and Retainage: Contractor shall pay each subcontractor for satisfactory performance under its contract no later than 10 calendar days from receipt of each payment Contractor receives from ODOT (or local agency when applicable) for the subcontracted work. In addition, within 10 calendar days of receipt of retainage from ODOT (or local agency when applicable), Contractor shall pay to each subcontractor the retainage that pertains to the work of that subcontractor.

- Reporting Requirements: Contractor shall report all subcontractor utilization (including any DBE participation obtained through race-neutral means) throughout the period of performance.  Contractor shall submit with its monthly invoice a completed "Summary Report of Subcontractor's Paid” (form 734-2722) to APM the month following each month payment was made to a subcontractor or supplier.

- Termination of DBE Notification Requirement: Contractor shall comply with all requirements set forth in 49 CFR § 26.53 regarding termination of DBEs including, without limitation, documentation of good cause, 5-day notice to the DBE subcontractor and ODOT, DBE responses, ODOT’s approval of DBE termination, and replacement of DBEs.

- Remedies:   Contractor’s failure to comply with these DBE Provisions and the requirements of 49 CFR Part 26 may result in one or more of the following administrative actions as deemed appropriate by ODOT: non-compliance documented in ODOT evaluation of Contractor performance, a corrective action plan prepared by Contractor,  ODOT (or local agency when applicable) withholding of retainage, suspension of work, reporting of non-compliance to the federal System for Award Management (SAM) available at http://sam.gov,  any other remedies provided under the Contract.

- Information/Questions: The DBE program is administered by the ODOT Office of Civil Rights (OCR). Questions related to the DBE Program may be sent via email to ocrinforequest@odot.state.or.us or otherwise directed to: Oregon Department of Transportation Office of Civil Rights 355 Capitol Street NE, Room 504 Salem, OR 97301-3871 Phone: 503-986-4350 Fax: 503-986-6382

- Directory of Certified Firms: A searchable database for active certified firms (by NAICS code, NIGP code, ODOT code, certification type, location or project ethnicity goals) is available on line at: http://www4.cbs.state.or.us/ex/dir/omwesb/search/index.cfm?fuseaction=code

Related Web Sites:

All forms, documents and CFR citations referenced or linked in these DBE Provisions are available on line at:

- Forms: http://www.oregon.gov/ODOT/CS/CIVILRIGHTS/pages/forms.aspx#dbe_form

- Documents: http://www.oregon.gov/ODOT/CS/CIVILRIGHTS/Pages/sbe/dbe/dbe_program.aspx

- 49 CFR Part 26: http://www.gpo.gov/fdsys/pkg/CFR-2011-title49-vol1/xml/CFR-2011-title49-vol1-part26.xml

Acronyms & Definitions

| ODOT | Oregon Dept. of Transportation |
| --- | --- |
| APM | ODOT’s or local agency’s Project Manager |
| BOC | Breakdown of Costs |
| BOC-NBR | Breakdown of Costs for Negotiated Billing Rates |
| CFR | Code of Federal Regulations |
| CUF | Commercially useful function |
| DBE | Disadvantaged Business Enterprise |
| OCR | ODOT Office of Civil Rights |
| PA | Price Agreement |
| RFP | Request for Proposals |
| SSUR | Subcontractor Solicitation and Utilization Report |
| USDOT | United States Department of Transportation |
| WOC | Work Order Contract |

EXHIBIT E.1 - DISADVANTAGED BUSINESS ENTERPRISE (“DBE”) PROVISIONS

No-Goal

(Applicable to federally funded WOCs when no goal is assigned for DBE participation)

For purposes of these DBE Provisions, “Contract” means any project-specific contract, Price Agreement (PA), Work Order Contract (WOC), Task Order, or any other contract entered into with Agency. “Consultant” and “Contractor” are hereinafter referred to as “Contractor”. See section e for specific reporting requirements of Contractor.

- Policy and Program Authorities: ODOT and Contractor  agree to abide by and take all necessary and reasonable steps to comply with these DBE Provisions and the following, which are incorporated in this Contract with the same force and effect as though fully set forth in this Contract:

- ODOT DBE Policy Statement

- ODOT DBE Program Plan, and

- Requirements of Title 49, Code of Federal Regulations, Part 26 - Participation by Disadvantaged Business Enterprises in Department of Transportation Financial Assistance Programs.

ODOT’s DBE Program authorities are set forth in the ODOT DBE Program Plan.

- DBE Goals: ODOT’s overall goal for DBE participation is 16.95% for FHWA funded Contracts and 2% for FTA funded Contracts. For FHWA funded contracting, ODOT may assign DBE Contract goals to increase participation by substantially underutilized DBE groups pursuant to ODOT’s August 20, 2012 USDOT-approved waiver. Under the waiver, all DBEs, except Asian Pacific American-owned DBEs, are eligible for use to meet an assigned DBE Contract goal on A&E and Related Services Contracts. However, all DBE utilization, including Asian Pacific American-owned DBE utilization, may be credited toward meeting ODOT’s overall goal in accordance with 49CFR § 26.55.

A DBE participation goal has not been established for this procurement.

- Nondiscrimination Requirement: Contractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this Contract. Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of this USDOT-assisted Contract. Failure by Contractor to carry out these requirements is a material breach of this Contract, which may result in the termination of this Contract or such other remedy as ODOT deems appropriate. Each subcontract the Contractor signs with a subcontractor must include the assurance in this paragraph (see 49 CFR 26.13(b)).

- Prompt Payment and Retainage: Contractor shall pay each subcontractor for satisfactory performance of its contract no later than 10 calendar days from receipt of each payment Consultant receives from Agency.  In addition, Contractor shall return any retainage payments to each subcontractor within 10 calendar days after the subcontractor's work is satisfactorily completed.

- Reporting Requirements: Contractor shall report all subcontractor utilization (including any DBE participation obtained through race-neutral means) throughout the period of performance.  Contractor shall submit with its on-time monthly invoice a completed "Summary Report of Subcontractor's Paid” (form 734-2722) to APM the month following each month payment was made to a subcontractor or supplier.

- Commercially Useful Function: For Contracts with no DBE goal assigned, ODOT may count race-neutral DBE participation toward its overall goal, provided the DBE is performing a commercially useful function (CUF) as set forth in 49 CFR 26.55. A DBE performs a commercially useful function when it is responsible for execution of the work of the Contract/subcontract and is carrying out its responsibilities by actually performing, managing, and supervising the work involved. Additional detail regarding CUF requirements and other conditions for counting participation by DBE contractors is set forth in 49 CFR 26.55. ODOT may perform a CUF review at any time during the performance of the Contract.

- Termination of DBE Notification Requirement: Contractor must promptly notify ODOT whenever a DBE subcontractor performing work related to this Contract is terminated or fails to complete its work. See additional requirements of 49CFR 26.53(f) regarding termination of a DBE.

- Information/Questions: The DBE program is administered by the ODOT Office of Civil Rights (OCR). Questions related to the DBE Program may be sent via email to ocrinforequest@odot.state.or.us or otherwise directed to: Oregon Department of Transportation Office of Civil Rights 355 Capitol Street NE, Room 504 Salem, OR 97301-3871 Phone: 503-986-4350 Fax: 503-986-6382

- Directory of Certified Firms: A searchable database for active certified firms (by NAICS code, NIGP code, ODOT code, certification type, location or project ethnicity goals) is available on line at: http://www4.cbs.state.or.us/ex/dir/omwesb/search/index.cfm?fuseaction=code

Related Web Sites:

All forms, documents and CFRs referenced or linked in these DBE Provisions are available on line at:

- Forms: http://www.oregon.gov/ODOT/CS/CIVILRIGHTS/pages/forms.aspx#dbe_form

- Documents: http://www.oregon.gov/ODOT/CS/CIVILRIGHTS/Pages/sbe/dbe/dbe_program.aspx

- 49 CFR Part 26: http://www.gpo.gov/fdsys/pkg/CFR-2011-title49-vol1/xml/CFR-2011-title49-vol1-part26.xml

Acronyms & Definitions

| ODOT | Oregon Dept. of Transportation |
| --- | --- |
| APM | ODOT’s or local agency’s Project Manager |
| CFR | Code of Federal Regulations |
| CUF | Commercially useful function |
| DBE | Disadvantaged Business Enterprise |
| OCR | ODOT Office of Civil Rights |
| PA | Price Agreement |
| RFP | Request for Proposals |
| SSUR | Subcontractor Solicitation and Utilization Report |
| USDOT | United States Department of Transportation |
| WOC | Work Order Contract |

### EXHIBIT F – WORK ORDER CONTRACT ASSIGNMENT and REQUIREMENTS

Forms referenced in this Exhibit may be viewed and downloaded at:  http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Forms

##### 1.	WORK ORDER CONTRACT ASSIGNMENT PROCESS

WOCs will be assigned as needed by Agency, and there is no guarantee that any specific amount of Services or overall dollar amounts will be assigned to Consultant.

Agency does not intend to assign WOCs to Consultants that do not have sufficient qualified staff available to self-perform (without subconsultant assistance) a minimum of 51% of the Professional Services needed for a given Project/WOC assignment (does not apply to CA/CEI phase which may be subcontracted without self-performance requirement).  However, Agency may, in its discretion, waive the 51% requirement on some projects/WOC assignments based on a case-by-case assessment of the specifics of the project.

In compliance with federal law (including the Brooks Act) and Oregon law, selections for Professional Services WOC assignments will be made using a Qualifications Based Selection (“QBS”) process - pricing, cost, overhead or billing rate factors shall not be considered in the selection phase of the process. Agency, in its discretion, may consider pricing, cost, overhead or billing rate factors in the selection phase for "Related Services" {as that term is defined in ORS 279C.100}, as provided in OAR 137-048-0130 (subject to federal requirements on federally funded projects).  Agency’s Contract Administrator shall document the Contract file with the criteria and scoring used for Consultant selection for individual WOCs.

WOCs within the scope of services identified in Exhibit A of this PA, or in the associated RFP, may be assigned for Agency projects and local public agency (LPA) projects located anywhere in the state in accordance with section 1.1 WOC Assignment Methods. WOC assignments, negotiations and requirements must be in conformance with OAR 137-048-0270 and the provisions of this Exhibit F, including any procedures incorporated by reference and any applicable federal requirements. Additional phases of projects will normally be added via WOC amendment rather than as a new WOC assignment; however Agency may assign subsequent phases of a project to a different firm. WOCs may not be amended to add project work outside the scope of the PA, RFP or the assigned project.

LPA Projects: Following award and execution of the PAs by Agency (Tier 1), LPAs are responsible for the final selection and assignment of Consultants to LPA projects, pursuant to ORS 279C.125 and OAR 137-048-0260 (Tier 2). The projects will be assigned through Agency Work Order Contracts (WOCs) and will be administered by an Agency Project Manager (APM) in coordination with the LPA’s assigned project manager.

## Each LPA must establish a selection/assignment committee of no fewer than 3 individuals to select the Consultant(s) for WOC assignments using the options available under section 1.1 - WOC Assignment Methods.  If Agency representatives participate on the LPA selection committees, they may only serve as technical experts, advisors or facilitators and will not count as one of the “voting” members.  Detailed Tier-2 Selection Procedures, forms and other guidance and resources for LPAs are available on the Internet at the following website: http://www.oregon.gov/ODOT/CS/OPO/Pages/lap_select.aspx

1.1	WOC Assignment Methods.  WOCs will be assigned using the following methods:

1.1.1  Option 1 - Mini Solicitation

For WOCs that are anticipated to exceed $150,000 (including anticipated amendments), Agency will conduct a streamlined mini-solicitation via e-mail sent to the firms with PAs awarded from the associated RFP. Agency may also conduct a mini-solicitation as described in this section for WOCs anticipated to be under $150,000. The mini-solicitation will be brief and will include, but is not limited to:

- Response deadline and location for submittals,

- Project description and objectives (and information from project prospectus, if available),

- Programmed budget for construction and right-of-way (if applicable),

- Schedule to complete the requested Services, and programmed bid let date (if applicable),

- General scope of work and period of performance expected under the WOC,

- If available, a detailed SOW (required if cost proposals will be evaluated on Related Services projects). The SOW should include the work to be performed; location of work; deliverable schedule; any applicable performance standards; items provided by Agency, if any; and any special requirements (e.g., travel, special knowledge).

- Selection criteria and weighting.

Proposal Exceptions: Proposers awarded PAs are not required to propose on all mini-solicitations for WOC assignments, such as projects for which consultant lacks significant experience or lacks sufficient capacity of appropriately qualified staff during the projected period of performance.

CA/CEI Services: If known at the time of the mini-solicitation, mini-solicitations will indicate if the WOC assignment will include CA/CEI Services. Firms awarded a PA that do not have sufficient qualifications and experience for CA/CEI Services will not be eligible to compete for WOCs that Agency has indicated will include the CA/CEI Services phase. CA/CEI Services, or elements thereof, may be assigned to a consultant other than the firm that completed the designs for a given project. This may include assignments under separate contracts or discipline-specific PAs for CA/CEI Services.

Selection Criteria

The selection criteria used for a given project will be in conformance with criteria allowed under state and federal rules for A&E solicitations.  The criteria for mini-solicitations may include any of the following categories:

- Capacity to accomplish the work in the required time - current and projected workloads of project manager and other key staff and the proportion of time such staff would have available for the needed Services.  This will normally include submittal of a Capacity Summary form.

- Experience, qualifications, and technical competence in the type of work required for the specific project.  How relevant and recent is the experience?

- Project Approach - approach to the Professional Services for the project described in the mini-solicitation.

- Location in the general geographical area of the project and knowledge of the locality of the project (up to 10% of the total score).

- Past performance (as described in PA Exhibit G) on earlier WOCs assigned under the PA and may include available Agency records regarding Consultant performance (within the previous 3 years of a given WOC selection) on other Agency contracts/WOCs.

- References for specific types of project experience.

- Competitive price proposals, billing rates, or other cost data evaluation (for Related Services and non-A&E Services only).

Mini-Proposals

Mini-Proposals submitted in response to mini-solicitations will generally be limited to approximately 2 to 8 pages and the timeline for submittals will generally be limited to 1 to 2 weeks, depending on the number of criteria included in the mini-solicitation.

Interviews

Agency may elect to conduct interviews with two or more firms short-listed following evaluation and scoring of mini-proposals. If interviews are used, the criteria and weighting will be provided to interviewees at least one week prior to the date of the interview (and may be included in the mini-solicitation document).

[NOTE:  The Review Initial Proposals option was inadvertently included in the executed PAs but was not included in the Sample PA advertised with the RFP. This option will not be used for WOC assignments under the Full-Service PA series.]

1.1.2  Option 2 – Review Initial Proposals

Agency may use this option for WOCs not anticipated to exceed $150,000 (including anticipated amendments).

Agency will review information as documented in the proposals received in response to the original RFP for PAs. To determine which Consultant best meets the needs of Agency for a given project, Agency may also:

- conduct discussions with Consultants regarding the current project.

- review available Agency records regarding Consultant performance (within the previous 3 years of a given WOC selection) under this PA or other Agency contracts/WOCs;

The selection will be based on two or more of the criteria below in this section 1.1.2.  Agency will also determine one or more alternates for negotiation in the event negotiations with the selected Consultant fail to result in an acceptable agreement. For WOC assignments that will or might exceed the Intermediate Procurement threshold identified in OAR 137-048-0210, Agency will use a mini-solicitation process described in section 1.1.1.

Criteria:

- Specialized experience, capabilities and technical competence; resources available to perform the work and the proportion of Consultant’s staff time that would be spent on the Services, including any specialized services;

- Ability to complete the Services within the schedule needed;

- Ownership status and employment practices regarding minority, women and emerging small business or historically underutilized businesses especially as it may relate to Oregon Governor’s Executive Order 08-16;

- Availability to the project locale;

- Familiarity with the project locale;

- Proposed management techniques for the Services;

- Price and cost data from previous Services (for Related Services only),

- Record of past performance, including but not limited to:

- quality of work, ability to meet schedules,

- costs control and ability to complete Services within budget,

- contract administration,

- effectiveness of communication and coordination with Agency.

1.1.3	Option 3 - Direct Appointment

Agency may make selections for WOC assignments using any selection methods or procedures permitted under applicable statutes and rules, including but not limited to:

- Direct Appointments under OAR 137-048-0200(1)(b) for WOCs for which the estimated fee to be paid under the WOC does not exceed the threshold stated in this OAR;

- Direct Appointments for continuation of a project when the Direct Appointment meets the requirements stated in OAR 137-048-0200(1) (c) or 137-048-0200(1)(d).

- Direct Appointments for projects that have been delayed or delayed and materially altered as permitted by OAR 137-048-0310 (if federal funds are involved, advance FHWA approval may be required and limitations may apply to the total contract costs).

1.2	Negotiation

Agency will negotiate the SOW, schedule, costs and profit amount with the selected firm.

All selections for WOC assignments are tentative until negotiation of SOW and reasonable costs within project budget are completed, all required signatures and approvals have been obtained on the WOC, and ODOT has issued a notice to proceed to Consultant. In the event that WOC negotiations fail to result in an acceptable agreement, Agency will terminate negotiations with the top ranked firm and begin negotiations with the second ranked firm and so on until agreement is reached and a WOC is executed.  If negotiations fail to conclude in an agreement, Agency, at its sole discretion, may solicit separately for those Services or take other action Agency deems appropriate.

##### 1.2.1	Labor Costs and Expenses:

- For WOCs that are predominately Related Services, Consultant may be required to submit a competitive price proposal (see Section 2.2.2, Breakdown of Costs for Services) and/or billing rate data as part of the WOC selection/assignment process (competitive price proposals should be requested only for projects where Agency has prepared a detailed SOW). The initial SOW, proposed costs and profit are subject to negotiation. For Fixed-Price WOC assignments made on the basis of low bid among qualified firms and when there is adequate price competition, Agency may elect to make the assignment without negotiation of costs and profit (and without requiring submittal of a detailed breakdown of costs). If Agency determines pricing is not reasonable or there is not adequate price competition, upon request by Agency, Consultant shall submit a detailed cost estimate and enter negotiations of costs and profit.

##### For WOCs that are predominately Professional Services (or Related Services where competitive price proposals were not requested); following initial agreement on the SOW tasks, deliverables and schedule, Agency and Consultant will develop independent cost estimates and negotiate the appropriate hours, classifications and direct non-labor expenses (as allowable) for the Services included in the WOC.  The initial SOW and budget are both subject to negotiation.

##### 1.2.2	Profit: Following agreement on labor costs and direct non-labor expenses, Agency and Consultant shall negotiate profit for the WOC (except for Negotiated Billing Rates and “Related Services” WOC assignments based on low bid, each of which are inclusive of profit). The negotiated profit rate will be based on Agency’s Profit Worksheet.  Agency may negotiate profit on each phase of work for a given project; i.e. - for Professional Services work, profit may be negotiated separately for scoping phase, preliminary engineering and design phase, construction engineering & inspection/construction administration phase, etc.  The agreed-to profit will be included in WOCs as follows:

- Cost-Plus-Fixed-Fee WOCs will include the profit amount as a fixed amount to be paid as indicated in the WOC.  The Fixed-Fee amount will be developed by multiplying the negotiated profit rate by the labor costs for the project (excluding labor based on NBRs).  The basis for calculating the Fixed Fee must not include direct non-labor expenses, or labor costs for contingency tasks, if any.  Profit for contingency tasks will be included in the amount negotiated for each contingency task and will not be included in the Fixed-Fee.

- T&M WOCs will include the profit in the billing rate.

- Fixed-Price WOCs will include the profit in the total Fixed-Price amount for the WOC.

1.2.3	Certification of DBE Participation: During negotiations of the WOC, Consultant shall submit a Committed DBE Breakdown and Certification Form (one for each DBE subcontractor that will be utilized) if a DBE goal greater than 0% is assigned to the WOC. [Note: The Committed DBE Breakdown and Certification Form will not be required for WOCs with no goal assignment or if a DBE goal is not required (i.e., if WOC includes no federal funding)].  The Committed DBE Breakdown and Certification Form shall be used to determine Consultant’s responsiveness to the DBE requirements.  See PA Exhibit E, DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROVISIONS for detailed requirements.  The Committed DBE Breakdown and Certification Form is printed from the BOC or BOC-NBR forms available at http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Forms (or provided in other format as may be required by Agency).

##### 2.	WORK ORDER CONTRACT REQUIREMENTS

2.1 General Requirements

Consultant shall perform Services under the PA only under an Agency issued and approved WOC.

SAMPLE WOC: A sample WOC form, which may be revised by Agency from time to time, is incorporated by this reference and available at the following Agency Internet site: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Contract_Docs    (Under Contract Documents).  At the time a WOC is issued, the most recent available version of the WOC form will be used.

If Consultant refuses to enter or cannot comply with a WOC assignment, an authorized representative of Consultant shall submit to Agency a written justification for the refusal within 3 business days of Consultant’s receipt of Agency’s request for the WOC, or according to other Agency direction specified in the request.  If Consultant refuses an assignment or takes more than the required response time to respond to Agency’s request, Agency may offer the WOC to the next ranked Consultant (and so on), or solicit separately for those Services, or take other action Agency deems appropriate.

The amount payable under each WOC may only be exceeded upon the prior written approval by Agency through a WOC Amendment.  No Services under a WOC or WOC Amendment shall begin before Agency, Consultant and other required signatures are obtained on the WOC or WOC Amendment, and NTP is issued.

##### 2.2.	Work Order Contract Document

Each WOC must be in Agency approved format, a sample of which is available at the Internet address in Section 2 above.    ODOT Procurement Office will prepare, process and execute the WOC.  Each WOC must indicate the maximum amount payable to Consultant, as negotiated by Agency (in collaboration with LPA when applicable) and Consultant.

##### 2.2.1  Statement Of Work

The SOW must include the Services to be performed by Consultant, a schedule for performance, and specific deliverables.  All Services included in the SOW must be within the scope of the Services included in the PA.

##### 2.2.2  Breakdown of Costs for Services (formerly Summary of Estimate for Services)

Following development and negotiation of the SOW tasks, deliverables and schedule for the project, Consultant shall submit a Breakdown of Costs (BOC) to Agency in the form designated by Agency.

Classification Averages: Consultant shall prepare and submit the BOC based on the average of the actual direct salary rates (as listed in the ESR schedule(s) in the PA) for each classification (and approved NBRs as applicable) to be used under the WOC.  Exceptions to using averages in the BOC for all classifications may be negotiated based on the specifics of the project, including but not limited to small projects with only one or two staff used for a given classification, Key Personnel for the project, or projects with specialized skills needed that cannot reasonably be accommodated with average rates.  Any exceptions to using average rates for specific staff included in the BOC must be approved by Agency.  Consultant shall include names of proposed Key Personnel (as well as other staff assignments if requested by Agency).

For each WOC assignment (regardless of compensation method) and amendment that adds Services, the BOC must include a detailed breakdown of the costs for each element of the work.  The BOC must identify:

- the assigned staff classifications, names of Key Personnel (and other staff if requested),  and the number of hours per task and sub-task;

- an itemization of rental equipment, flaggers, travel and other direct non-labor expenses (estimates with documentation from vendors shall be provided upon request);

- the estimate for services as provided by each subcontractor that shows the assigned staff (classifications and names) and hours per task and sub-task and itemized direct non-labor costs;

- Classification averages, direct salary rate, Escalated Salary Rate (ESR) or Negotiated Billing Rate (NBR) and current accepted multipliers of OH, FCCM and Profit Fee as appropriate.

- Certification status of any DBE or MWESB subcontractors included in the BOC.

- Contingency Tasks.  These are tasks that may or may not be required based on circumstances that are determined after the work has begun.  These must be negotiated with Agency and identified in the WOC as Contingency Tasks.  Amounts for any Contingency Tasks must be shown on the BOC as a separate line-item for each task.  The amount for a Contingency Task must include all labor, overhead, profit, FCCM and direct non-labor expenses for the task.  Direct non-labor expenses for Contingency Tasks must not be included in an overall amount for direct non-labor expenses applied to the budget for the non-contingency tasks.

Notes:

	Consultant submits the BOC initially without profit included (profit will be negotiated following agreement on the SOW, labor costs and expenses)

	No mark-up is permitted on subconsultants or direct non-labor costs

	If requested by Agency, Consultant shall use a standardized form (Excel spreadsheet format as provided by Agency) to prepare BOC.

##### 2.2.3  Committed DBE Breakdown and Certification Form

Each WOC with an assigned DBE goal greater than zero will include (as attachment or incorporated by reference) a signed Committed DBE Breakdown and Certification Form for each DBE subconsultant (see Section 1.2.3 of this Exhibit). The Committed DBE Breakdown and Certification Form is printed from the BOC or BOC-NBR forms available at http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Forms  (or provided in other format as may be required by Agency).

##### 2.2.4	Aspirational Targets

At Agency’s discretion, each WOC may be submitted to Agency’s Office of Civil Rights for assignment of an MWESB Aspirational Target.

Aspirational Targets are not binding on Consultant but will be listed in the WOC for informational purposes.  (For additional information see PA Exhibit K, MWESB ASPIRATIONAL TARGET PROVISIONS.)

2.2.5	Conflict Of Interest (“COI”) Disclosure

Consultant and its subconsultants shall submit a COI Disclosure Form prior to entering a WOC to provide Services that include development of an Environmental Assessment (EA), Environmental Impact Statement (EIS), or Finding of No Significant Impact (FONSI).  For all other WOC assignments, Consultant shall ensure its COI disclosures are in conformance with the ODOT Conflict of Interest Guidelines (as may be revised from time to time by Agency), available at: http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Misc (under Misc. Procurement Related Forms) and Part II, Section 1.b of the PA.

Exhibit F – Attachment 1

ADDITIONAL PROVISIONS APPLICABLE TO WOCs

- Project Cooperation.

Consultant acknowledges that Agency may have separate contract(s) with other entities (i.e., contractors, consultants or governmental agencies) involved with the project.  Consultant shall support Agency's efforts to create and maintain a cooperative working relationship between and among other entities involved in the project, and their respective representatives, to further the interests of Agency to result in the project being successfully completed on time and within budget.

This SOW describes the responsibilities of all entities involved in this project.  Consultant shall only be responsible for those responsibilities and deliverables identified as being assigned to Consultant (or its subconsultants) in this WOC and the SOW.  All work assigned to other entities, other than subconsultants, is not subject to this WOC, but shall be the subject of separate Intergovernmental Agreements or contracts which will contain the obligations of those entities.  Any tasks or deliverables assigned to a subconsultant shall be construed as being the responsibility of Consultant.

Any Consultant tasks or deliverables which are contingent upon receiving information, resources, assistance, or cooperation in any way from another entity (other than Subconsultants) as described in this SOW shall be subject to the following guidelines:

- At the first indication of non-cooperation, Consultant shall provide written notice to ODOT WOC Administrator of the specific acts or inaction indicating non-cooperation and of any deliverables that may be delayed due to such lack of cooperation by other entities referenced in the SOW.

- ODOT WOC Administrator shall contact the non-cooperative entity/s to discuss the matter and attempt to correct the problem and expedite items determined to be delaying Consultant/project.

If Consultant has followed the notification process described in section “a”, and delinquency or delay of any deliverable is found to be a result of the failure of other referenced entities to provide information, resources, assistance, or cooperation, as described in the SOW, Consultant will not be found in breach or default with respect to delinquencies beyond any reasonable control of Consultant; nor shall Consultant be assessed or liable for any damages arising as a result of such delinquencies.  Neither shall ODOT be responsible or liable for any damages to Consultant as the result of such non-cooperation by other entities.  ODOT WOC Administrator will negotiate with Consultant in the best interest of the state, and may revise the delivery schedule to allow for delinquencies beyond any reasonable control of Consultant.  Revised delivery dates beyond the expiration date require an amendment to the WOC.

2.	Key Persons:

Consultant acknowledges and agrees that Agency selected Consultant and is entering into the WOC because of the qualifications and experience of Consultant’s key personnel (“Key Persons” or “Key Personnel”), which may include specific staff agreed to during WOC negotiations.  In particular, Agency, through the WOC is engaging the expertise, experience, judgment and personal attention of the Key Persons identified in the WOC.  The names and roles of Consultant and subconsultant Key Persons (if any) will be listed in WOC.

Each Key Person shall not delegate performance of any management powers or other responsibilities he or she is required to provide under the WOC to another of Consultant’s or subconsultant’s personnel without first obtaining the written consent of Agency.  Further, Consultant may not re-assign or transfer any Key Person to other duties or positions such that the Key Person is no longer available to provide Agency with his or her expertise, experience, judgment, and personal attention according to any schedule established under the WOC without first obtaining Agency's prior written consent to such re-assignment or transfer.  Notification of request to change a Key Person shall be in writing (via e-mail or other form as may be required by Agency.)

In the event Consultant requests that Agency approve a re-assignment or transfer of a Key Person:

- Consultant shall provide a resume for the proposed substitute demonstrating that the proposed replacement has qualifications that are equal to or better than the qualifications of the person being replaced.

- Agency shall have the right to interview, review the qualifications of, and approve or disapprove the proposed replacement(s) for the Key Person.

- Any substitute or replacement for a Key Person must be approved in writing (e-mail acceptable) and shall be deemed to be a Key Person under the WOC.

Consultant agrees that the time/costs associated with the transfer of knowledge and information for a Key Person replacement is not a cost borne by Agency and shall not be billed to Agency.  This includes labor hours spent reviewing project documentation, participation in meetings with personnel associated with the WOC/project, and participating in site visits to become familiar with the project.

3.	Staffing Adjustments.

Consultant may make necessary staffing adjustments (other than Key Personnel) to the proposed staff (as shown in Consultant’s Breakdown of Costs for Services) provided:

- the alternate staff are appropriately qualified to complete the assigned tasks,

- any changes do not exceed approved billing rate maximums for the classification, and

- the Services can be completed without exceeding WOC (or task, if applicable) NTEs.

Consultant shall e-mail notice to Agency Project Manager (“APM”) prior to implementing needed changes to staffing assignments.

- Task Budget Monitoring

The budget shown in the Breakdown of Costs for each task is the best estimate at time of WOC (and WOC Amendment, if applicable) execution.  However, as work under the WOC progresses it may require that more funding be applied to some tasks and products and less to others.  Consultant shall monitor such needs on an on-going basis and, when needed, propose on a monthly basis as part of the invoicing and status report, budget refinements (within the limits of the not-to-exceed amount established for the WOC) to Agency for approval.

EXHIBIT G -  PERFORMANCE EVALUATION

- Agency’s Right to Evaluate.  Agency may, at its sole discretion, conduct evaluations of Consultant’s performance and subconsultant’s performance.

- Evaluation Criteria.  Generally, performance evaluations will include evaluation and scoring of various sub-criteria related to, but are not limited to, the following categories: (a) project management and coordination of staff and subconsultants, (b) project communication and responsiveness, (c) cost effectiveness and completing work within budget, (d) Technical accuracy and quality control, (e) schedule performance.

- Evaluation Process.  The performance evaluation results may be used as written documentation for addressing areas of Consultant’s performance throughout the term of the PA and the term of any WOCs.  Agency reserves the right to conduct performance evaluations at the end of each project and on an interim basis throughout the term of the PA and the term of any WOCs.  Agency may conduct performance evaluations at each major milestone.  Deliverables must be submitted on or before the due date and be of acceptable quality (per Agency review) to be considered on time.

- Consultant’s Review/Response.  Agency will provide a copy of the performance evaluation results to Consultant within 14 calendar days following completion.  Consultant may respond, in writing, or may request a meeting to address any or all findings contained in the completed Consultant’s performance evaluation form within 30 calendar days following receipt.

- Dispute Resolution: In the event of a dispute regarding a Consultant’s performance evaluation, Consultant may request a teleconference (or meeting at Agency) with APM and Agency’s Contract Administrator.  If the dispute cannot be resolved with discussions or upon receipt of any follow-up documentation requested, Agency’s Contract Administrator, in consultation with the applicable Area or Program Manager and APM shall make the final decision regarding the score received on a particular evaluation.  Agency reserves the right to adjust score(s) upon Agency’s finding of good cause.

- Agency’s Use of Performance Evaluation.  Agency may, at its sole discretion, use performance evaluation findings and conclusions in any way deemed necessary by Agency, including, but not limited to, corrective action, requiring submittal of performance improvement plan by Consultant, withholding of retainage, determining eligibility for future WOC assignments, and as a criterion of selection for future Agency contracts.

EXHIBIT H - CONFLICT OF INTEREST DISCLOSURE

Consultant shall be in conformance with the ODOT Conflict of Interest Guidelines.  The ODOT Conflict of Interest Guidelines (as may be revised from time to time by Agency) is not physically attached but is incorporated into this PA with the same force and effect as though fully set forth herein, and is available at the following Internet address:

http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Misc (under “Misc. Procurement Related Forms”).

If any disclosures must be made on the part of Consultant or any of its Associates per: (a) the ODOT Conflict of Interest Guidelines, or (b) Part II, Section 1.b (ii) of the PA Terms and Conditions, Consultant shall submit a complete, true and accurate Conflict of Interest Disclosure Form using the form available at the above Internet address.

EXHIBIT I – ERRORS & OMISSIONS (“E&O”) CLAIMS PROCESS

Exhibit I is not physically attached but is incorporated into this PA with the same force and effect as though fully set forth herein. The E&O Claims Process (as may be revised from time to time by Agency) is available at the following Web address as Exhibit I:

http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Contract_Docs    (under “Price Agreement & Contract Exhibits”)

EXHIBIT J – CONTACT INFORMATION and KEY PERSONS

Party Contact Information.

Either Party may change the designated PA Administrator by notifying the other Party in writing of the new designation.

- Agency’s Contract Administrator for this PA is:

| Name: | Chaye Bookey |
| --- | --- |
| Address: | 455 Airport Road SE, Building K, Salem, OR 97301-5348 |
| Ph: | 503-986-2833 |
| E-mail: | Cheryl.bookey@odot.state.or.us |

- Consultant’s Contract Administrator (CA) for this PA is:

| Name: |  |
| --- | --- |
| Address: |  |
| Ph: |  |
| E-mail: |  |

- Consultant’s Remit address for payments and contact for billings (if different than section b above).

| Name: |  |
| --- | --- |
| Address: |  |
| Ph: |  |
| E-mail: |  |

Key Persons

Consultant may request that Agency approve a substitution or replacement of a Key Person listed in Consultant’s Statement of Proposal.  Agency shall have the right to interview, review the qualifications of, and approve or disapprove (e-mail acceptable) the proposed replacement(s) for the Key Person.  Any approved substitute or replacement for a Key Person shall be deemed to be a Key Person for use under assigned WOCs. Throughout the term of the PA and any assigned WOCs, Consultant shall provide updated information (if requested by Agency) to demonstrate the continuing qualifications of any staff working on Agency projects, including those approved as Key Persons.

___________________________________________________________________________________

EXHIBIT K – MWESB ASPIRATIONAL TARGET PROVISIONS

(Applicable only to WOCs that include no federal funding)

Exhibit K  (as may be revised from time to time by Agency) is not physically attached but is incorporated into this PA with the same force and effect as though fully set forth herein, and is available at the following Web address:

http://www.oregon.gov/ODOT/CS/OPO/pages/AE.aspx#Contract_Docs    (under “Price Agreement & Contract Exhibits”)