- Railroad & Rail Crossing Coordination

- Training Scenarios & Resources

- CUG Annual Meeting

- December 4, 2025

- Scenario 1:

- Project Description:

- The project replaces a bridge located on a county road.

- There is an at-grade rail crossing 2,000 feet down the road from the bridge replacement location.

- Union Pacific Railroad (UPRR) tracks run parallel to the road where the bridge is being replaced.

- No project work will occur within 50 feet (including above or below) of the railroad and the railroad right of way.

- Questions:

- Are any railroads affected by the project?

- What LAG Chapter 12 subsection supports your answer?

- Are there any actions you need to take prior to PS&E relating to railroad for this project?

- What do you need to do prior to submitting the PS&E package?

- Scenario 2:

- Project Description:

- The project involves replacing curb ramps and sidewalks along a portion of city street within the railroad right of way, but no additional permanent easement is required from the railroad.

- The road speed limit is 30 mph.

- There is an at-grade rail crossing 400 feet down the road from the project area. The tracks are owned and operated by Union Pacific Railroad (UPRR)

- BNSF Railway owns and operates tracks immediately adjacent to the project area and access to the railroad right of way will be necessary to complete project construction. The BNSF tracks do not cross the road the project is located on.

- Questions:

- Are any railroads affected by the project?

- Which railroads did you identify as affected by the project?

- For BNSF,

  - what key fact helped you determine your answer, and

  - what LAG Chapter 12 subsection substantiates your answer?

- For UPRR,

  - what key fact helped you determine your answer,

  - who would you contact at ODOT, and

  - what LAG subsection substantiates your answer?

- For BNSF, what agreements are likely needed to complete project work?

- For BNSF, what railroad-related specifications would you anticipate including in the project Special Provisions?

- What else do you need to submit with the PS&E package related to railroads?

- Scenario 3:

- Project Description:

- The project involves reconstruction of and widening of a road at an at-grade rail crossing location. The widening is in the railroad right of way.

- The road speed limit is 25 mph.

- BNSF Railroad operates the tracks. The tracks are owned by UPRR.

- Questions:

- Are any railroads affected by the project?

- Which railroads did you identify as affected by the project?

- Why did you identify the railroad(s) as affected by the project?

- What agreements do you anticipate needing for BNSF?

- What agreements do you anticipate needing for UPRR?

- Do you need to contact ODOT Rail Crossing Safety about obtaining a Rail Crossing Order?

- What railroad-related specifications would you anticipate including in the project Special Provisions?

- What else do you need to submit with the PS&E package related to railroads?

- Resource Links:

- Local Agency Guidelines Manual, Chapter 12

- Certified LPA Railroad Assurance (form 734-5285)

- ODOT 2024 Boilerplate Special Provisions