Consultant Logo can go here

Consultant Quality Plan Guidance

April 2025

# Table of Contents

Table of Contents	2

1	 Quality Management Approach	4

2	 Quality Management System	4

2.1	Organizational Structure	4

2.2	Roles and Responsibilities	4

2.3	Quality Training	4

3	Quality Management Processes	4

3.1	Schedule	4

3.2	Quality Standards	5

3.3	Quality Control	5

3.4	Quality Assurance	6

3.5	Independent Subject Matter Expert Review	6

3.6	Certification of Deliverables	7

3.7	Agency Review Comments	7

4	Quality Document Control	7

Title and Consultant Approval Page

Insert Consultant Logo

Insert consultant Name Quality Plan

Client: Oregon Department of Transportation (Agency)

Service Valid for: Insert price agreement or contract

| Preparer’s Signature | Print Name | Title | Date |
| --- | --- | --- | --- |
| Insert electronic or wet signature | Insert printed name | Insert printed title | Insert date |

| Approver(s) Signatures | Print Name | Title | Date |
| --- | --- | --- | --- |
| Insert electronic or wet signature | Insert printed name | Principal in charge | Insert date |
| Insert electronic or wet signature | Insert printed name | Quality manager | Insert date |

## 1		Quality Management Approach

State your firm’s quality management policy, philosophy, and description of overall approach to quality management.

## 2		Quality Management System

### 2.1	Organizational Structure

Provide an organizational chart illustrating the quality management organizational structure, identifying all key quality related roles. Include discipline(s) where sub-consultants may be used to supplement your organization and how your firm will manage quality with them. Include the following:

Principal in charge.

Project manager(s).

Quality control manager or supervisor.

Project discipline manager(s).

This can be by role titles for the quality plans.

### 2.2	Roles and Responsibilities

List roles, responsibilities, and qualifications of those responsible for checking and verifying quality; including but not limited to preparers, drafters, quality reviewers, and subject matter experts. List by discipline. Include the QC manager’s role, responsibilities, and how that role provides an independent review of all deliverables.

### 2.3	Quality Training

Indicate what training your firm provides to staff on quality to confirm they are following this quality plan.

## 3	Quality Management Processes

### 3.1	Schedule

Describe how your firm will maintain an updated schedule that includes time allotted for QC, QA and deliverable certification.

### 3.2	Quality Standards

Indicate how your firm makes the most current version of applicable standards, manuals, directives and other procedural guidance available to all deliverable preparers and reviewers. Describe how each discipline will know about and access the ODOT discipline websites and project delivery quality program website to access the ODOT statewide discipline quality plans, region technical center quality plans, Statewide ODOT Delivered Local Agency Program (ODLAP) Quality Plan, and the Project Delivery Quality Program Manual and related guidance so that your firm can meet or exceed ODOT quality expectations.

### 3.3	Quality Control

Describe the QC procedures and reviews your firm has in place for consultant and sub-consultant deliverables to assure they meet or exceed the ODOT quality expectations found in the statewide discipline quality plans, ODOT Delivered Local Agency Program Quality Plan, region technical center quality plans, and Project Delivery Quality Program Manual and related guidance. Describe the quality control procedures that:

Confirm those preparing deliverables are technically competent in that discipline.

Confirm reviewers are technically competent in the discipline they are reviewing and possess equal or greater qualification than the preparer(s).

Describe how your firm will manage sub-consultant quality and confirm review and verification of sub-consultant products and deliverables by the prime consultant firm prior to use in design and prior to submittal to ODOT. The prime consultant is responsible for the quality of all deliverables provided under the contract.

Describe how you will perform discipline-specific quality reviews on deliverables. Describe review requirements to identify and correct mistakes, oversights and logic errors. Include quality check procedures for:

  - How the preparer responds to reviewer comments.

  - How the reviewer checks back with preparer on whether they accept the response.

  - How the preparer and reviewer come to agreement about any changes they made.

Describe how you will do inter-disciplinary review to check consistency across the project.

Describe how you will check all documents for accuracy, i.e., quantity and quality, and completeness.

Describe how you document these procedures and checks you have in place to confirm they are followed.

#### 3.3.1	Software, Tool, and Data Validation

Describe the process of validating design software and spreadsheets to confirm:

The user understands the input requirements.

Inputs and assumptions are documented.

Processes are identified to validate data prior to use.

Output is fully understood.

### 3.4	Quality Assurance

Describe the processes your firm uses to provide internal quality assurance reviews of deliverables.

### 3.5	Independent Subject Matter Expert Review

Describe the quality procedures your firm uses to complete a comprehensive, independent review by a “fresh set of eyes” prior to a deliverable submittal, by experienced and competent discipline subject matter experts (SME)— who are not working under the direction of the deliverable professional of record (POR) — to verify the following:

Deliverables were produced according to applicable regulations, design standards, and ODOT manuals.

Design documents have been reviewed for and provide for constructability and compatibility of materials.

Deliverable content is accurate and complete.

Deliverable documents have been reviewed for appearance, organization, readability and technical and grammatical correctness.

Deliverable documents have been checked by the drafter or preparer, the designer or discipline professional, the checkers, and reviewers.

Documents have been stamped, signed, and dated by the responsible Oregon licensed design professional where required under contract, generally accepted engineering practices, or applicable law.

### 3.6	Certification of Deliverables

Describe how your firm will certify deliverables at milestones (or for discipline specific contracts, the final product), including:

Conformance with contract requirements.

Consistency across disciplines.

All comments and issues have been addressed.

QA/QC processes were followed.

Quality records were developed and provided to ODOT consistent with the statewide discipline quality plans and region Technical Center quality plan. Examples of quality records are documents produced which attest to the quality of the submitted contract deliverables such as marked-up discipline checker and independent reviewer check prints, filled out and signed review checklists, comment log(s), comment resolution sheets, and evidence of quality check procedures.

Provide an example of the certification documentation form that clearly covers each of the above points.

Note that any re-submittal requires re-certification.

### 3.7	Agency Review Comments

Define the procedures your firm uses to ensure ODOT and local agency review comments are received, assigned for response, tracked, incorporated, addressed, and closed-out in the time frame requested by ODOT.

Describe how your firm uses the project comment log as a communication tool.

## 4	Quality Document Control

Identify and provide copies of quality forms or checklists your firm uses as evidence to assure quality (e.g., discipline checker and independent reviewer checklists, comment resolution sheets, etc.).

Provide copies of all forms or checklists that materially depart from those provided in ODOT quality standards of practice.

If your document control plan incorporates ODOT quality documents and forms, refer to them by title and form number (you can provide links) to confirm your firm is referencing the most current copy.

Indicate how your firm will confirm compliance with ODOT’s ProjectWise protocols for document naming, storage, and creating sets in the 7_Quality folder for discipline quality documents.