Occupant Impact Statement

Project Name: OMD Owen Summers Building

Project Address: 1776 Militia Way SE, Salem, OR 97301

OMD Project Number: 209996D001

Date: Tuesday, May 30, 2023

Point Of Contact: Dan Loreto

**Construction Work Hours**

Ausland Group proposes the following work schedule for the construction of **Women’s Locker Room** on the dates referred to above

* Work hours for Women’s Locker Room will be from 0900 to 1100
* No nighttime or weekend work is planned
* The work will begin on Tuesday, May 30, 2023.

The sequence of construction activities for the Women’s Locker Room will be as follows:

* Installation of controls and instrumentation for HVAC

**Impact To Occupants**

The impacts to building occupants include temporary loss of facilities for a two-hour window. Work will be completed and re-opened for normal use.

**Work Area Impact**

Ausland Group anticipates that impact will be typical of “minor “construction work. The predominate source of impact will be temporary loss of use of Women’s locker room facilities for the two-hour window identified above.

**Odor Mitigation**  none anticipated

**Portable Facilities:** none anticipated

**Material Storage Containers:** none anticipated

**Work Safety Zone:** To be confined to the Women’s Locker Room area Exclusion zones will be identified as required and properly cordoned off to protect non-workers during construction activities.