## Slide 1
Five-Year IT Strategy
How IT will support Oregon Public Utility Commission’s organization strategy in 2025-29
Notes: Need to fix background color.

## Slide 2
Five-Year Strategy & Business Alignment
IT Strategy on a Page
Message from the CIO
IT Mission, Vision, Principles & Planning Horizon
IT Team
Five-Year Business Support Initiatives
Five-Year IT Excellence Initiatives
Five-Year Innovation Initiatives
Five-Year Key IT Initiatives Summaries
Five-Year IT Goals & Operating Model
Five-Year IT Roadmap
Five-Year IT Goals
Five-Year IT Metrics & IT Performance Management Goals
Five-Year IT Organization & Proposed Changes
Five-Year IT Budget & Proposed Changes
Next Steps & Refresh Strategy
Communication Plan
Business Value Matrix
Annual Progress Report
1
2
Contents
Notes: Done

## Slide 3
Five-Year Strategy & Business Alignment
This section includes:
IT Strategy on a Page
Message from the CIO
IT Mission, Vision, Principles & Planning Horizon
IT Team
Five-Year Business Support Initiatives
Five-Year IT Excellence Initiatives
Five-Year Innovation Initiatives
Five-Year Key IT Initiatives Summaries
Notes: Done

## Slide 4
FY25-29 IT Strategic Plan
Improve Data Quality
Modernize Legacy Applications
Raise End-User Satisfaction
Research new Technology
Business Support
IT Excellence
IT Current Maturity State
IT Goals
IT Goals | Initiative List | FY25 |  |  |  | FY26 |  |  |  | FY27 |  |  | 28 | 29
Modernize Legacy application | Modernize legacy applications |  |  |  |  |  |  |  |  |  |  |  |  | 
Improve Data Quality | Improve Data collection and Data management |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Improve Data mapping, collection, and management |  |  |  |  |  |  |  |  |  |  |  |  | 
Raise End-User Satisfaction | Improve Internal and External collaboration |  |  |  |  |  |  |  |  |  |  |  |  | 
Improve Data Quality | Improve data access for the public |  |  |  |  |  |  |  |  |  |  |  |  | 
Modernize Legacy application | Improve external communication – web-site redesign |  |  |  |  |  |  |  |  |  |  |  |  | 
Improve Data Quality | Introduce Power BI to employees and provide training |  |  |  |  |  |  |  |  |  |  |  |  | 
TARGET 2029
CURRENT 2025
INNOVATOR
BUSINESS PARTNER
TRUSTED OPERATOR
FIREFIGHTER
UNSTABLE
IT Mission: Be a strategic and consultative partner, ensuring that technology is used effectively in support of the agency’s mission.
IT Vision: Enable stakeholders to focus on their expertise and core competencies by leveraging innovative technology and improved processes.
Security
Availability
Quality
Innovation
IT Values
IT will support OPUC major business initiatives
Innovation
IT Goals | Initiative List | FY25 |  |  |  | FY26 |  |  |  | FY27 |  |  | 28 | 29
Raise End-User Satisfaction | Complete and communicate an IT strategy |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Implement Asset management System |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Semi-annual meetings with sections to discuss challenges |  |  |  |  |  |  |  |  |  |  |  |  | 
IT Goals | Initiative List | FY25 |  |  |  | FY26 |  |  |  | FY27 |  |  | 28 | 29
Research New Technology | Legacy Application Replacement |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Digitize Order Books |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Research New Technology |  |  |  |  |  |  |  |  |  |  |  |  | 
54%
23%
23%
Notes: ff

## Slide 5
CIO, Oregon Public Utility Commission
Qing Liu
Info-Tech’s insight for an effective IT strategy
Everything IT does should support the business. A list of projects is not a strategic plan. A good strategy clearly links IT initiatives to business goals.
Business stakeholders cannot translate how IT initiatives will help achieve their objectives. IT needs to work together with the business through the IT strategy development process.
A well-crafted IT strategy is critical to enhancing business stakeholder satisfaction and building relationships with business stakeholders.
Message from the CIO
What is Oregon Public Utility Commission’s Five-Year IT strategy?
This IT Strategic Plan was first created in 2023 based on the PUC’s 2023-2025 Strategic Plan. It is updated periodically and provides a holistic view of where The OPUC Information Systems (IS) department will go in the next five years. The plan demonstrates how we align our resources, efforts, and budget to support the OPUC’s direction and top initiatives. It is our roadmap.
To achieve this strategy, our IS department must remain focused on the key IT initiatives outlined in this document. These initiatives are the tactics we will use to support our business stakeholders in achieving their goals.
A round of appreciations to the many business stakeholders and the input of IS employees in the creation of this plan. It is a combined effort we will use to gain alignment and buy-in from our staff. Thank you to all those who have helped assess our current state, envision our future state, and determine the gaps necessary to fill to achieve those goals.
I look forward to working with all of you in helping Oregon Public Utility Commission achieve its Five-Year Organization Goals!
Notes: Done

## Slide 6: IT supports Oregon Public Utility Commission’s mission and vision
Enable stakeholders to focus on their expertise and core competencies by leveraging innovative technology and improved processes.
Be a strategic and consultative partner, ensuring that technology is used effectively in support of the agency’s mission.
Our mission is to ensure Oregonians have access to safe, reliable and fairly priced utility services that advance state policy and promote the public interest. We use an inclusive process to evaluate differing viewpoints and visions of the public interest and arrive at balanced, well-reasoned, independent decisions supported by fact and law.
Our vision is to improve the lives of Oregonians through effective utility regulation and leadership in the utility sector.
Vision
Mission
Security
Availability
Quality
Innovation
Business
Vision
Mission
Values
IT
Values
Accountability
Integrity
Inclusion
Adaptability
Notes: Done

## Slide 7
The IT team provides depth and experience
Qing has been CIO at Oregon Public Utility Commission since 2014. His leadership team spans application development, help desk, infrastructure, and security. The team represents 150 years of combined experience at solving IT problems and delivering IT value.
Bill Grogg
Programmer Analyst
Jonathan Felling
Database Admin/Dev
Jake Culley
Network Administrator
Qing Liu
Chief Information Manager
Gabe Silva
System Administrator
Don Arct
Programmer Analyst
Help Desk Analyst
Caleb Joiner
Notes: Done

## Slide 8: IT’s key initiatives in 2025-30 can be categorized three ways
2
IT Excellence
3
Innovation
1
Business Support
IT Key Initiative Plan
+
+
Our top initiatives collectively support our business goals and organization initiatives and improve the delivery of IT services.
Each organization initiative is supported by a major IT project and each project has unique IT challenges that require IT support.
Support Major Business Initiatives
These projects will increase IT process maturity and systematically improve IT.
Reduce Risk & Improve IT Operational Excellence
These projects will improve our future innovation capabilities and decrease risk by increasing our technology maturity.
Drive Technology Innovation
Notes: Done

## Slide 9: IT will support OPUC major business initiatives
1a
Adapt to change
01
02
Having a modern and easy to use system
03
Better way to manage, categorize, and analyze data
Better data management and collection at the agency level, remove silos
04
05
Equal access to Data for all
06
Finding better ways to collaborate
Continuous improvement
07
08
Better equipment and working without interruptions
09
Fining innovations and new technology
10
Transparency
Notes: Done

## Slide 10: IT will enable all organization projects
1a
Notes: Done

## Slide 11: IT’s target is to attain Optimize status
Stakeholder management is a critical aspect of running a successful IT department. IT’s most important and impactful metric to gauge our success is stakeholder satisfaction. IT is dedicated to understanding and improving stakeholder satisfaction across the organization.
1b
*Source: Diagnostic analysis
of CXO-CIO Alignment report
and Business Satisfaction
scores.
Notes: Done

## Slide 12: Improving IT’s maturity required a deeper understanding of our current state
1b
*Source: Diagnostic analysis
of Business Satisfaction
scores.
Notes: Done

## Slide 13: A focus on Analytical Capability and Reports and Client-Facing Technology will help us achieve the Optimize status
Our Stakeholder Satisfaction Assessment* indicated that Analytical Capability and Report and Client-Facing Technology are extremely important IT services that our business stakeholders are not satisfied with these key IT capabilities. This is the same message from the previous year’s survey result. We will continue with the following two projects to our Key Initiative Plan:
Public Web-site Update
Power BI
*Source: Diagnostic analysis
of Business Satisfaction
scores.
1b
Notes: Done

## Slide 14: A focus on data quality and business intelligence
IT Initiatives
Our Stakeholder Satisfaction Assessment* indicated that Client-Facing Technology and Analytics are extremely important IT services that our organization stakeholders are not satisfied with these key IT capabilities. We will add two projects to our Key Initiative Plan:
High Priority | Maintain
Low Priority | Low Priority
High
High
Low
Client-Facing Technology
Analytical Capability & Reports
IT Security
IT Policies
Work Orders
Improve Data mapping, collection, and management
Importance
Satisfaction
Sample Department X Data
1b
Network & Comm. Infrastructure
Improve external communication - web-site redesign
Introduce Power BI to employees and provide training
*Source: Diagnostic analysis
of Business Satisfaction
scores.

## Slide 15: In summary, IT identified 7 major initiatives to support the business
Modernization
Become a Business Partner
Modernize legacy applications
Improve Data collection and Data management
Improve Data mapping, collection, and management
Improve Internal and External collaboration
Improve data access for the public
Improve external communication - web-site redesign
Introduce Power BI to employees and provide training
1a
1b
Business Support Initiatives
01
Notes: Done

## Slide 16: Analyzing diagnostic data helped us identify one low-maturity IT processes to focus on in 2023-25
2
02
*Source: Diagnostic analysis of
IT Management & Governance Diagnostic
scores.
Notes: Done

## Slide 17: Addressing low-maturity processes requires process, technology, and organization-related initiatives
02
 | Maintain
Low Priority | Low Priority
Vendor Management
Security Management
Complete and communicate an IT strategy
Implement Asset management System
High Priority
Infrastructure & Cloud Management
Effectiveness
Importance
Semi-annual meetings with sections to discuss challenges
High
High
Low
IT Initiatives
IT Innovation
*Source: Diagnostic analysis of
IT Management & Governance Diagnostic
scores.
Notes: Done

## Slide 18: In summary, IT identified 3 major initiatives to maintain & improve IT excellence and reduce risk
Complete and communicate an IT strategy
Implement Asset management System
Semi-annual meetings with sections to discuss challenges
Core IT Process Initiatives:
IT Excellence
02
Notes: Done

## Slide 19: CEO-CIO Alignment
03
Notes: Done

## Slide 20: IT identified specific use cases that will align with the CEO
03
Modernize Legacy Applications
Legacy Application Replacement
Digitize Order Books
High Priority
Potential to Automate
Value
High
High
Low
IT Initiatives
Medium Priority
Digitize Physical Documents
Low Priority
Low Priority
*Source: Diagnostic analysis of IT Management & Governance Diagnostic scores.
Research New Technology
Notes: Done

## Slide 21: To drive technology innovation, we focused on CEO and CIO alignment that will have the most impact for Oregon Public Utility Commission
Drive Technology Innovation:
Legacy Application Replacement
Digitize Order Books
Research New Technology
Innovation
03
Notes: Done

## Slide 22
2023-25 IT Goals & Operational Strategy
This section includes
Five-Year IT Roadmap
Five-Year IT Goals
Five-Year IT Metrics & IT Performance Management Goals
Five-Year IT Organization & Proposed Changes
Five-Year IT Budget & Proposed Changes
Next Steps & Refresh Strategy
Communication Plan
Business Value Matrix
Notes: Done

## Slide 23: Our key IT initiatives will result in a Five-Year roadmap to success
 | Customer Support |  | 2025 | 2026 | 2027 | 2028 | 2029
Business Support | Business Support |  |  |  |  |  | 
1 | Modernize legacy applications |  |  |  |  |  | 
2 | Improve Data collection and Data management |  |  |  |  |  | 
3 | Improve Data mapping, collection, and management |  |  |  |  |  | 
4 | Improve Internal and External collaboration |  |  |  |  |  | 
5 | Improve data access for the public |  |  |  |  |  | 
6 | Improve external communication - web-site redesign |  |  |  |  |  | 
7 | Introduce Power BI to employees and provide training |  |  |  |  |  | 
IT Excellence | IT Excellence |  |  |  |  |  | 
8 | Complete and communicate an IT strategy |  |  |  |  |  | 
9 | Implement Asset management System |  |  |  |  |  | 
10 | Semi-annual meetings with sections to discuss challenges |  |  |  |  |  | 
Innovation | Innovation |  |  |  |  |  | 
11 | Legacy Application Replacement |  |  |  |  |  | 
12 | Digitize Order Books |  |  |  |  |  | 
13 | Research New Technology |  |  |  |  |  | 
Notes: Done

## Slide 24
IT’s key initiative plan comprises 13 initiatives to helps us achieve four main IT goals
Create a plan to modernize all legacy applications and improve User Interface for external facing applications.
Data is the foundation of all analytical work at the PUC. We will focus on making high-quality, trustworthy information readily available to the agency.
The current IT satisfaction rating is 90% for 2024. We can always improve on this score. Technology can be used to improve business processes and make employees’ lives easier. We plan to provide better communication to our customers.
Improve Data Quality
Modernize Legacy Application
Raise End-User Satisfaction
Key IT initiatives
Modernize legacy applications
Improve Data collection and Data management
Improve Data mapping, collection, and management
Improve Internal and External collaboration
Improve data access for the public
Improve external communication - web-site redesign
Introduce Power BI to employees and provide training
Complete and communicate an IT strategy
Implement Asset management System
Semi-annual meetings with sections to discuss challenges
Legacy Application Replacement
Digitize Order Books
Research New Technology
Research New Technology
Technology is integrated to everything we do today. We need to replace our legacy applications and offer better technology to our end users.
Notes: Done

## Slide 25
Progress towards IT goals will be judged against projected targets for three key metrics
Modernize legacy application
Improve Data Quality
Raise End-User Satisfaction
Metric
Identify all legacy applications and create modernization plan for each application
Target
Create plan for 100% of the agency’s legacy applications by the end of 2026
Follow industry best practice to inventory all PUC data
Identify 100% of the agency data and ensure by the end of 2026
Overall stakeholder satisfaction
Increase CIO BV satisfaction scores from 90% to 94% for 2025
90%
100%
100%
Research New Technology
Offer new technology to our employees
Digitize 100% Order Books by the end of 2027
100%
Notes: Done

## Slide 26
IT will require resources to deliver the follow key IT initiatives
Key IT initiatives
Modernize legacy applications
Introduce Power BI to employees and provide training
Digitize Order Books
Resource Addition Requirements
External contract and project management
External training
1 temporary employee, purchasing equipment
--
--
--
--
--
--
Functional Area of IT
Application Development
--
--
--
--
--
--
--
--
Notes: Done

## Slide 27: Next steps & refresh strategy
IT Planning
Plan Update
Survey Feedback
Business Context Discovery
Review Approval & Revise
Mar
May
Jun
Jul
Nov
Finalize
Dec
AUDIENCE
SCOPE
DATE
ANNUALLY
IT Planning
Finalize
Resurvey, review/ validate, update schedule
Status update, risks/ constraints, priorities
Full planning
Nov. 2026
May. 2026
Dec. 2026
PUC leadership team
IT team
IT leadership
IT is dedicated to frequent touch points throughout the year to ensure the strategy team and all stakeholders are on the same page about any changes or updates regarding strategic initiatives.
We will put a process in place to review the IT strategy that makes us proactive to deal with any changes to the business’ strategy or direction.
Notes: Done

## Slide 28: Communicating the IT Strategy
Audience | What | Mode Options | Owner | Timing
PUC Leadership | IT Strategy (final, full) | Meeting | Executive Director | Nov. annually
Executive Director | IT Strategy (final, full) | Meeting | CIO | Oct. annually
COO | IT Strategy (final, full) | Meeting | CIO | Oct. annually
All IS Staff | IT Strategy (draft, full) | Meeting | CIO | May. annually
PUC Employees | IT Strategy (summary) | Intranet | CIO | Nov. annually
EIS | IT Strategy (final, full) | Email submission | CIO | Dec. annually
Notes: Done

## Slide 29: 2023-25 Accomplishments: PUC IT Success & Business Value Created
Cost Reduction
Operational efficiency
Service Enablement
Stakeholders reach
Improved
Capabilities
Inward
Value
Financial Benefit
Financial
Benefit
Outward
Value
Semi-Annual challenge discovery
Project Valence
Project Phoenix
Laptop Replacement
Agency Move
Internal to IT
External to IT
Employee ID sync with AD
RSPF Business Process Mapping
Retiring Physical Servers
Network Equipment Upgrade
Implemented Network Monitoring
Setup SSO for multiple applications
Intune Migration
Migrated SCCM Server
Created AI Usage Guide
Notes: Done

## Slide 30: Annual Progress Report
Number | Goals | Result
1 | Identify and create plan for 100% of the agency’s legacy applications by end of 2024. | We identified 100% of the agency’s legacy applications. However we did not create plans to modernize these legacy applications.
2 | Identify 100% of the agency data and ensure at least 50% of the data is high quality by end of 2024. | With shifting priorities, we did not get a chance to identify the agency’s data nor had a chance to ensure the data is of high quality.
3 | Increase CIO BV satisfaction scores from 93% to 94% for 2024 | Our satisfaction score dropped from 93% to 90%. However, we are still 14% above industry average. Industry being State government.
We set three goals in 2023:
We also had 9 IT initiatives identified:
Number | Goals | Result
1 | Website redesign for better transparency. | Due to shifting priorities, we have not started this initiative in 2024.
2 | Digitizing physical documents. | Due to shifting priorities, we have not started this initiative in 2024.
3 | Bring in new technology to meet business needs | We deployed a network monitoring tool, Elastic, implemented InTune for Mobile Device Management, and upgraded 60% laptops.
4 | Legacy application modernization. | We signed a contract with a vendor to upgrade our legacy business application Oct. 2024.
5 | Provide IT training on productivity applications. | We worked with Microsoft to create a training plan on M365 products. The training is scheduled for late 2025.
6 | Improve IS project intake and management process | Due to shifting priorities, we have not started this initiative in 2024.
7 | Job Shadow to understand business processes. | We started semi-annual meetings with our employees to talk about challenges and how technology could automate portions of their daily work.
8 | Improve data inventory and management. | Due to shifting priorities, we have not started this initiative in 2024.
9 | Enable Power BI. | We enabled Power BI licenses and installed Power BI desktop client for all employees.
Notes: Done